ZORVEN AI

Onboarding Intelligence Agent

User Story Backlog — build-ready slices for onboarding-intelligence-agent-svc

Version 2.1  ·  1 August 2026

Zorven AI · Prevision_WS monorepo

Sliced from Design Document v2.2 and Requirements v1.3 · Supersedes Backlog v2.0

# 0. How to Read This Backlog

A backlog is not a list of intentions. It is the contract between the design document and the person — or the coding agent — who has to make the thing exist. v1.0 of this backlog failed that contract in one specific, measurable way: its acceptance-criteria column was headed "Acceptance criteria (condensed)" and held semicolon-joined fragments. A fragment like "Endpoints per design §9.2 with RBAC (Editor+ create, Viewer read); state transitions validated server-side (illegal transition → 409); OpenAPI docs" tells you roughly what to build. It does not tell you when you are done, and it cannot be handed to Claude Code.

What changed in v2.0. Every story is now a card rather than a table row. Every card carries:

- Behavioural acceptance criteria in Given / When / Then form, numbered AC-n, each one independently testable and each one written so that a disagreement about whether the story is done can be settled by running something rather than by discussing it.

- Technical notes anchored to real file paths from Design §4.4 — app/logic/live_session.py, app/cache/redis_manager.py, config/skills.yaml — not to hypothetical modules. Where a story touches the existing Django backend or prompt-optimization-svc, the real path in that repository is named.

- Named test cases mapped to the 21 test files enumerated in Design §22, so the test suite grows story by story instead of arriving as a week-15 surprise.

- Explicit dependency edges in both directions — what blocks this, and what this unblocks — so a re-plan does not have to be re-derived from prose.

Identifier scheme. Story IDs are <epic letter>-<two digits>: A-01, B-05, L-02. The design document cites four of these by name — A-02 (the WebSocket transport validation, §23 OD-1), A-04 (the Redis allocation change, §4.2 and §14), B-05 (the FieldProvenance check constraint, §10.1) and L-02 (the onboarding.golden-dataset.candidates topic, §13.1) — and this backlog holds those assignments fixed. Do not renumber them, and do not reuse a withdrawn ID.

What changed in v2.1 — deployment platform. Railway is retired; GCP Cloud Run is the only deployment target. The Definition of Done, A-01, A-02, A-05, F-05, H-04, N-02 and the build order in §19 are restated accordingly. Two changes go beyond a rename. A-02 is retargeted rather than renamed: Kong is not deployed to Cloud Run, so production and the dev tier have different WebSocket topologies, and the story now validates both paths carrying forward the three findings of the 2026-07-30 spike. A-04 is withdrawn — ERRATA-01-redis-allocation.md allocates OIA to Redis DB 2 under the oia:v1: prefix, so there is no databases 28 change to make, and every DB 27 reference in the other cards is restated as DB 2. No story's scope grew.

Estimation. Story points, calibrated for one developer: 1 ≈ half a day, 2 ≈ a day, 3 ≈ two days, 5 ≈ half a week, 8 ≈ a full week. Spikes are timeboxed rather than estimated, and their point value is the box.

# 1. Definition of Ready

A story may not enter a week's plan until all of the following hold. This exists because the most expensive failure mode for a three-person team is starting a story that cannot finish.

- The design section named in the story header has been read, and any ambiguity in it has been resolved into either an acceptance criterion or an entry in Design §23 (Open Design Decisions).

- All upstream dependencies listed in Depends on are Done — or an explicit stub has been agreed and written down, with the story that removes the stub already in the backlog.

- Any third-party credential, quota or platform change the story needs (Google STT project, Vision API enablement, the Cloud Run service and its --set-secrets references, the dev-tier Kong route) exists in the staging environment. A story is never Ready if it depends on a platform change that has not landed.

- The story's test files exist in the repository, even if only as skipped stubs, so that "add the test" is never the thing that gets dropped on a Friday.

- The point estimate has been agreed by at least two of the three team members.

# 2. Definition of Done

Every story, without exception:

- Code merged after review. All acceptance criteria in the card have a corresponding passing assertion, and the specific test cases named in the card's test table exist and pass.

- Existing suites stay green. NFR-COMPAT is not a nice-to-have: the manual, no-meeting onboarding path must still work end to end after every merge, and tests/e2e/test_process_to_review.py covers it.

- Tenant isolation respected. No Redis key, no queryset and no GCS path is constructed without a tenant argument; tests/test_redis_key_isolation.py enforces this structurally.

- Events emitted where Design §12 requires them, and no event payload carries a value that Design §12 says it must not — enforced by tests/test_events_no_pii.py.

- Guardrail and RBAC paths touched by the story have a positive and a negative test case.

- Deployed to the GCP Cloud Run staging service and demoable at the Friday review.

- CLAUDE.md and the service registry updated when the service's external surface changed (new endpoint, new port, new env var, new topic).

The compatibility rule is load-bearing. Every existing Zorven tenant is mid-onboarding under the old flow or has completed it. Every migration in Epic B is additive, every new Company field is nullable, and no story is Done if it makes the five-page wizard require a meeting.

# 3. Epic Map

| Epic | Theme | Stories | Points | Design sections |
| --- | --- | --- | --- | --- |
| A | Foundations, scaffold and spikes | A-01 … A-06 (A-04 withdrawn) | 14 | §4.1–4.4, §12, §23 |
| B | Backend data model and session APIs | B-01 … B-08 | 19 | §10.1, §10.2 |
| C | PREP — research and questionnaire via chat | C-01 … C-05 | 14 | §2.1, §8.1, §10.2.1 |
| D | Calendar and scheduling | D-01 … D-03 | 8 | §10.2, §11 |
| E | Onboarding Interface shell | E-01 … E-02 | 5 | §11 |
| F | Recording and real-time transcription | F-01 … F-06 | 18 | §4.3, §9.2, §10.2.3 |
| G | Live meeting assist | G-01 … G-06 | 17 | §5.1, §6, §8.1, §9.2 |
| H | Document capture and OCR | H-01 … H-04 | 11 | §8.4, §10.1 |
| I | Recordings library | I-01 … I-03 | 8 | §8.1 SKL-OIA-08, §11 |
| J | Processing and auto-fill | J-01 … J-06 | 19 | §5.3, §9.3, §10.2.2 |
| K | Review, wizard extension and PDF | K-01 … K-05 | 12 | §10.3, §11 |
| L | prompt-optimization-svc integration | L-01 … L-05 | 13 | §13.1, §17 |
| M | Security, GDPR and operations | M-01 … M-05 | 13 | §5, §15, §16, §19, §20 |
| N | End-to-end hardening | N-01 … N-03 | 8 | §22 |
|  | Total | 66 active (67 IDs, A-04 withdrawn) | 179 |  |

The point total is higher than v1.0's 167 across 58 stories, and that is deliberate rather than accidental scope creep. Three of v1.0's stories were compound — A3 bundled a platform-wide Redis config change with a service scaffold, and B1 bundled six Django models including the one carrying the check constraint — and splitting them exposed work that was previously hidden inside an estimate. v2.1 then removed 2 points by withdrawing A-04, whose platform change ERRATA-01-redis-allocation.md made unnecessary.

# 4. Epic A — Foundations, Scaffold and Spikes

Weeks 1 and 2 exist to make the expensive decisions cheap. Two spikes run first because each one can force a topology change, and a topology change discovered in week 6 costs a sprint.

## A-01 · Spike — Google STT v2 streaming latency and diarization

3 pts (timeboxed to 2 days) · Engineering team · Depends on — · Blocks F-05, F-06 · Design §4.3, §18.3, §23 OD-2 · Requirements FR-REC-03, NFR-PERF-01

As the engineering team, we want a Google Cloud Speech-to-Text v2 streaming prototype measured end to end from a real browser microphone, so that the ≤2 s partial-latency budget in Design §18.3 is a measured number rather than a hope, and so that the two-speaker diarization assumption underlying SKL-OIA-04 is proven before six stories are built on it.

Acceptance criteria

AC-1 · Latency is measured, not estimated

- Given a throwaway relay deployed to Cloud Run staging that forwards browser microphone audio to the STT v2 streaming API

- When a two-minute sample of natural two-person conversation is spoken into it

- Then the elapsed time from utterance onset to first partial transcript is recorded for at least 100 utterances, and p50 and p95 are written into the spike note

- And the p95 figure is compared against the 2 s budget with an explicit pass, marginal or fail verdict

AC-2 · Diarization is inspected on real two-speaker audio

- Given the same relay configured with diarization_config.min_speaker_count = 2 and max_speaker_count = 2

- When the two-minute two-person sample is processed

- Then the per-segment speaker tags are exported and manually compared against ground truth

- And the note records the observed misattribution rate and, critically, whether speaker labels remain stable across a mid-stream reconnect

AC-3 · Cost is known before commitment

- Given the measured audio duration and the published STT v2 streaming rate for the chosen region

- When cost is extrapolated to a 60-minute onboarding meeting

- Then a per-meeting-hour figure appears in the note, together with the incremental cost of enabling diarization and of the batch backfill path used by F-06

AC-4 · The language decision is closed

- Given OD-2 asks whether language is fixed per tenant or auto-detected

- When the spike completes

- Then the note recommends one option with evidence, and OD-2 is either resolved in the design or explicitly re-scheduled with a new "needed by" date

Technical notes

- The spike code is throwaway and lives on a branch; it must not be merged into app/providers/stt.py. What is merged from this spike is the measurement and the decision.

- Use the v2 StreamingRecognize API with interim_results = true. Note that v2 requires a recognizer resource per region — creating it is part of the spike and its name becomes OIA_STT_RECOGNIZER in Design §19.

- Measure from utterance onset in the browser (AudioWorklet timestamp at first sample above the noise floor) rather than from the relay's receive time. Measuring at the relay hides browser buffering, which is a real component of what the operator perceives.

- Record the audio fixture used and check it into tests/fixtures/ — F-05 and tests/test_stt_adapter.py will need exactly this file.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| — | Spike; no production tests | The deliverable is a written note plus a checked-in audio fixture, not code |
| tests/fixtures/two_speaker_2min.wav | Fixture committed | F-05 and test_stt_adapter.py have a real input to work against on day one |

Risk. If p95 partial latency exceeds ~3 s, the live-assist experience changes character: green signals arrive after the operator has already moved on. The fallback is not to abandon live assist but to shift SKL-OIA-05 to fire on explicit checkbox interaction rather than continuously. Decide this in the spike, not in week 7.

## A-02 · WebSocket transport validation on Cloud Run and the dev tier

3 pts (timeboxed to 2 days) · Engineering team · Depends on — · Blocks F-04 · Design §4.1, §10.2.3, §23 OD-1 · Requirements FR-LIVE-01, NFR-SEC-02

As the engineering team, we want the two WebSocket transport paths validated against the real deployment target, so that LIVE mode's riskiest infrastructure assumption is settled in week 1 rather than discovered in week 6 when six stories already depend on it.

Retargeted in v2.1. The original spike tested Kong on Railway. Railway is retired, and because Kong is not deployed to Cloud Run, production and the dev tier now have different topologies: direct to the Cloud Run service through the Google Front End in production, through Kong on the dev tier. Spike A-02 (2026-07-30) already resolved OD-1 to proceed on both paths and produced three findings that this story now has to hold true against the real service rather than an echo service. The story stays open for that reason — the decision is made, the validation is not.

Carried forward from the 2026-07-30 spike, and treated here as given:

- Cloud Run's default 300 s request timeout cut a socket at 301.9 s. --timeout=3600 is mandatory on the service.

- A close code cannot be sent before accept(). Rejection paths in app/api/ws.py must accept first, then close with the intended code.

- The JWT must travel as a query parameter — browsers cannot set headers on a WebSocket handshake.

- Sockets belonging to one tenant land on different Cloud Run instances, so session state cannot live in process memory.

- A 45-minute hold was confirmed on both paths. The dev-tier Kong route block is ready in spike-ws-gateway/kong/oia-live.yaml, with the JWT read via uri_param_names.

Acceptance criteria

AC-1 · The upgrade completes on both paths

- Given the Cloud Run service deployed with --timeout=3600, and the dev-tier Kong route /api/v1/agents/onboarding/live

- When a browser opens wss://<host>/api/v1/agents/onboarding/live/test-session on each path, carrying a valid tenant JWT as a query parameter

- Then the socket reaches OPEN on both and a 1 KB binary frame round-trips

- And an invalid or absent JWT is rejected on both — by app/api/ws.py on Cloud Run, by Kong on the dev tier — in each case reaching accept() first and then closing with 4401

AC-2 · The connection survives a realistic meeting on the real service

- Given an open socket on each path against the actual OIA service rather than an echo service

- When audio-sized frames are sent continuously for 45 minutes with a 20 s application heartbeat

- Then neither connection is closed by the Google Front End, by Kong, or by any idle timeout

- And the effective keepalive interval required on each path is recorded in the note

AC-3 · Instance affinity is proven to be absent

- Given several concurrent sockets opened for a single tenant against a Cloud Run service scaled to more than one instance

- When the instance id is logged per socket

- Then sockets for that tenant are observed on more than one instance, confirming the spike finding under load rather than by inference

- And the note states which of Design §9.2's session structures must therefore live in Redis, with the key patterns named

AC-4 · Reconnect and replay behave as Design §9.2 assumes

- Given an open socket carrying a monotonic seq on every frame

- When the network is interrupted for 10 s and the client reconnects with the last seq it saw

- Then re-establishment time and whether the JWT is re-validated are recorded for both paths

- And the note states whether the zero-token replay design in Design §9.2 is implementable as specified now that replay state is in Redis rather than in the socket's process

Technical notes

- --timeout=3600 belongs in the deploy-gcp.yml matrix entry for this service, not in a runbook step. A timeout that has to be reapplied by hand after a redeploy is a timeout that will be missing in production.

- On Cloud Run there is no gateway, so auth, tenant resolution and rate limiting all move into app/api/ws.py. That cost is F-04's, and F-04 must not be estimated as though a gateway were doing this work.

- The dev tier keeps Kong. Confirm the tenant claim survives Kong's transformation and arrives where app/api/deps.py expects it — a socket that opens but arrives tenant-less is a failure of this story, not a later one's problem.

- Do not let the two paths diverge in the application. app/api/ws.py should authenticate identically in both environments; the dev tier's Kong check is defence in depth, not the only check.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/e2e/test_ws_transport.py | test_accept_precedes_close_code | The rejection path is implementable as specified |
| tests/e2e/test_ws_transport.py | test_jwt_query_param_auth | Browser-originated handshakes authenticate |
| — | 45-minute hold on both paths, recorded in the note | The timeout configuration is correct in the environment, not just in the file |
| tests/test_ws_handshake.py | Stub committed, skipped | F-04 inherits a file rather than creating one |

Risk. This is the story most likely to change the architecture. If Kong cannot hold a 45-minute socket, the choice is a direct route (losing gateway-level rate limiting, which then has to be rebuilt in app/api/ws.py) or chunked HTTP polling (losing the ≤2 s partial budget outright). Both are survivable; neither is cheap in week 6.

## A-03 · Raise the Kafka, observability and Redis-isolation baseline for the new service

2 pts · Developer · Depends on A-05 · Blocks every story that emits an event or touches Redis · Design §12, §13.1, §20, §14 as superseded by ERRATA-01-redis-allocation.md · Requirements NFR-OPS-01, NFR-OPS-02

As a developer, I want the six fleet-standard Kafka topics provisioned for onboarding-intelligence-agent-svc, the structured event emitter wired with OpenTelemetry, and the service's Redis namespace proven isolated on a shared database, so that every subsequent story can emit auditable events and write session state without each one re-solving plumbing.

Scope note. AC-4 and AC-5 carried over from withdrawn story A-04. OIA shares Redis DB 2 with the prompt cache rather than owning a dedicated database, so the isolation guarantee that a dedicated DB would have given for free now has to be enforced by the key pattern and proven by a test.

Acceptance criteria

AC-1 · Topics exist and are reachable from the service

- Given the Terraform module that provisions fleet agent topics

- When it is applied with the onboarding-intelligence-agent name variable

- Then agent.commands.onboarding-intelligence-agent, agent.results.onboarding-intelligence-agent, agent.events.<tenant>, agent.escalations, agent.dlq.onboarding-intelligence-agent and the heartbeat topic exist on staging

- And the service publishes and consumes a round-trip message on each at startup in a smoke check

AC-2 · The event envelope is the one in the design

- Given the AgentEvent Pydantic envelope specified in Design §12

- When any code path calls EventEmitter.emit(...)

- Then the emitted payload validates against that model, carrying event_id, event_type, tenant_id, session_id, trace_id, span_id, occurred_at and payload

- And a payload that fails validation raises rather than silently emitting a malformed event

AC-3 · Traces correlate across the service boundary

- Given a request arriving from Django carrying a W3C traceparent

- When the service handles it and emits events

- Then the emitted trace_id matches the incoming trace, and the span appears in the same trace tree as the Django span in the collector

AC-4 · Every Redis key is namespaced, structurally

- Given app/cache/redis_manager.py as the single construction point for Redis keys

- When any code path builds a key

- Then it is oia:v1:{tenant_id}:… without exception, and a call that omits the tenant argument fails at type-check time rather than at runtime

- And a prefix scan for oia:v1: returns only this service's keys, touching nothing belonging to the prompt cache that shares DB 2

AC-5 · Sharing the database with the prompt cache is safe

- Given DB 2 already carrying prompt-cache keys

- When the eviction policy is inspected

- Then either maxmemory-policy is noeviction, or OIA's keys are demonstrably exempt from eviction, and the finding is recorded in CLAUDE.md

- And if neither holds, the story escalates rather than proceeding — session state that can be evicted mid-meeting is a correctness bug, not a tuning problem

Technical notes

- app/events/catalog.py holds the EventType enum. Populate it with the full EVT-001…012 and EVT-101…110 set from Design §12 now, even though most are unused until later epics — a complete enum makes the later stories one-line additions and makes tests/test_events_no_pii.py meaningful from week 2.

- app/core/telemetry.py mirrors voc-agent-svc's setup; the only new work is the WebSocket span convention, where one span covers the whole live session and child spans cover each analysis batch. Long-lived spans need span.set_attribute updates rather than nesting, or the trace becomes unreadable.

- Do not create onboarding.golden-dataset.candidates here. That topic is L-02's, and creating it early produces an empty topic nobody consumes.

- app/cache/redis_manager.py is the only module allowed to build a Redis key, and its constructor should take the tenant id rather than accept it per call. A helper that can be called without a tenant will eventually be called without one.

- Check maxmemory-policy before writing anything to DB 2. The prompt cache tolerates eviction; a live session buffer does not. If the policy is an allkeys-* variant, escalate before A-05 deploys rather than discovering it when a meeting loses its resume window under memory pressure.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_kafka_roundtrip.py | test_publish_consume_each_fleet_topic | Every §13.1 fleet topic accepts and returns a message |
| tests/test_events_no_pii.py | test_envelope_validates | The AgentEvent model rejects a payload missing trace_id or tenant_id |
| tests/test_events_no_pii.py | test_event_type_enum_complete | All 22 event types from §12 are present in the enum |
| tests/test_redis_key_isolation.py | test_every_key_carries_tenant_and_prefix | No key reaches Redis without oia:v1:{tenant}:, which is the whole isolation guarantee on a shared DB |
| tests/test_redis_key_isolation.py | test_scan_touches_no_foreign_key | A prefix scan cannot see the prompt cache's keys, and a bug in this service cannot flush them |

## A-04 · WITHDRAWN — Raise Redis `databases` to 28 across the shared instance

0 pts (was 2) · WITHDRAWN in Backlog v2.1 · Blocks nothing · Design §4.2, §14 as superseded by ERRATA-01-redis-allocation.md

Why this story no longer exists. It asked for the shared Redis instance to be reconfigured from databases 27 to databases 28 so that a dedicated DB 27 would exist for OIA. ERRATA-01-redis-allocation.md supersedes that allocation: OIA uses Redis DB 2 with the oia:v1: key prefix, alongside the existing prompt cache, and DB 2 already exists. There is nothing to reconfigure and nothing to restart.

This removes the single riskiest item from week 1. The original card required restarting a Redis instance that every other agent in the fleet depends on, with a rollback plan and a production change window. None of that is now needed, and no story is blocked by its absence.

What carried over rather than disappearing:

- Key-prefix isolation — the whole point of a dedicated DB was tenant and service isolation. On a shared DB that guarantee moves into the key pattern, so every OIA key is oia:v1:{tenant}:… without exception, and tests/test_redis_key_isolation.py enforces it structurally. That test is now more load-bearing than it was, not less. It is folded into A-03.

- The CLAUDE.md allocation table update — still required, so the next service does not repeat the DB 27 discovery. Folded into A-05, which already updates the service registry.

- Eviction safety — sharing a DB with the prompt cache means an eviction policy tuned for cache misses now sits under session state that cannot be lost. Confirm maxmemory-policy is noeviction or that OIA keys are exempt, in A-03.

The ID is retained deliberately. Design Document §23 and the traceability appendix both cite A-04 by name. Reusing the identifier for different work would break those references silently, so A-04 stays in the backlog as a withdrawn card rather than being deleted.

## A-05 · Scaffold `onboarding-intelligence-agent-svc`

3 pts · Developer · Depends on — (was A-04, withdrawn) · Blocks A-06, C-01, L-01 · Design §4.2, §4.4, §19 as superseded by ERRATA-01-redis-allocation.md · Requirements NFR-OPS-01

As a developer, I want the service scaffolded on port 8120 with the OIA_ settings prefix, the Design §4.4 module layout, and a health probe that actually checks its dependencies, so that every later story has a home and a deploy target.

Acceptance criteria

AC-1 · The service matches the fleet layout

- Given Design §4.4

- When the repository is created

- Then every directory and module in that tree exists, with NotImplementedError bodies where the story that fills them has not run yet

- And pyproject.toml pins Python 3.12, Black at 88 characters, mypy --strict and pytest-asyncio in asyncio_mode = "auto", matching voc-agent-svc

AC-2 · Configuration is typed and prefixed

- Given app/core/config.py defining Settings(BaseSettings) with env_prefix = "OIA_"

- When the service starts without a required variable set

- Then it fails at startup with a Pydantic validation error naming the missing variable, rather than starting and failing on first use

- And all thirteen settings from Design §19 are declared, with the documented defaults

AC-3 · The health probe is honest

- Given the service running

- When GET /health is called

- Then it returns 200 only when Redis DB 2 responds to PING and the Kafka producer reports a live broker connection

- And GET /health/diagnostics returns per-dependency status including Redis, Kafka, the Django backend, POI and the configured GCS bucket

- And with Redis stopped, /health returns 503 within 2 s rather than hanging

AC-4 · It is deployed and registered

- Given a Dockerfile and a matrix entry in .github/workflows/deploy-gcp.yml

- When the workflow publishes the image to GHCR, mirrors it to Artifact Registry and deploys the Cloud Run service zorven-onboarding-intelligence-agent

- Then the service is reachable on its assigned port, /health is green, and the deployed revision carries --timeout=3600 and the --set-secrets references from Design §19

- And the monorepo CLAUDE.md service registry records port 8120, env prefix OIA_, and Redis DB 2 under the oia:v1: prefix, shared with the prompt cache

Technical notes

- Copy voc-agent-svc's Dockerfile verbatim and change only the service name and port. There is no per-service deploy manifest on Cloud Run — deployment is a matrix entry in deploy-gcp.yml, so add the entry there rather than looking for a file to copy. Divergence in build tooling across the fleet is a slow tax.

- --timeout=3600 belongs in that matrix entry from the first deploy, not added later when A-02 needs it. The Cloud Run default of 300 s severs a WebSocket at roughly 302 s.

- Secrets are provisioned by deployment/gcp/04-setup-secrets.sh and injected as --set-secrets references. app/core/config.py reads the GCS bucket, Kafka bootstrap and Redis URL from environment references rather than literals — Design §19 is explicit that secrets are never inline.

- The /health Redis check must SELECT 2 explicitly and assert on a key under the service's own oia:v1: prefix, not merely PING on DB 0. DB 2 is shared with the prompt cache, so a bare PING proves the instance is up and proves nothing about this service's namespace.

- Update the CLAUDE.md Redis allocation table in this PR. This carried over from withdrawn story A-04 and is the only part of it that still matters.

- app/api/ws.py, app/logic/live_session.py, app/cache/session_store.py, app/cache/idempotency.py, app/core/errors.py and app/providers/ are all marked NEW in Design §4.4. Create them empty here; they have no counterpart to copy from.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_skills_yaml.py | test_file_parses | config/skills.yaml exists and parses, even while empty of skills |
| Smoke | GET /health with Redis down returns 503 | The probe checks rather than reports optimism |
| Smoke | Missing OIA_GCS_BUCKET fails startup | Configuration errors surface at deploy, not at first meeting |

## A-06 · Agent skeleton — registry, guardrail chain, RBAC evaluator

3 pts · Developer · Depends on A-05 · Blocks every skill story · Design §4.5, §5, §8, §15 · Requirements NFR-SEC-01

As a developer, I want SkillRegistry, the ordered guardrail chain, the RBAC evaluator and the BaseSkill / StreamingSkill interfaces implemented against config/skills.yaml, so that all sixteen skills plug in uniformly and no skill can bypass a guardrail by being written carelessly.

Acceptance criteria

AC-1 · Skills load from configuration, not from imports

- Given config/skills.yaml containing the sixteen skill declarations from Design §8

- When the service starts

- Then SkillRegistry loads every declaration, resolves each to its implementing class, and exposes lookup by both skill_id and name

- And a declaration whose implementing class is missing fails at startup with a message naming the skill, rather than at first invocation

AC-2 · Guardrails run in a fixed order and cannot be skipped

- Given a skill invocation

- When it executes through the registry

- Then input guardrails (IG) run before the prompt is built, processing guardrails (PG) run around execution, and output guardrails (OG) run before the result is returned

- And each guardrail evaluation emits a structured log line carrying rule id, verdict and elapsed time

- And a skill invoked directly, bypassing the registry, is impossible — BaseSkill.__call__ is not the public entry point and the registry's execute is

AC-3 · RBAC denies produce a typed error and an event

- Given the §15 role-to-capability matrix

- When a VIEWER invokes a skill whose allowed_roles excludes VIEWER

- Then the call raises the typed ERR-03 authorization error, returns HTTP 403 with the standard error body from Design §18.4

- And an rbac.violation event is emitted carrying role, skill id and tenant, and carrying no request payload

AC-4 · The YAML contract is enforced by test

- Given tests/test_skills_yaml.py adapted from the fleet original

- When it runs

- Then it asserts EXPECTED_SKILL_COUNT = 16, EXPECTED_ID_PREFIX = "SKL-OIA-", IDs matching ^SKL-OIA-\d{2}[a-z]?$, roles drawn only from {OWNER, ADMIN, EDITOR, VIEWER}, timeout_ms ≤ 120000, and every input_schema entry carrying field, type and required

Technical notes

- app/skills/models.py carries SkillMeta in the fleet shape: skill_id, name, description, allowed_roles defaulting to all four, idempotent = True, max_retries = 1, timeout_ms = 30000, circuit_breaker_dependency = "". Do not add fields; a diverging dataclass breaks the shared contract test.

- StreamingSkill is the one genuine extension over voc-agent-svc. It returns an async iterator rather than a SkillResult, which means output guardrails must run per-yield rather than once. Implement OG as an async generator wrapper so the same rule objects serve both interfaces.

- The guardrail chain lives in app/logic/guardrails.py. Implement the chain and the registration mechanism here with rules as no-op stubs; M-01 fills in every rule body. This story proves the ordering, not the rules.

- The RBAC matrix belongs in app/rbac/engine.py as data, parameterised the same way tests/test_rbac.py will parameterise it. A matrix written as if statements cannot be exhaustively tested.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_skills_yaml.py | Full contract suite | Sixteen skills, correct ID pattern, valid roles, timeout ceiling, schema keys |
| tests/test_rbac.py | test_matrix_exhaustive | Every role against every capability, allow and deny both asserted |
| tests/test_guardrails.py | test_hook_ordering | IG before prompt build, PG around execution, OG before return — asserted by recording call order |
| tests/test_guardrails.py | test_streaming_og_per_yield | Output guardrails evaluate each yielded chunk, not only the final one |

# 5. Epic B — Backend Data Model and Session APIs

Every model in this epic lives in a new apps/onboarding/ Django app inside ai-brand-automator. Every migration is additive and reversible, and no existing table is altered destructively. The epic is split more finely than v1.0 split it, because v1.0's single B1 bundled six models — including the one carrying the constraint that makes the whole provenance design real — into one five-point estimate.

## B-01 · Core session models and the `apps/onboarding` app

3 pts · Developer · Depends on — · Blocks B-02, B-04, B-05 · Design §10.1, §9.4 · Requirements FR-PREP-01, NFR-COMPAT

As a developer, I want OnboardingSession, Questionnaire and Question created in a new apps/onboarding/ Django app with additive migrations, so that the prepare-and-meet flow has a schema before any API or agent code needs one.

Acceptance criteria

AC-1 · The three models match the design exactly

- Given Design §10.1

- When the migration is applied

- Then OnboardingSession carries tenant FK, company FK, status, escalated_from, questionnaire FK (nullable), created_by, prompt_versions JSON, evidence_manifest_hash and timestamps

- And Questionnaire carries tenant, company, session FK, status, depth, question_count, source_chat_session_id, approved_by, approved_at, version and is_template

- And Question carries questionnaire FK, order, text, origin, workflow_target, target_field, status, sufficiency_score, answer_summary and evidence JSON

AC-2 · One live session per company is a database property

- Given a company with an OnboardingSession in a non-terminal status

- When a second non-terminal session is created for the same company

- Then the insert fails on a partial unique index, not on application logic

- And creating a second session succeeds once the first reaches COMPLETED or ARCHIVED

AC-3 · Existing tenants are untouched

- Given the full existing test suite for ai-brand-automator

- When the migration is applied and the suite runs

- Then it is green, and no query plan for an existing endpoint has changed

- And the migration reverses cleanly on a database containing rows

AC-4 · The models are operable

- Given Django admin

- When an Owner opens it

- Then all three models are registered with tenant-scoped querysets and readable list displays

- And model factories exist in apps/onboarding/tests/factories.py for use by every later story

Technical notes

- Register the app in INSTALLED_APPS and wire its querysets through the existing JWTTenantMiddleware tenant scoping — a manager that does not filter by tenant is the single most likely source of a cross-tenant leak, and RoleBasedPermissionMixin will not save you at the ORM layer.

- sufficiency_score and evidence on Question must be written together or not at all (OG-06). Enforce it in the model's save() as well as in the serializer; the agent is not the only writer.

- prompt_versions is a JSON dict of {prompt_name: version} pinned at session start. Design §17.2 makes this the mechanism that prevents a mid-meeting POI promotion from changing behaviour. It is written once, at session creation, by L-03.

- Choose status choices verbatim from the state diagram in Design §9.4 — DRAFT, PREPARING, READY, MEETING_LIVE, GATHERED, PROCESSING, REVIEW_PENDING, CONFIRMED, COMPLETED, ESCALATED. Do not invent intermediate values; B-04 validates transitions against exactly this set.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| apps/onboarding/tests/test_models.py | test_one_active_session_per_company | Second non-terminal session raises IntegrityError |
| apps/onboarding/tests/test_models.py | test_question_score_and_evidence_atomic | Saving a score without evidence raises |
| apps/onboarding/tests/test_migrations.py | test_migration_reversible | Forward then backward on a populated database leaves no residue |
| Existing suite | Full run | NFR-COMPAT holds |

## B-02 · Meeting evidence models and `BrandAsset` extension

3 pts · Developer · Depends on B-01 · Blocks B-07, B-08, F-02, H-01 · Design §10.1, §24 · Requirements FR-REC-01, FR-CAP-01, NFR-PRIV-02

As a developer, I want MeetingRecording and ConsentRecord created and BrandAsset extended with usage_tag, onboarding_session, ocr_text and ocr_confidence, so that recordings, consent and captured media all have somewhere to live before the recording epic starts.

Acceptance criteria

AC-1 · Recording rows model one start/stop cycle each

- Given MeetingRecording with session FK, modality, audio_asset FK to BrandAsset, transcript_gcs_path, duration_s, status, summary JSON, started_at and stopped_at

- When an operator starts and stops recording three times in one meeting

- Then three rows exist, each with its own duration and status, all pointing at the same session

AC-2 · modality is present and defaulted

- Given Design §24's commitment that adding video in v2 is a data-free change

- When a recording is created without specifying modality

- Then it is AUDIO

- And VIDEO is a declared, unused choice — present in the enum, rejected by no constraint

AC-3 · Consent is a record, not a boolean

- Given ConsentRecord with session FK, subject_name, granted_by, method, scope JSON, granted_at and nullable revoked_at

- When consent is recorded

- Then all of subject, method, scope and grantor are persisted

- And setting revoked_at is visible to any consumer querying the session's consent state

AC-4 · BrandAsset gains onboarding fields without disturbing existing assets

- Given existing BrandAsset rows across tenants

- When the additive migration runs

- Then every existing row has usage_tag null, onboarding_session null, ocr_text null, ocr_confidence null

- And usage_tag choices are exactly business_photo, previous_ad, identity_document, brand_asset, other

- And the existing asset upload flow continues to work with none of the new fields supplied

Technical notes

- ocr_text stores redacted text only. The unredacted OCR output never reaches the database — Design §5.2 PG-08 requires redaction before persistence, and H-03 implements it. Document this on the field with a help_text so a future developer does not "helpfully" store the raw text.

- usage_tag and ocr_text are carried into RAG document metadata (Design §10.1) so that WF3 can retrieve prior ads by intent. Check the existing RAG sync payload builder in the ingestion pipeline and extend it in this story, or the fields are orphaned until someone notices in WF3.

- audio_asset being a FK to BrandAsset rather than a raw GCS path is deliberate: it means recordings inherit the existing landing-bucket, Kafka and RAG pipeline for free rather than growing a parallel one.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| apps/onboarding/tests/test_models.py | test_multiple_recordings_per_session | Three cycles produce three rows |
| apps/onboarding/tests/test_models.py | test_brandasset_backfill_nullable | Existing rows survive with nulls |
| apps/onboarding/tests/test_rag_metadata.py | test_usage_tag_in_rag_payload | usage_tag and ocr_text reach the RAG document metadata |

## B-03 · Extend `Company` with the approved onboarding fields

2 pts · Developer · Depends on B-01 · Blocks J-02, K-03, K-05 · Design §10.1 · Requirements FR-PROC-03, NFR-COMPAT

As a developer, I want Company extended with the thirteen approved fields and its serializers updated, so that extraction in Epic J has somewhere to land.

Acceptance criteria

AC-1 · All thirteen fields exist and are optional

- Given Design §10.1's Company extension list

- When the migration runs

- Then competitors, products_services, marketing_budget_range, digital_presence, business_goals, founder_story, brand_asset_status, legal_name, trademark_status, customer_proof, sales_channels, audience_languages and decision_maker all exist

- And every one is nullable and optional at both the model and serializer layer

AC-2 · Serializers round-trip the new fields

- Given the existing Company serializer

- When a create, update or read is performed

- Then the new fields are accepted, persisted and returned

- And a payload omitting all of them still succeeds, exactly as before

AC-3 · The wizard and PDF are deliberately not changed yet

- Given that K-03 extends the wizard forms and K-05 extends the PDF

- When this story merges

- Then the wizard renders unchanged and the onboarding PDF field list is unchanged

- And this is asserted by a snapshot test, so the decoupling is visible rather than assumed

Technical notes

- JSON-typed fields (competitors, products_services, digital_presence, customer_proof, sales_channels, audience_languages) need a declared shape even though the column is schemaless. Write the expected shape into the serializer as a nested serializer or a JSON schema validator now — J-02's extraction output has to match something, and "whatever the LLM emitted" is not a contract.

- marketing_budget_range should be a choice field rather than free text, or every downstream comparison becomes string parsing. Agree the bands with the team before implementing.

- This story deliberately splits from K-03. Landing the schema early lets Epic J proceed while frontend work queues.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| apps/companies/tests/test_serializers.py | test_new_fields_roundtrip | Create, update and read all carry the new fields |
| apps/companies/tests/test_serializers.py | test_payload_without_new_fields | Existing clients are unaffected |
| apps/onboarding/tests/test_pdf_snapshot.py | test_pdf_unchanged_by_b03 | The PDF field list has not moved yet |

## B-04 · Session CRUD and the state machine API

3 pts · Developer · Depends on B-01 · Blocks E-01, J-01 · Design §9.4, §10.2 · Requirements FR-PREP-01, NFR-SEC-01

As an Admin, I want session create, read, patch and list endpoints that validate state transitions server-side, so that the Onboarding Interface can drive a session without being trusted to know the rules.

Acceptance criteria

AC-1 · Endpoints exist with the documented shapes

- Given Design §10.2

- When the endpoints are called

- Then POST /api/v1/onboarding/sessions, GET /…/{id}, PATCH /…/{id}, GET /…?company= all behave per the contract and appear in the OpenAPI schema

AC-2 · Illegal transitions are refused with 409

- Given a session in READY

- When a client PATCHes status to CONFIRMED, skipping the intervening states in Design §9.4

- Then the response is 409 with ERR-11 and a body naming the current state and the legal next states

- And every legal transition in §9.4 succeeds, asserted exhaustively rather than by sampling

AC-3 · Roles are enforced per the matrix

- Given the §15 RBAC matrix

- When each role calls each endpoint

- Then Owner, Admin and Editor may create and patch; Viewer may read only and receives 403 on write

- And every response is tenant-scoped, with a cross-tenant session id returning 404 rather than 403

AC-4 · Escalation round-trips

- Given a session moved to ESCALATED from PROCESSING

- When it is later resumed

- Then escalated_from records PROCESSING and the session returns to that state, not to the start

Technical notes

- Implement the transition table as data in apps/onboarding/state.py — a dict of {from_state: {allowed_to_states}} — and have both the model and the serializer consult it. Written as if branches, it cannot be exhaustively tested and it will drift from Design §9.4 within two sprints.

- Returning 404 rather than 403 for a cross-tenant id is a deliberate information-disclosure choice consistent with the rest of the platform. Confirm against the existing RoleBasedPermissionMixin behaviour and match it.

- The PATCH endpoint must not accept prompt_versions from a client. That field is written server-side by L-03 only.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| apps/onboarding/tests/test_session_api.py | test_all_legal_transitions | Parameterised over the §9.4 table |
| apps/onboarding/tests/test_session_api.py | test_illegal_transition_409 | Refusal carries ERR-11 and the legal set |
| apps/onboarding/tests/test_session_api.py | test_cross_tenant_returns_404 | No existence disclosure |
| tests/test_session_state.py | test_escalated_from_roundtrip | Escalation returns to the right state |

## B-05 · `FieldProvenance` with the grounding check constraint

3 pts · Developer · Depends on B-01, B-02 · Blocks B-06, J-03 · Design §10.1, §5.3 OG-01 · Requirements FR-REV-01, FR-PROC-04

As a developer, I want FieldProvenance created with a database-level check constraint forbidding a row whose three source fields are all null, so that "no extracted field without evidence" is a property of the database rather than a property of the agent behaving well.

This is the story Design §10.1 singles out. OG-01 drops ungrounded values in the agent, and that is the right place for it — but the agent is not the only writer. A migration, a data fix, a future refactor or a bug can all insert a row. The constraint makes those writes fail.

Acceptance criteria

AC-1 · The model matches the design

- Given Design §10.1

- When the migration runs

- Then FieldProvenance carries session FK, model_name, field_name, extracted_value, final_value, classification, confidence, source_recording FK null, source_span JSON null, source_media FK null, status, reviewed_by and reviewed_at

- And (session, model_name, field_name) is unique

AC-2 · The check constraint rejects ungrounded rows at the database

- Given a FieldProvenance row with source_recording, source_span and source_media all null

- When the row is saved — by any means, including Model.objects.create(), bulk_create(), a raw SQL INSERT, and a data migration

- Then the write raises IntegrityError in every one of those four cases

- And the same row with any single source field populated saves successfully

AC-3 · The constraint survives migration replay

- Given a database with existing provenance rows

- When the migration is reversed and re-applied

- Then the constraint is dropped and recreated without data loss, and no existing row violates it

AC-4 · Status transitions are constrained

- Given a row in CONFIRMED or EDITED

- When an extraction run attempts to overwrite extracted_value

- Then the write is refused and a CONFLICT row state is recorded instead — the model-level expression of PG-06

Technical notes

- Use Django's models.CheckConstraint in Meta.constraints, expressed as Q(source_recording__isnull=False) | Q(source_span__isnull=False) | Q(source_media__isnull=False). Do not implement this in save() — bulk_create() bypasses save(), and J-03 writes provenance in bulk, which is exactly the path that would slip through.

- The raw-SQL case in AC-2 is not pedantry. It is the assertion that proves the rule lives in PostgreSQL and not in Python, and it is the reason this story exists separately from B-01.

- source_span is {recording_id, t_start, t_end} matching the Question.evidence shape, so the review UI in K-01 can seek a player from either.

- confidence should be a bounded decimal with a check of its own (0.0 ≤ confidence ≤ 1.0). Cheap to add here, annoying to add later.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| apps/onboarding/tests/test_provenance_constraint.py | test_create_without_source_raises | ORM path blocked |
| apps/onboarding/tests/test_provenance_constraint.py | test_bulk_create_without_source_raises | The path J-03 actually uses is blocked |
| apps/onboarding/tests/test_provenance_constraint.py | test_raw_sql_insert_without_source_raises | The rule is in the database |
| apps/onboarding/tests/test_provenance_constraint.py | test_confirmed_row_not_overwritten | PG-06 at the model layer |
| apps/onboarding/tests/test_migrations.py | test_constraint_replay | Reverse and re-apply is clean |

## B-06 · Provenance APIs — list, confirm, edit

2 pts · Developer · Depends on B-05 · Blocks K-01, K-02, L-02 · Design §10.2, §12 EVT-109, §15 · Requirements FR-REV-02, FR-REV-03

As an Admin, I want provenance list, confirm and edit endpoints with role enforcement, so that every review action is recorded and can feed the learning loop.

Acceptance criteria

AC-1 · Provenance lists group by wizard page

- Given a session with provenance rows across several models and fields

- When GET /api/v1/onboarding/sessions/{id}/provenance is called

- Then rows are returned grouped by the wizard page each field belongs to, each carrying classification, confidence, extracted value, final value, status and its source reference

AC-2 · The KEY / SECONDARY asymmetry is enforced

- Given the §15 matrix, in which an Editor may run extraction but may not confirm a KEY field

- When an Editor confirms a SECONDARY field

- Then it succeeds and the row moves to CONFIRMED

- When the same Editor confirms a KEY field

- Then the response is 403 with ERR-03 and the row is unchanged

AC-3 · Edits record the human value distinctly from the extracted one

- Given a row with extracted_value = "Acme Ltd"

- When an Admin edits it to "Acme Limited"

- Then final_value becomes "Acme Limited", extracted_value is preserved unchanged, status becomes EDITED, and reviewed_by and reviewed_at are set

- And EVT-109 is emitted carrying the edit distance and the field name, and carrying neither value

AC-4 · Confirmation is idempotent

- Given a row already CONFIRMED

- When confirm is called again

- Then the response is 200 and nothing changes, rather than a second event being emitted

Technical notes

- Preserving extracted_value on edit is what makes L-02's golden-dataset candidates possible. If the edit overwrites it, the flywheel has no signal. This is the single most important line in the endpoint.

- EVT-109 carrying edit distance but not the values is a §12 requirement enforced by tests/test_events_no_pii.py. Compute Levenshtein on the server and discard the strings.

- The wizard-page grouping needs a field-to-page map. Put it in apps/onboarding/field_map.py as data shared with J-02's extraction target list, so extraction and review cannot disagree about where a field belongs.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| apps/onboarding/tests/test_provenance_api.py | test_editor_cannot_confirm_key | The asymmetry holds |
| apps/onboarding/tests/test_provenance_api.py | test_edit_preserves_extracted_value | The flywheel signal survives |
| apps/onboarding/tests/test_provenance_api.py | test_confirm_idempotent | No duplicate events |
| tests/test_events_no_pii.py | test_evt_109_carries_no_values | Only distance and field name leave the service |

## B-07 · Consent API

2 pts · Developer · Depends on B-02, B-04 · Blocks B-08, F-01 · Design §5.1 IG-08, §10.2 · Requirements FR-REC-01, NFR-PRIV-01

As an Admin, I want consent recorded through an API before recording can start, so that recording is lawful and the lawfulness is provable after the fact.

Acceptance criteria

AC-1 · Consent captures who, how and what

- Given a session in READY

- When POST /api/v1/onboarding/sessions/{id}/consent is called with subject name, method and scope

- Then a ConsentRecord is created with granted_by set from the authenticated user and granted_at set server-side

- And a client-supplied granted_at is ignored rather than trusted

AC-2 · The session exposes consent state

- Given a session with and without consent

- When the session is read

- Then the response carries a consent object with granted, granted_at, method and scope, or granted: false

AC-3 · Revocation is immediate and visible

- Given a session with granted consent

- When DELETE /…/consent is called

- Then revoked_at is set, the session's consent state flips to not granted, and any open live session for that company is closed with 4403

- And the tenant's retention workflow is notified so M-03's erasure path can act within the configured window

AC-4 · Consent is per session, not per tenant

- Given a tenant with a previously consented session

- When a new session is created for the same company

- Then consent is not inherited — the new session reports granted: false

Technical notes

- AC-4 is the one people get wrong. Consent attaches to the specific conversation being recorded, not to the customer relationship. Inheriting it would be both a GDPR problem and a product problem.

- The 4403 close on revocation requires the API to reach the agent. Publish an agent.commands message rather than calling the agent synchronously; a revocation must succeed even if the agent is down.

- scope is JSON so it can grow (audio, transcript, captured media, retention period) without a migration. Define the v1 shape in the serializer.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| apps/onboarding/tests/test_consent_api.py | test_granted_at_server_side | Client cannot backdate consent |
| apps/onboarding/tests/test_consent_api.py | test_consent_not_inherited | Per-session semantics |
| apps/onboarding/tests/test_consent_api.py | test_revocation_closes_live_session | Revocation has teeth |

## B-08 · Recording lifecycle APIs

2 pts · Developer · Depends on B-07 · Blocks F-02, I-01 · Design §5.1 IG-08, §10.2 · Requirements FR-REC-02, FR-LIB-01

As an Admin, I want open and stop endpoints that create and finalise MeetingRecording rows, so that every record cycle is tracked and the library has something to list.

Acceptance criteria

AC-1 · Opening without consent is refused server-side

- Given a session with no ConsentRecord

- When POST /…/recordings is called

- Then the response is 403 with ERR-09 and no row is created

- And this holds even when the client's UI would have prevented it — the gate is server-side, per IG-08

AC-2 · Stop finalises exactly the row it opened

- Given an open recording

- When POST /…/recordings/{rid}/stop is called

- Then stopped_at, duration_s and status = UPLOADED are set on that row only

- And stopping an already-stopped recording returns 200 without changing the duration

AC-3 · The list endpoint serves the library

- Given a session with several recordings and captured media

- When GET /…/recordings is called

- Then recordings are returned newest-first with duration, status, summary presence and the linked audio asset

- And a Viewer receives the same list read-only

AC-4 · An abandoned recording does not stay open forever

- Given a recording opened and never stopped

- When the stuck-session sweeper from Design §20 runs

- Then the row is closed with status = FAILED after the configured timeout, and the operator sees it in the library rather than the row vanishing

Technical notes

- duration_s should be computed from the actual audio asset once F-03's upload finalises, not from wall-clock between open and stop. A paused upload or a slow network makes wall-clock wrong, and the library shows the wrong number to the operator.

- status = UPLOADED here, not TRANSCRIBED. The transcript arrives asynchronously from F-05 or the F-06 backfill, and the library must be able to show "transcribing" honestly.

- The sweeper in AC-4 is implemented in M-05; this story only asserts the row shape it needs and adds the query index on (status, started_at).

Test cases

| File | Case | Proves |
| --- | --- | --- |
| apps/onboarding/tests/test_recording_api.py | test_open_without_consent_403 | IG-08 is enforced at the API, not only the UI |
| apps/onboarding/tests/test_recording_api.py | test_stop_is_idempotent | Double-stop does not corrupt duration |
| apps/onboarding/tests/test_recording_api.py | test_list_newest_first_viewer_readonly | The library contract holds for all roles |

# 6. Epic C — PREP: Research and Questionnaire via Chat

The operator prepares in the chat interface they already use. Nothing in this epic introduces a new place to work; the Onboarding Interface only displays the result.

## C-01 · Route onboarding-prep chat turns to the agent

3 pts · Developer · Depends on A-06 · Blocks C-02 · Design §2.1 PREP, §10.2.1 · Requirements FR-PREP-01, FR-PREP-02

As an Admin, I want my chat conversations about onboarding preparation routed to the Onboarding Intelligence Agent, so that preparation happens where I already work rather than in a new tool.

Acceptance criteria

AC-1 · Prep intents reach the agent

- Given the existing pipeline composer in ai-brand-automator

- When a chat turn is classified as an onboarding-prep intent

- Then it is dispatched to POST /v1/execute on port 8120 with an X-Service-Token header and the tenant context

- And non-prep turns continue to route exactly as they do today

AC-2 · Multi-turn context is maintained

- Given a prep conversation spanning several turns

- When the operator refers back to something said two turns earlier ("make the third question deeper")

- Then the agent resolves the reference correctly, because conversation state is keyed on the chat session id in Redis DB 2 under the oia:v1: prefix, per Design §14 as superseded by ERRATA-01-redis-allocation.md

AC-3 · Agent unavailability degrades honestly

- Given the agent returning 503 or timing out

- When the operator sends a prep turn

- Then the chat replies with a specific message naming preparation as temporarily unavailable and suggesting the manual path, rather than a generic error or a silent hang

- And the failure is recorded as ERR-13 with the circuit breaker for the backend dependency updated

Technical notes

- X-Service-Token verification lives in app/api/deps.py, mirroring the fleet. Do not invent a new auth scheme for this service.

- The POST /v1/execute request and response bodies are given in full in Design §10.2.1. Implement them exactly; C-02 through C-04 all ride this envelope.

- Conversation state key is oia:v1:{tenant}:chat:{chat_session_id} with the TTL from Design §14. Prep conversations are not eternal, and an untimed key on a shared Redis is a slow leak.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_backend_contracts.py | test_execute_envelope | Request and response match §10.2.1 |
| tests/test_redis_key_isolation.py | test_chat_key_tenant_scoped | No unscoped chat key can be built |
| apps/chat/tests/test_routing.py | test_non_prep_intents_unchanged | Existing chat behaviour is untouched |

## C-02 · Research the business from operator hints (SKL-OIA-01)

3 pts · Developer · Depends on C-01 · Blocks C-03 · Design §8.1 SKL-OIA-01, §18.2 · Requirements FR-PREP-03

As an Admin, I want the agent to research the business from a name, a website and a few notes, so that the questions it drafts are grounded in something rather than generic.

Acceptance criteria

AC-1 · A structured brief is produced with sources

- Given a business name, an optional website and free-text notes

- When SKL-OIA-01 runs

- Then a BusinessResearchBrief is returned containing established facts, likely competitors, digital presence and explicit unknowns

- And every asserted fact carries a source URL; a fact the agent cannot source is placed under unknowns rather than stated

AC-2 · The brief is persisted against the session

- Given a completed brief

- When the operator returns to the conversation later, or opens the Onboarding Interface

- Then the same brief is available without re-running research

AC-3 · Search failure degrades to a flagged brief

- Given the Tavily circuit breaker in the open state

- When research is requested

- Then the agent produces a brief from the operator-provided information only, marked degraded: true with the reason

- And the chat response says so plainly, so the operator knows the questions are less grounded than usual

Technical notes

- The skill lives in app/skills/research_business.py and its declaration in config/skills.yaml sets circuit_breaker_dependency: "tavily" so the breaker wiring is declarative.

- Unknowns are not a consolation prize — they are the highest-value output of this skill, because SKL-OIA-02 turns them directly into questions. Prompt for them explicitly.

- Cache briefs by (tenant, normalised business name) for a short TTL. Operators re-run prep several times while tuning question count, and each re-run is otherwise a fresh round of paid search calls.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_guardrails.py | test_og_unsourced_fact_moves_to_unknowns | OG grounding applies to research too |
| tests/test_circuit_breakers.py | test_tavily_open_produces_degraded_brief | Degradation is flagged, not silent |
| tests/e2e/test_prep_to_questionnaire.py | Brief step | The brief is reachable from the session |

## C-03 · Generate a questionnaire to count and depth (SKL-OIA-02)

3 pts · Developer · Depends on C-02 · Blocks C-04 · Design §8.1 SKL-OIA-02 · Requirements FR-PREP-04, FR-PREP-08

As an Admin, I want a questionnaire generated to the number of questions I ask for and the depth I choose, so that preparation fits the meeting I actually have booked.

Acceptance criteria

AC-1 · Count and depth are honoured

- Given a request for 12 questions at standard depth

- When SKL-OIA-02 runs

- Then exactly 12 questions are returned

- And the same request at deep produces questions that probe mechanism and evidence rather than facts, verified against a rubric fixture

AC-2 · Every question is tagged for a workflow and a target field

- Given a generated questionnaire

- When it is inspected

- Then each question carries workflow_target in {WF1, WF2, WF3} and, where applicable, a target_field naming the Company field it feeds

- And questions covering WF3 creative reuse — existing ads, business photography, brand assets in use — are present, not only WF1 and WF2 questions

AC-3 · Coverage is visible before the meeting

- Given a generated set

- When it is returned to chat

- Then a coverage summary shows which workflow areas are well covered and which are thin, so the operator can ask for more before approving

AC-4 · It is stored as DRAFT

- Given a generated set

- When generation completes

- Then a Questionnaire row exists in DRAFT at version = 1 with its Question children ordered

Technical notes

- AC-2's second clause is the one the requirement review added specifically: preparation is not scoped to the five-page wizard. The skill's prompt must carry the WF3 asset-collection intent, or the generated set silently reverts to brand-strategy questions only.

- target_field must be drawn from the shared apps/onboarding/field_map.py vocabulary introduced in B-06, not invented per generation, or J-02 cannot join questions to fields.

- The rubric fixture in AC-1 is a small checked-in file of depth exemplars. Without it, "deep" is untestable and will drift with every prompt edit.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_skills_yaml.py | SKL-OIA-02 declaration | Input schema declares count and depth as required |
| tests/e2e/test_prep_to_questionnaire.py | test_count_honoured | Asking for 12 yields 12 |
| apps/onboarding/tests/test_questionnaire.py | test_target_fields_in_vocabulary | No invented field names |
| apps/onboarding/tests/test_questionnaire.py | test_wf3_coverage_present | Asset-collection questions are generated |

## C-04 · Refine and approve interactively (SKL-OIA-03)

3 pts · Developer · Depends on C-03 · Blocks C-05, F-04 · Design §8.1 SKL-OIA-03, §9.4 · Requirements FR-PREP-05, FR-PREP-06

As an Admin, I want to edit, regenerate and reorder questions and then approve the set, so that the final questionnaire is mine rather than the model's.

Acceptance criteria

AC-1 · Refinement works per question and per set

- Given a DRAFT questionnaire

- When the operator asks to rewrite question 4, drop question 7, or regenerate the whole set at greater depth

- Then each operation applies correctly and leaves ordering contiguous

AC-2 · Approval freezes a version

- Given a DRAFT at version = n

- When the operator approves

- Then status = APPROVED, approved_by and approved_at are set, and the question set becomes immutable

- And the session moves PREPARING → READY per Design §9.4

AC-3 · Re-approval creates a new version rather than mutating

- Given an APPROVED questionnaire

- When the operator edits it again

- Then a new DRAFT at version = n + 1 is created and the approved version is preserved intact

- And approving the new draft supersedes the old one without deleting it

AC-4 · A meeting cannot start without approval

- Given a session whose questionnaire is DRAFT

- When a live session is attempted

- Then it is refused — the IG-10 gate — closing with 4403 and a message naming the missing approval

Technical notes

- AC-3's versioning matters more than it looks. An operator who reruns prep after a first meeting must not lose the record of what was asked in that meeting; the evidence spans on Question point at a specific version's rows.

- Reuse: a questionnaire marked is_template can be cloned for another company in the same tenant (Design D-05). Implement the clone here — it is a few lines while the code is open, and it is the feature operators ask for after their third onboarding.

- The PREPARING → READY transition must go through B-04's transition table rather than being set directly, or the state machine has a hole.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| apps/onboarding/tests/test_questionnaire.py | test_approval_freezes_version | Approved rows are immutable |
| apps/onboarding/tests/test_questionnaire.py | test_reapproval_creates_new_version | History survives |
| tests/test_ws_handshake.py | test_draft_questionnaire_rejected_4403 | IG-10 gate holds |

## C-05 · Show approved questions in the Onboarding Interface

2 pts · Frontend · Depends on C-04, E-01 · Blocks E-02 · Design §11 QuestionChecklist · Requirements FR-PREP-07

As an Admin, I want my approved questions visible in the Onboarding Interface, so that they are in front of me when the meeting starts.

Acceptance criteria

AC-1 · The checklist renders the approved set

- Given a session with an APPROVED questionnaire

- When the operator opens the Onboarding Interface

- Then questions render in order with their workflow tags and unchecked checkboxes

AC-2 · The empty state leads somewhere useful

- Given a session with no approved questionnaire

- When the interface opens

- Then the checklist shows an empty state linking directly into the chat prep flow, rather than an empty box

AC-3 · Re-approval is reflected

- Given an operator who re-approves a new version while the interface is open

- When the view refreshes

- Then the new version's questions are shown, and any local checkbox state for questions that no longer exist is discarded cleanly

Technical notes

- QuestionChecklist is specified in Design §11. Keep checkbox state server-authoritative from the start — G-03 will drive checkboxes from sufficiency signals, and a component built around local state has to be rewritten then.

- Workflow tags should be visually quiet. They matter to the operator's sense of coverage but they must not compete with the question text during a live conversation.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| frontend/__tests__/QuestionChecklist.test.tsx | test_renders_approved_set | Order and tags correct |
| frontend/__tests__/QuestionChecklist.test.tsx | test_empty_state_links_to_prep | The dead end is not a dead end |
| tests/e2e/test_prep_to_questionnaire.py | Final step | Chat approval is visible in the interface |

# 7. Epic D — Calendar and Scheduling

The in-app calendar is the source of truth for onboarding meetings; Google Calendar is an optional overlay. This ordering — build ours first, sync second — is deliberate, because it means the feature works for a tenant who never connects Google.

## D-01 · In-app onboarding calendar

3 pts · Frontend + Developer · Depends on E-01 · Blocks D-02 · Design §11 CalendarPane, §10.2 · Requirements FR-CAL-01

As an Admin, I want a calendar inside the Onboarding Interface that manages onboarding meetings, so that scheduling works with zero external setup.

Acceptance criteria

AC-1 · Meetings are created, edited and cancelled against a session

- Given the calendar pane in month or week view

- When the operator creates a meeting

- Then an OnboardingSession is created or linked, and the meeting shows the company, the operator and the scheduled window

- And editing or cancelling updates or releases the session accordingly

AC-2 · Timezones are correct, not approximately correct

- Given an operator in one timezone scheduling with a brand owner in another

- When the meeting is created and then viewed by a colleague in a third timezone

- Then every view shows the same instant rendered in the viewer's local zone

- And a meeting spanning a daylight-saving transition renders with the correct local time on both sides

AC-3 · Roles are enforced

- Given the §15 matrix

- When each role opens the calendar

- Then Owner, Admin and Editor may create and edit; Viewer sees a read-only calendar

Technical notes

- Store instants in UTC with an explicit IANA timezone alongside, never a fixed offset. AC-2's DST clause exists because offset-storing is the standard bug here and it surfaces twice a year, in production, on a customer call.

- Do not build a general-purpose calendar. This one shows onboarding meetings and nothing else; scope creep here is unbounded.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| apps/onboarding/tests/test_calendar.py | test_dst_transition_rendering | Instants survive DST |
| frontend/__tests__/CalendarPane.test.tsx | test_viewer_readonly | RBAC at the component level |

## D-02 · Connect Google Calendar via OAuth

3 pts · Developer · Depends on D-01 · Blocks D-03 · Design §19 · Requirements FR-CAL-02, NFR-SEC-03

As an Admin, I want to connect my Google Calendar, so that my existing calendar stays the source of truth for my own availability.

Acceptance criteria

AC-1 · Only Admins and Owners can connect

- Given the §15 matrix

- When an Editor or Viewer attempts to initiate the OAuth flow

- Then it is refused with 403

AC-2 · Tokens are stored encrypted, Django-side, per tenant

- Given a completed OAuth exchange

- When tokens are persisted

- Then they are encrypted at rest at secrets/<tenant_id>/google_calendar and never transmitted to the agent service

- And an audit event records the connection with the acting user, carrying no token material

AC-3 · Disconnect actually revokes

- Given a connected calendar

- When the operator disconnects

- Then the refresh token is revoked at Google, the stored secret is deleted, and sync stops within one cycle

AC-4 · Failures are legible

- Given an expired or revoked grant

- When a sync attempt fails

- Then the calendar pane shows a specific reconnect prompt rather than silently going stale

Technical notes

- Design §19 is explicit that the agent never holds calendar OAuth credentials. Keeping the integration entirely Django-side means the agent's blast radius excludes the operator's personal calendar — worth the extra hop.

- Request the narrowest scope that supports read plus event creation. calendar.events rather than calendar.

- Token refresh should be a scheduled job, not lazy-on-use, so that a stale grant surfaces as an actionable notification rather than as a failed sync at the moment the operator needs it.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| apps/integrations/tests/test_google_calendar.py | test_editor_cannot_connect | Admin-only |
| apps/integrations/tests/test_google_calendar.py | test_disconnect_revokes_upstream | Revocation is real |
| apps/integrations/tests/test_secrets.py | test_no_token_in_logs_or_events | Audit carries no material |

## D-03 · Two-way sync with Google Calendar

2 pts · Developer · Depends on D-02 · Blocks — · Design §11 CalendarPane · Requirements FR-CAL-03

As an Admin, I want externally scheduled meetings to appear here and in-app meetings to appear in Google, so that I do not maintain two calendars.

Acceptance criteria

AC-1 · External events appear within the lag budget

- Given a connected calendar

- When a meeting is created in Google

- Then it appears in the calendar pane within 5 minutes, or immediately on manual refresh

AC-2 · In-app meetings are pushed outward

- Given a meeting created in the app

- When sync runs

- Then a corresponding Google event exists with the same instant, title and attendees, and subsequent edits update rather than duplicate it

AC-3 · Sync failure is never fatal

- Given Google returning errors or rate limits

- When sync runs

- Then the in-app calendar continues to function fully, the failure is surfaced as a non-blocking notice, and the next cycle retries with backoff

AC-4 · Conflicts have a documented resolution

- Given the same meeting edited on both sides between syncs

- When sync reconciles

- Then the documented rule applies (in-app wins for onboarding-owned events; Google wins for externally created ones), and the losing change is recorded rather than discarded silently

Technical notes

- Use a sync token rather than polling a date range; full re-fetch on every cycle will hit quota with a handful of tenants.

- Tag app-created Google events with a private extended property so AC-4's ownership rule is decidable rather than heuristic.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| apps/integrations/tests/test_google_calendar.py | test_sync_failure_non_fatal | The app survives Google being down |
| apps/integrations/tests/test_google_calendar.py | test_conflict_resolution_rule | The documented rule is the implemented rule |

# 8. Epic E — Onboarding Interface Shell

Two stories, deliberately small, landing early. Their purpose is to give every later frontend story a place to attach rather than to deliver function.

## E-01 · The onboarding entry point and landing view

3 pts · Frontend · Depends on B-04 · Blocks C-05, D-01, E-02 · Design §11 OnboardingHome · Requirements FR-UI-01, NFR-COMPAT

As an Admin, I want the onboarding icon to open a new Onboarding Interface, so that the meeting-driven flow is the front door without the old one being bricked up.

Acceptance criteria

AC-1 · The route renders the landing composition

- Given an authenticated Admin

- When /onboarding is opened

- Then the calendar pane, the sessions list and clear entry points to prepare, meet and go to the forms all render

AC-2 · The old path still works

- Given an existing bookmark or link to step 1 of the five-page wizard

- When it is opened

- Then the wizard loads and works exactly as before, with no meeting required at any point

- And this is asserted by an automated test, not by inspection

AC-3 · Viewer gets a real read-only variant

- Given a Viewer

- When they open /onboarding

- Then they see sessions and recordings but no create, edit or record affordances — the buttons are absent, not merely disabled with a hidden working endpoint behind them

Technical notes

- AC-2 is NFR-COMPAT's most visible expression and it is the thing most likely to be broken accidentally by a router change. Put its test in the e2e suite from this story onward.

- "Go to onboarding forms" must deep-link to the first page of the wizard for the session's company, carrying the session id so K-01's review links can return the operator to where they were.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/e2e/test_process_to_review.py | test_manual_wizard_path_intact | NFR-COMPAT |
| frontend/__tests__/OnboardingHome.test.tsx | test_viewer_affordances_absent | Read-only is real |

## E-02 · Meeting view layout

2 pts · Frontend · Depends on E-01, C-05 · Blocks F-01, G-03, H-01, I-01 · Design §11 MeetingView · Requirements FR-LIVE-02

As an Admin, I want the meeting view's split layout — questions above, agent feedback below, recordings and captures on the right — so that the live experience has its shape before anything is wired to it.

Acceptance criteria

AC-1 · The three regions exist and are independently scrollable

- Given the meeting view with placeholder data

- When it renders

- Then the question checklist occupies the upper pane, the agent feedback stream the lower pane, and the recordings and captures rail the right side, each scrolling without moving the others

AC-2 · The layout survives a real laptop

- Given a 13-inch screen at typical browser zoom

- When the view renders with twenty questions and a running feedback stream

- Then all three regions remain usable without horizontal scrolling, and the question text is not truncated to a single line

AC-3 · Nothing steals focus

- Given the operator typing a note or interacting with a checkbox

- When placeholder feedback arrives in the lower pane

- Then focus, scroll position and selection are unchanged

- And the feedback pane does not auto-scroll away from a position the operator has manually scrolled to

Technical notes

- AC-3 is called out in Design §11 as a hard rule: nothing the agent produces may steal focus. It is much cheaper to build this in now than to retrofit it once G-02 through G-06 are all pushing updates into the pane.

- Keep checkbox interactions in local state in this story only. G-03 replaces that with server-authoritative state, and the component boundary should already anticipate it.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| frontend/__tests__/MeetingView.test.tsx | test_focus_preserved_on_stream_update | The focus rule holds |
| frontend/__tests__/MeetingView.test.tsx | test_no_autoscroll_after_manual_scroll | The operator stays in control |

# 9. Epic F — Recording and Real-Time Transcription

This epic builds the audio path end to end: consent, capture, durable spool, socket, speech recognition, and the failure mode. It is sequenced so that every story leaves the system in a state where the meeting still works. F-02 gives you a recording with no transcript. F-05 adds the transcript. F-06 makes sure that losing the transcript does not lose the recording. At no point between these stories is there a build where an operator could start a meeting and end up with nothing.

The order matters for a second reason. Design §4.3 makes durability a property of the spool, not of the socket — audio reaches GCS whether or not STT, the LLM or the network behaves. Building the spool (F-03) before the socket (F-04) means the socket is never the only thing standing between a meeting and its recording.

## F-01 · Consent capture before the microphone opens

2 pts · Full-stack · Depends on B-07, E-02 · Blocks F-02 · Design §5.1 IG-08, §10.1 ConsentRecord · Requirements FR-GDPR-01, FR-REC-01

As an Admin running an onboarding meeting, I want to record the brand owner's consent before the microphone can be enabled, so that we never hold a recording we had no lawful basis to make.

Acceptance criteria

AC-1 · The record button is inert until consent exists

- Given a session in READY with no ConsentRecord

- When the operator opens the meeting view

- Then the record control is visible but disabled, with the reason stated inline — "Record consent to enable recording" — rather than as an unexplained grey button

- And clicking it opens the consent modal rather than doing nothing

AC-2 · Consent is captured as a record, not a checkbox

- Given the consent modal

- When the operator enters the subject's name, selects the method (VERBAL or WRITTEN), and confirms

- Then a ConsentRecord is created with granted_at set server-side, the operator's user id as witness, and the scope covering recording, transcription and processing

- And EVT-101 onboarding.consent.verified is emitted carrying consent_id, method and subject_name_hash — never the subject's name

AC-3 · The gate is enforced at the agent, not only in the browser

- Given a session with no consent

- When a WebSocket connection is attempted directly against /v1/live/{session_id}, bypassing the UI

- Then the agent closes the socket with 4403 and emits EVT-004 with rule_id: IG-08

AC-4 · Revocation is visible immediately

- Given an active meeting whose consent is revoked from the session detail page

- When the revocation lands

- Then the meeting view shows a blocking banner, the record control returns to disabled, and any open socket is closed with 4403 within 5 seconds

Technical notes

- The gate lives in app/logic/guardrails.py as IG-08 and is evaluated on WS accept, on POST /v1/process, and on every start control frame — three places, one function. A single evaluation point on connect is not sufficient because B-07's revocation path can fire mid-session.

- The modal collects a name for the record; only its hash reaches the event stream. Store the plaintext name on ConsentRecord in the tenant-scoped database, which is the subject-access-request surface, and nowhere else.

- Consent is per session and is never inherited from a previous session with the same company — B-07 established that rule and this story is where it becomes visible to a user. If the operator has run three meetings with this brand owner, they record consent three times.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_guardrails.py | test_ig08_blocks_ws_without_consent | The gate is server-side |
| tests/test_ws_handshake.py | test_close_4403_on_missing_consent | The right close code |
| tests/test_events_no_pii.py | test_evt101_carries_hash_not_name | The event stream stays clean |
| tests/e2e/test_live_meeting.py | test_revocation_closes_open_socket | Revocation is not advisory |

Risk. The revocation path is the part teams skip. Write AC-4's test before AC-2's implementation if you want it to exist.

## F-02 · Microphone capture in the browser

3 pts · Frontend · Depends on F-01, E-02 · Blocks F-03 · Design §4.3, §11 RecorderControl · Requirements FR-REC-02, NFR-PERF-01

As an Admin, I want to start and stop microphone recording from the meeting view, so that the meeting is captured without me leaving the tool I am running it from.

Acceptance criteria

AC-1 · Permission is requested once and handled honestly

- Given an operator who has not granted microphone permission to the origin

- When they press record

- Then the browser permission prompt is triggered, and a denial produces an explicit in-app state — "Microphone blocked. Enable it in your browser's site settings and press record again" — with the record control returned to its ready state, not a spinner

AC-2 · Capture produces the format the pipeline expects

- Given permission granted

- When recording starts

- Then MediaRecorder is configured for opus at 48 kHz with a 20 ms frame interval, matching the STT adapter's expectation in Design §4.3

- And if the browser does not support the opus mime type, recording is refused with a named, testable error rather than silently falling back to a codec the adapter cannot read

AC-3 · Recording state is unambiguous at a glance

- Given an active recording

- When the operator glances at the view

- Then they see an unmistakable recording indicator with a running elapsed timer, and the browser tab title reflects the recording state so a backgrounded tab is still obvious

AC-4 · Stopping is safe

- Given an active recording

- When the operator presses stop, or closes the tab, or the page crashes

- Then the recorder flushes its final buffer and the local queue is preserved in memory for F-03 to drain

- And a tab close during recording triggers a beforeunload confirmation naming what is at risk

Technical notes

- Do not use the MediaRecorder default timeslice. Pass an explicit timeslice so ondataavailable fires on a predictable cadence; F-03's chunking depends on it.

- Elapsed time must come from the audio timeline, not Date.now(). A machine that sleeps mid-meeting will otherwise report a duration that does not match the audio, and B-08 already established that duration_s comes from the asset.

- Keep the recorder in a hook with no knowledge of the socket. F-03 and F-04 both consume its output queue, and the seam is what makes F-06's record-only mode possible without a rewrite.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| frontend/__tests__/RecorderControl.test.tsx | test_permission_denied_returns_to_ready | No spinner traps |
| frontend/__tests__/RecorderControl.test.tsx | test_unsupported_codec_refuses_loudly | No silent format drift |
| frontend/__tests__/RecorderControl.test.tsx | test_elapsed_from_audio_timeline | Duration matches the asset |

## F-03 · Chunked resumable upload and durable spool

3 pts · Full-stack · Depends on F-02, B-08 · Blocks F-04, I-01 · Design §4.3 spool, §18.2 gcs breaker · Requirements FR-REC-03, NFR-REL-01

As a System, I want captured audio streamed to a resumable GCS upload independently of the analysis path, so that a recording survives every failure the assist features can suffer.

Acceptance criteria

AC-1 · Audio reaches durable storage in chunks, not at the end

- Given an active recording

- When thirty seconds of audio have accumulated

- Then that chunk is appended to a resumable GCS upload session under _landing/{tenant_id}/{uuid}_{recording_id}.opus

- And the upload session id is persisted so a process restart can resume rather than restart

AC-2 · A network interruption does not lose audio

- Given a recording in progress

- When the network drops for 90 seconds and returns

- Then the queued chunks are uploaded in order on reconnection with no gap and no duplication in the resulting file

- And the operator sees a transient "Saving delayed" indicator, not an error

AC-3 · The GCS breaker degrades to local spool without stopping the meeting

- Given the gcs circuit breaker open

- When recording continues

- Then chunks spool to bounded local disk per Design §18.2 LOCAL_DISK_SPOOL, the user message "Upload delayed — recording continues locally" is surfaced from the breaker config rather than hardcoded, and the spool drains on breaker close

- And when the local bound is reached, recording stops gracefully with an explicit message rather than silently discarding audio

AC-4 · The recording row reflects reality

- Given a completed upload

- When the recording is finalised

- Then MeetingRecording.status moves to UPLOADED, duration_s is read from the audio asset, and a BrandAsset row is registered pointing at the GCS object

- And replaying the same finalisation with the same Idempotency-Key produces no second asset

Technical notes

- The spool is deliberately not the socket. Design §4.3 draws these as two arrows out of ws.py for a reason: F-06's degraded mode is only cheap because the durability path never depended on STT being up.

- Use GCS resumable uploads rather than composing many small objects. Compose semantics make AC-2's "no duplication" much harder to guarantee under retry.

- The bound in AC-3 should be expressed in minutes of audio, not megabytes, because that is the unit the operator-facing message needs.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_circuit_breakers.py | test_gcs_open_spools_locally | Degradation per §18.2 |
| tests/test_circuit_breakers.py | test_local_spool_bound_stops_gracefully | No silent audio loss |
| tests/test_idempotency.py | test_finalise_recording_is_idempotent | Replay safety |
| tests/e2e/test_live_meeting.py | test_network_drop_resumes_without_gap | The core durability claim |

Risk. AC-2 is the story's whole value and it cannot be proven by unit test alone. Budget for a fault-injection harness that can actually sever the connection.

## F-04 · WebSocket session lifecycle

3 pts · Backend · Depends on A-02, A-05, F-01 · Blocks F-05, G-02, G-03 · Design §10.2.3, §4.3 LiveSessionManager · Requirements FR-LIVE-01, NFR-SEC-02

As a System, I want WS /v1/live/{session_id} to authenticate, authorise, admit exactly one socket per session, and survive reconnection, so that everything downstream can assume a well-formed stream.

Acceptance criteria

AC-1 · The handshake authenticates and authorises before accepting

- Given a connection attempt

- When the handshake is evaluated

- Then the JWT is validated, tenant is resolved, the role is checked (Owner, Admin or Editor), consent is verified via IG-08, and the session state is confirmed live-eligible — all before accept()

- And each failure maps to its own close code: 4401 invalid or expired JWT, 4403 consent missing or revoked, 4404 session not found or not live-eligible, 4409 another socket already live, 4429 rate limited

AC-2 · One live socket per session, decisively

- Given an open live socket for a session

- When a second socket for the same session connects

- Then the second is closed with 4409 and the first is untouched

- And the lock is held in Redis DB 2 under the oia:v1: prefix with a TTL so a crashed process cannot lock a session out permanently

AC-3 · Reconnection resumes rather than restarts

- Given a socket that dropped at seq 812

- When the client reconnects and sends {"type": "resume", "last_seq": 812} within the resume window

- Then the server replays frames after 812 from the session buffer and continues the same seq series

- And a resume attempt beyond the window is answered with an explicit resync frame, not a silent gap in seq

AC-4 · Every downstream frame carries a monotonic seq

- Given any server-to-client frame

- When it is emitted

- Then it carries a seq that is strictly increasing for the life of the session across all frame types

- And the frame shapes match Design §10.2.3 exactly, validated against a shared schema module rather than hand-built dicts

Technical notes

- app/api/ws.py owns the socket; app/logic/live_session.py owns the state machine. Keeping the protocol out of the logic is what lets test_ws_handshake.py test close codes without spinning up STT.

- Frame models belong in app/api/schemas.py and should be Pydantic models shared with the tests, so a frame-shape change breaks a test rather than a browser.

- The session buffer backing AC-3 is a capped Redis list in DB 2 under oia:v1:{tenant}:live:{session_id}:frames. Cap it by count, and make the resume window a config value — A-02's output tells you what each environment's real idle behaviour is, and that is the number this should be tuned against. Because sockets for one tenant land on different Cloud Run instances, this buffer is the only place resume state can live; it cannot be held in process.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_ws_handshake.py | test_close_codes_map_one_to_one | §10.2.3 conformance |
| tests/test_ws_handshake.py | test_second_socket_rejected_4409 | Single-writer guarantee |
| tests/test_session_state.py | test_resume_replays_after_last_seq | Reconnection is real |
| tests/test_redis_key_isolation.py | test_live_keys_are_tenant_scoped | Multi-tenancy holds |
| tests/property/test_segment_ordering.py | test_seq_strictly_increasing | The ordering invariant |

## F-05 · Streaming speech-to-text with diarization

5 pts · Backend · Depends on A-01, F-04 · Blocks G-01, F-06 · Design §4.3, §9.2, §8.1 SKL-OIA-04 · Requirements FR-LIVE-03, NFR-PERF-01

As a System, I want live audio relayed to Google Speech-to-Text v2 with two-speaker diarization and results surfaced as partial and final segments, so that the operator sees the conversation as it happens and the analysis loop has clean units to work on.

Acceptance criteria

AC-1 · Partials reach the UI within the budget and never touch the LLM

- Given audio flowing through the socket

- When STT emits an interim result

- Then a transcript.partial frame is forwarded to the client with no model call and no redaction pass, arriving within 2 seconds of the corresponding speech per NFR-PERF-01

- And the measurement is instrumented browser-side and reported, not asserted by inspection

AC-2 · Finals are diarized and ordered

- Given a two-speaker conversation

- When STT emits is_final results

- Then each becomes a transcript.final frame carrying text, speaker, t_start, t_end and redaction_applied

- And finals are emitted in non-decreasing t_start order even when STT delivers a correction out of order

AC-3 · The stream is restarted before the provider's limit, invisibly

- Given a meeting that runs past the streaming recognition duration limit

- When the limit approaches

- Then the adapter opens a new recognition stream and closes the old one with overlap, so no audio is dropped and no duplicate segment is emitted

- And the operator sees nothing — no gap, no flicker, no duplicated sentence

AC-4 · Segments are persisted redacted, displayed unredacted

- Given a finalised segment containing a phone number

- When it is processed

- Then the operator sees the segment as spoken, while what enters the Redis transcript buffer and every later prompt has been through IG-04

- And nothing unredacted is written to any store or sent to any model

Technical notes

- app/providers/stt.py is an adapter with one interface and two implementations from day one: the Google client and a fixture-driven fake that replays tests/fixtures/two_speaker_2min.wav timings. Every test above the adapter uses the fake. This is the difference between a five-minute test suite and a fifty-minute one.

- AC-3 is the story's hidden cost and the reason this is 5 points rather than 3. A-01's spike measured the limit; this story implements the rollover. Overlap-and-dedup at the boundary, keyed on t_start plus a normalised text shingle.

- AC-4 restates Design §4.3's second load-bearing property. The redaction call is SKL-OIA-16, invoked between is_final and the Redis write — not between Redis and the prompt, which would be too late.

- Diarization returns speaker tags, not identities. Map tag to role — operator versus subject — using who started the recording, and keep that mapping out of the event stream.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_stt_adapter.py | test_partial_bypasses_llm_and_redaction | The latency design |
| tests/test_stt_adapter.py | test_stream_rollover_no_gap_no_dup | Long meetings work |
| tests/property/test_segment_ordering.py | test_finals_non_decreasing_t_start | Ordering under correction |
| tests/e2e/test_live_meeting.py | test_persisted_transcript_is_redacted | AC-4 end to end |

Risk. AC-1's 2-second budget is a claim about the network path as much as the provider. Measure it on the deployed path — direct to Cloud Run in production, through Kong on the dev tier — not against a local socket, or the number is fiction.

## F-06 · Degraded mode — recording continues when speech fails

2 pts · Full-stack · Depends on F-05, F-03 · Blocks G-03 · Design §18.2 stt breaker · Requirements FR-LIVE-06, NFR-REL-02

As an Admin, I want the meeting to keep recording and stay manually usable when speech recognition fails, so that a provider outage costs me assistance, not the meeting.

Acceptance criteria

AC-1 · The breaker opens and the mode changes without dropping audio

- Given five STT failures inside the 30-second window per Design §18.2

- When the breaker opens

- Then the session enters RECORD_ONLY, audio continues spooling through F-03 uninterrupted, and EVT-011 agent.circuit.opened is emitted with dependency: stt

AC-2 · The operator is told exactly what they lost and what they did not

- Given RECORD_ONLY

- When the banner renders

- Then it shows the configured message — "Live assist paused — recording continues. Transcript will be ready after the meeting." — read from config/circuit_breakers.yaml, not from a string in the component

- And an error frame with code: ERR-07 and recoverable: true was what triggered it

AC-3 · Manual operation is fully available

- Given RECORD_ONLY

- When the operator works through the questionnaire

- Then every question can be checked off by hand, notes can be taken, and captures still work

- And manual checkmarks are marked as manually sourced so J-02 does not later treat them as evidence-backed

AC-4 · Recovery is automatic and announced

- Given a healthy STT provider after the reset timeout

- When the half-open probe succeeds twice per the success threshold

- Then live assist resumes, the banner clears, and the operator is told that transcription has resumed

- And the audio recorded during the degraded window is still transcribed in PROCESS, so the transcript has no hole

Technical notes

- AC-4's last clause is the one that makes the degraded mode acceptable rather than merely survivable: the spool has the audio, so PROCESS transcribes it in batch. Without that, RECORD_ONLY silently produces a partial transcript and nobody notices until review.

- Manual checkmarks write a Question state with no evidence entries. B-05's CheckConstraint means they cannot masquerade as extracted facts, which is exactly the protection you want here.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_circuit_breakers.py | test_stt_open_enters_record_only | The mode transition |
| tests/e2e/test_degraded_stt.py | test_meeting_completes_without_stt | The whole premise |
| tests/e2e/test_degraded_stt.py | test_degraded_window_transcribed_in_process | No hole in the transcript |
| tests/test_guardrails.py | test_manual_check_has_no_evidence | Manual is not evidence |

# 10. Epic G — Live Meeting Assist

This is the epic the product is named for. Everything before it makes a recording; this makes the recording useful while the meeting is still happening.

Two constraints shape every story here. The first is the 5-second p95 feedback budget from Design §18.3, together with its unusual companion rule: a late signal is dropped, not delivered. Feedback about an answer given forty seconds ago is worse than no feedback, because the operator reads it as commentary on what was just said. The second is E-02's focus rule — nothing the agent produces may move the operator's cursor, scroll position or selection. Both are testable, and both are in the acceptance criteria below rather than in a wiki page nobody reads.

## G-01 · PII redaction on finalised segments

3 pts · Backend · Depends on F-05 · Blocks G-02, M-02 · Design §5.1 IG-04, §8.3 SKL-OIA-16 · Requirements FR-GDPR-03, NFR-SEC-03

As a System, I want every finalised transcript segment redacted before it is buffered, stored or sent to a model, so that personal data spoken in a meeting never leaves the boundary it was spoken in.

Acceptance criteria

AC-1 · Redaction runs at the right point in the path

- Given a finalised segment containing a person's name, a phone number and an email address

- When it is processed

- Then SKL-OIA-16 runs before the Redis write, before any prompt assembly, and before any Kafka emission

- And the un-redacted text exists only in the frame already sent to the operator's browser and in no server-side store

AC-2 · The entity set is configured, not hardcoded

- Given the Presidio analyser configuration

- When redaction runs

- Then the recognised entity set covers at minimum person, phone, email, credit card, IBAN, national identifiers and physical address, and the set is declared in configuration so a tenant in a new jurisdiction is a config change

- And each redaction replaces the value with a typed placeholder — [PERSON], [PHONE_NUMBER] — preserving sentence structure so downstream extraction still parses

AC-3 · Business identity is not collateral damage

- Given a segment reading "I'm Sarah and I founded Kelso Coffee in 2016"

- When redaction runs

- Then "Sarah" is redacted and "Kelso Coffee" is not

- And this case is a named fixture, because an over-eager recogniser that redacts the brand name destroys the entire point of the meeting

AC-4 · The event stream sees types, never values

- Given a redacted segment

- When EVT-103 is emitted

- Then it carries recording_id, seq, redaction_applied and entity_types: ["PERSON"]

- And it carries neither the segment text nor any entity value, asserted by a test that scans the serialised payload for the fixture's known secrets

Technical notes

- app/skills/redact_pii.py wraps Presidio with the analyser loaded once at startup, not per call. The per-segment budget here is tens of milliseconds; a cold analyser load inside the hot path will blow F-05's latency budget outright.

- Keep an allowlist seeded from the session's Company.name, trading name and any known product names, and pass it as a deny-recognition hint. That is the mechanism behind AC-3.

- redaction_applied on the frame is what lets the operator understand why a later summary reads differently from what they heard. Do not drop it as noise.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_guardrails.py | test_ig04_runs_before_buffer_write | Ordering in the path |
| tests/test_guardrails.py | test_company_name_survives_redaction | AC-3, the expensive bug |
| tests/test_events_no_pii.py | test_evt103_payload_has_no_values | The event-stream boundary |
| tests/e2e/test_gdpr_erasure.py | test_no_unredacted_text_in_any_store | The claim, end to end |

Risk. AC-3 is where this story goes wrong in production rather than in test. Seed the fixture set from real brand names with person-like tokens — "Kelso", "Marlow", "Sadie's" — not from synthetic examples.

## G-02 · Streaming analysis mapped to prepared questions

3 pts · Backend · Depends on G-01, C-04 · Blocks G-03, G-05, G-06 · Design §4.3 batcher, §8.1 SKL-OIA-04, §9.2 · Requirements FR-LIVE-04

As a System, I want batched transcript segments analysed and mapped onto the approved questionnaire, so that every later signal — green marks, follow-ups, coverage — has a shared understanding of what has been answered.

Acceptance criteria

AC-1 · Batching is speaker-turn aware, not timer-driven

- Given a stream of finalised segments

- When the batcher accumulates

- Then analysis fires on a speaker change or a 3-second window, whichever comes first, per Design §4.3

- And a 400-millisecond mid-sentence fragment is never dispatched to the model on its own

AC-2 · Segments map to questions with evidence spans

- Given a batch covering an answer to question q_07

- When SKL-OIA-04 runs

- Then the result associates the batch with q_07 and carries evidence as [{recording_id, t_start, t_end}] matching the Question.evidence shape from Design §10.1

- And a batch that maps to no prepared question is retained for G-05 rather than discarded

AC-3 · Analysis is bounded and drops late rather than delivering late

- Given an analysis call that exceeds its 5-second budget

- When the timeout fires

- Then the result is discarded, EVT-009 is emitted with the timeout error code, and nothing is sent to the client

- And the next batch is analysed normally — one slow call does not cascade into a backlog

AC-4 · The LLM breaker degrades to manual

- Given the llm breaker open

- When batches arrive

- Then analysis is skipped, the configured message "Suggestions paused. Check questions off manually — nothing is lost." is surfaced, and transcription continues unaffected

Technical notes

- The batcher belongs in app/logic/live_session.py, not in the skill. The skill should receive a well-formed window and have no opinion about how it was assembled.

- Design §9.2 notes this batching roughly quarters LLM call volume against a naive per-segment loop. That is a cost argument and a quality argument at once — record the observed call rate in the story's demo so the claim is checked rather than assumed.

- Pass the redacted window, the question list with target_field, and the running coverage state. Do not pass the full transcript; the window plus L2 working memory is the design's contract.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_session_state.py | test_batch_fires_on_speaker_change | AC-1 |
| tests/test_session_state.py | test_fragment_not_dispatched_alone | No junk windows |
| tests/test_circuit_breakers.py | test_llm_open_keeps_transcription | Graceful degradation |
| tests/e2e/test_live_meeting.py | test_answer_maps_to_question_with_span | The core mapping |

## G-03 · Green signals from answer sufficiency

3 pts · Full-stack · Depends on G-02, F-04, E-02 · Blocks G-04, G-06, J-02 · Design §8.1 SKL-OIA-05, §10.2.3 · Requirements FR-LIVE-05

As an Admin, I want a question to turn green when the brand owner has actually answered it, so that I can see what is still missing without breaking eye contact to read a transcript.

Acceptance criteria

AC-1 · Sufficiency is scored, and the threshold is explicit

- Given an analysed batch mapped to q_07

- When SKL-OIA-05 scores it

- Then a score at or above 0.7 produces a green_signal frame carrying question_id, score and the evidence spans, per Design §10.2.3

- And a score below 0.7 produces no green signal and routes to G-04 instead

AC-2 · The checkbox state is server-authoritative

- Given a green signal

- When the client renders it

- Then the checkbox state came from the server, and a page refresh mid-meeting restores exactly the same state

- And C-05 established this contract; this story is where the server actually becomes the source of truth

AC-3 · The operator can always override

- Given any question, green or not

- When the operator checks or unchecks it manually

- Then the override is persisted, sent as a mark_question control frame, and is never subsequently reverted by an agent signal

- And the question records that its state was manually set, distinguishing it from an evidence-backed green

AC-4 · Signals arrive without stealing focus

- Given the operator typing a note

- When a green signal arrives

- Then the checkbox updates, and focus, scroll position and selection are unchanged per E-02's AC-3

Technical notes

- The 0.7 threshold belongs in config/skills.yaml alongside the skill definition, not in the prompt and not in the component. L-04's tenant customization will want to move it per tenant, and a threshold buried in a prompt string cannot be moved.

- AC-3's "never subsequently reverted" is a real ordering hazard: a manual uncheck followed 200 ms later by an in-flight green signal must not resurrect the check. Version the question state and reject stale signals by version, rather than by timestamp.

- Evidence spans are what make K-01's review page auditable. A green with no span is a bug even if the score is 0.99.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_session_state.py | test_manual_override_survives_stale_signal | The ordering hazard |
| tests/test_session_state.py | test_refresh_restores_server_state | AC-2 |
| frontend/__tests__/MeetingView.test.tsx | test_green_signal_preserves_focus | The focus rule |
| tests/e2e/test_live_meeting.py | test_green_carries_evidence_span | Auditability |

## G-04 · Targeted follow-up suggestions

2 pts · Full-stack · Depends on G-03 · Blocks L-03 · Design §8.1 SKL-OIA-06, §12.2 EVT-105 · Requirements FR-LIVE-07

As an Admin, I want a short list of follow-up questions when an answer was thin, so that I can dig deeper in the moment instead of discovering the gap a week later.

Acceptance criteria

AC-1 · Follow-ups appear only where they are earned

- Given a question scored below 0.7 by G-03

- When SKL-OIA-06 runs

- Then at most three follow-ups are produced for that question and delivered as a followups frame

- And a question with no answer attempt at all produces no follow-ups — the operator has not asked it yet, and prompting them to dig into an unasked question is noise

AC-2 · Follow-ups are specific to what was said

- Given the answer "we've been going a while, mostly local customers"

- When follow-ups are generated

- Then they reference the actual gap — the founding year, the customer definition — rather than restating the original question in different words

- And a fixture set of thin answers is scored against this by review, with the rubric recorded in the test as an explicit list of unacceptable outputs

AC-3 · Acceptance is measured

- Given a delivered follow-up

- When the operator marks it as asked, or the analysis loop detects it was asked

- Then EVT-105's accepted field is backfilled for that suggestion

- And the acceptance rate is queryable per prompt version, because that is the input §17.3's flywheel needs

AC-4 · The pane stays calm

- Given follow-ups arriving during a fast exchange

- When they render in the lower pane

- Then superseded suggestions for a question that has since gone green are removed rather than accumulating

- And the pane never grows an unbounded list the operator has to scroll past

Technical notes

- AC-3 is the story's quiet value. Without acceptance backfill, L-03 has nothing to optimise SKL-OIA-06 against, and the follow-up prompt becomes the one skill whose quality can never be measured.

- Detecting "was asked" can reuse G-02's mapping: a subsequent operator turn whose text is close to a suggestion counts. Keep the similarity threshold conservative and let the manual mark be the reliable path.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_session_state.py | test_no_followups_for_unasked_question | AC-1's second clause |
| tests/test_session_state.py | test_superseded_followups_removed | The pane stays calm |
| tests/test_kafka_roundtrip.py | test_evt105_accepted_backfill | Measurability |

## G-05 · Ad-hoc question detection

3 pts · Backend · Depends on G-02 · Blocks J-02, K-01 · Design §10.1 Question.origin, §8.1 SKL-OIA-04 · Requirements FR-LIVE-08

As an Admin, I want questions I ask off-script captured alongside the prepared ones, so that the best parts of a meeting — the parts I improvised — are not the parts we lose.

Acceptance criteria

AC-1 · Off-list questions are detected from the operator's speech

- Given the operator asking a question that maps to no prepared question

- When the batch is analysed

- Then a Question row is created with origin: ADHOC, the question text as spoken, and the answer's evidence spans attached as they arrive

- And it appears in the checklist visually distinguished from prepared questions

AC-2 · Detection uses the speaker tag, not guesswork

- Given a diarized stream

- When a question-shaped utterance appears

- Then it is only considered an ad-hoc question if it came from the operator's speaker tag

- And a question asked by the brand owner — "do you need our VAT number?" — is captured as a notable fact, not as an onboarding question

AC-3 · Ad-hoc questions get a workflow target

- Given a detected ad-hoc question and its answer

- When it is recorded

- Then workflow_target is set to WF1, WF2 or WF3, and target_field is set where the answer maps to a known field via apps/onboarding/field_map.py

- And where no field maps, the answer is still retained as evidence for J-02 rather than dropped

AC-4 · Notable facts are surfaced live

- Given the brand owner volunteering something significant and unprompted

- When it is detected

- Then a notable_fact frame is sent carrying the fact and its workflow_target, per Design §10.2.3

- And the example the design gives — a second retail location opening in October, tagged WF3 — is a fixture in the test suite

Technical notes

- This story is why C-03 insisted target_field come from a shared field_map.py. Prepared and ad-hoc questions must resolve fields through the same map or J-02 will treat them differently.

- The ADHOC origin value already exists on the model from B-01. This story populates it; do not add a parallel flag.

- Be conservative. A false ad-hoc question clutters the checklist during a live meeting, which is the most expensive place to add noise. Prefer missing one over inventing one, and say so in the prompt.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_session_state.py | test_subject_question_not_captured_as_adhoc | AC-2 |
| tests/test_session_state.py | test_adhoc_resolves_target_field_via_map | Shared field map |
| tests/e2e/test_live_meeting.py | test_notable_fact_frame_wf3 | The design's own example |

## G-06 · Live WF1/WF2/WF3 coverage checklist

3 pts · Full-stack · Depends on G-02, G-03 · Blocks J-01 · Design §8.1 SKL-OIA-09, §1.1 G-2 · Requirements FR-PREP-08, FR-LIVE-09

As an Admin, I want to see how well the meeting has covered each of the three workflows, so that I can spend the last ten minutes on the workflow that is thinnest instead of guessing.

Acceptance criteria

AC-1 · Coverage updates incrementally as evidence lands

- Given an active meeting

- When evidence attaches to a question

- Then the coverage fractions for WF1, WF2 and WF3 are recomputed incrementally and pushed as a coverage frame per Design §10.2.3

- And the recomputation does not require a full re-analysis of the transcript

AC-2 · The three workflows are shown separately and honestly

- Given a meeting that has covered brand discovery thoroughly and collected no creative assets

- When the operator looks at the coverage display

- Then WF1 reads high and WF3 reads low, with the specific missing items nameable on demand — not a single blended percentage

- And WF3's requirements include business photos and previous ads, per Design §1.1 goal G-2

AC-3 · The gap is actionable, not decorative

- Given a low WF3 coverage reading

- When the operator opens it

- Then they see the specific unmet items — "no business photos captured", "no previous ads provided" — each linking to the action that would resolve it, such as opening the capture flow from H-01

AC-4 · Coverage is what gates the process button

- Given the meeting ending

- When coverage is below the configured threshold for any workflow

- Then the session can still close, but the state carries the shortfall so J-01's process button can warn rather than silently proceeding

- And the operator is never blocked from ending a meeting by a coverage score

Technical notes

- SKL-OIA-09 runs in two modes: incremental during LIVE and full during PROCESS. Same skill, same prompt, different input window. Build the incremental path here and reuse it in J-01 rather than writing a second coverage implementation.

- AC-2 is the direct expression of the requirement that onboarding is not limited to the five-page wizard. A single blended number would hide exactly the failure mode this feature exists to prevent — a meeting that fills the wizard beautifully and leaves WF3 with nothing to work from.

- EVT-107 carries the fractions and the delta that caused the update. The delta is what makes the number debuggable when an operator disputes it.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_session_state.py | test_coverage_incremental_matches_full | The two modes agree |
| tests/test_session_state.py | test_wf3_low_without_assets | AC-2's core case |
| frontend/__tests__/CoveragePanel.test.tsx | test_gap_items_link_to_actions | Actionability |
| tests/e2e/test_live_meeting.py | test_meeting_closes_below_threshold | Never blocking |

# 11. Epic H — Document Capture and OCR

The brand owner puts a document, a product photo or an old printed ad in front of the camera and the system reads it. Design §8.4 specifies the pipeline in full; this epic implements it in four slices — stills, snippets, the image OCR path, and the video OCR path.

One design decision drives the acceptance criteria throughout: the low-confidence warning must reach the operator while the document is still on the table. Design §8.4 states it plainly — catching a bad read after the meeting is worthless. That is why H-03's latency criterion exists and why the retake prompt is in the meeting view rather than in the review page.

## H-01 · Photo capture with usage tagging

3 pts · Full-stack · Depends on E-02, B-02 · Blocks H-02, H-03 · Design §10.1 BrandAsset, §11 CaptureControl · Requirements FR-CAP-01, FR-CAP-05

As an Admin, I want to photograph a document or product through the meeting view and tag what it is for, so that the material the brand owner brought to the meeting reaches the workflows that need it.

Acceptance criteria

AC-1 · Capture works without leaving the meeting

- Given an active meeting

- When the operator taps the capture icon

- Then the camera preview opens as an overlay, a still can be taken and confirmed or retaken, and dismissing it returns to the meeting with recording and transcription uninterrupted

AC-2 · Every capture is tagged before it is stored

- Given a confirmed still

- When it is saved

- Then the operator selects a usage_tag from business_photo, previous_ad, identity_document, brand_asset or other

- And the tag defaults to nothing — there is no "most common" default, because a mis-defaulted identity document is a data-protection incident

AC-3 · The capture is registered as a first-class asset

- Given a tagged capture

- When it is uploaded

- Then it follows the existing _landing/{tenant_id}/{uuid}_{filename} path, is registered as a BrandAsset with onboarding_session set and usage_tag populated, and appears in the right-hand rail immediately

- And the upload is idempotent under retry

AC-4 · Captures survive a bad network like recordings do

- Given a capture taken while the network is down

- When connectivity returns

- Then the capture uploads from the local queue with its tag intact

- And the operator is never asked to re-photograph a document the brand owner has already put away

Technical notes

- Reuse F-03's queue-and-drain machinery rather than writing a second upload path. The failure mode in AC-4 is identical and the operator cost of getting it wrong is higher — audio can be re-recorded from the spool, a document cannot be re-photographed once it is back in a bag.

- identity_document is the tag that triggers PG-08's restrictions downstream. Make the selection list order put it away from the likely-tapped position; a fat-finger mis-tag in the other direction is far cheaper than in this one.

- Do not compress aggressively client-side. H-03's OCR accuracy depends on it, and bandwidth is not the binding constraint in a meeting room.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_backend_contracts.py | test_capture_registers_brand_asset | The asset contract |
| tests/test_idempotency.py | test_capture_upload_idempotent | Retry safety |
| frontend/__tests__/CaptureControl.test.tsx | test_no_default_usage_tag | AC-2's second clause |
| frontend/__tests__/CaptureControl.test.tsx | test_capture_does_not_pause_recording | AC-1 |

## H-02 · Short video snippet capture

2 pts · Full-stack · Depends on H-01 · Blocks H-04 · Design §8.4 video path · Requirements FR-CAP-02

As an Admin, I want to record a short video snippet of a multi-page or physical item, so that something that cannot be captured in one still is still captured.

Acceptance criteria

AC-1 · Snippets are bounded

- Given the snippet recorder

- When recording runs past 30 seconds

- Then it stops automatically, with a visible countdown from 10 seconds so the stop is expected rather than surprising

- And the bound is a config value, because H-04's per-frame OCR cost scales directly with it

AC-2 · Snippets carry the same tagging and registration as stills

- Given a confirmed snippet

- When it is saved

- Then it goes through the identical tagging flow and BrandAsset registration as H-01, with modality distinguishing it

- And it appears in the same right-hand rail

AC-3 · Snippet capture does not compete with the meeting recording

- Given an active audio recording

- When a snippet is captured

- Then the meeting's audio recording continues without interruption and the snippet's own audio track is discarded

- And the transcript has no gap across the capture window

Technical notes

- AC-3 is the trap. Requesting a video stream can renegotiate the audio device on some browsers and silently interrupt MediaRecorder. Acquire the video track without touching the existing audio track, and make the "no gap in transcript" assertion an automated test rather than a manual check.

- Discarding the snippet's audio is deliberate: the meeting microphone is already recording the room, and a second consented-differently audio track is a compliance problem for no benefit.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| frontend/__tests__/CaptureControl.test.tsx | test_snippet_bounded_at_config_limit | AC-1 |
| tests/e2e/test_live_meeting.py | test_no_transcript_gap_across_snippet | AC-3, the real risk |
| tests/test_backend_contracts.py | test_snippet_registers_with_modality | Consistent registration |

## H-03 · Image OCR pipeline

3 pts · Backend · Depends on H-01 · Blocks H-04, J-02 · Design §8.4 image path, §8.1 SKL-OIA-07 · Requirements FR-CAP-03, FR-CAP-04

As a System, I want captured stills preprocessed, read by Cloud Vision and interpreted by Gemini, so that the text on a document becomes evidence the extraction step can use.

Acceptance criteria

AC-1 · The pipeline runs in the order the design specifies

- Given an uploaded still

- When SKL-OIA-07 runs

- Then it preprocesses (deskew and contrast-normalise), calls Cloud Vision DOCUMENT_TEXT_DETECTION, produces confidence-weighted text, then runs the Gemini semantic pass

- And it returns {ocr_text, caption, doc_type, usage_tag, sensitivity_class} per Design §8.4

AC-2 · Low-confidence reads reach the operator during the meeting

- Given a capture whose ocr_confidence is below 0.5

- When analysis completes

- Then the meeting view flags that capture "low read — retake suggested" while the meeting is still live

- And the flag arrives within a budget short enough to matter — measured and asserted, not assumed

AC-3 · Sensitive media is restricted at the boundary

- Given a capture classified IDENTITY or FINANCIAL

- When it is stored and later used

- Then PG-08 applies: it is not passed un-redacted to any extraction prompt, and where redaction is not possible it is excluded from RAG entirely

- And the exclusion is recorded on the asset so review can explain why the document is not contributing

AC-4 · Stored text is redacted text

- Given OCR output containing a personal name and an account number

- When it is written to BrandAsset.ocr_text

- Then the stored text has been through SKL-OIA-16, and ocr_confidence reflects the Vision confidence before redaction

- And EVT-106 carries media_id, usage_tag, ocr_confidence and sensitivity_class, never the text

Technical notes

- app/providers/ocr.py holds the Vision client; the Gemini semantic pass goes through app/providers/llm.py. Keeping them separate is what makes the vision-breaker degradation to GEMINI_ONLY_OCR a config-driven path rather than an if-branch through the middle of the skill.

- AC-2's budget is the whole reason this is a live-path story rather than a PROCESS-path story. Pick a number the team can hold — the design's position is simply that the operator must still be in the room — and make the assertion concrete.

- Both providers down means the media is stored and OCR is deferred to a retry queue with exponential backoff, per §8.4. The meeting is never blocked. Build the retry queue here; J-02 will depend on it having drained.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_ocr_pipeline.py | test_pipeline_stage_order | AC-1 |
| tests/test_ocr_pipeline.py | test_low_confidence_flags_during_meeting | The design's own point |
| tests/test_guardrails.py | test_pg08_blocks_identity_media_in_prompt | The sensitive-media rule |
| tests/test_ocr_pipeline.py | test_ocr_text_stored_redacted | AC-4 |
| tests/test_circuit_breakers.py | test_vision_open_falls_back_to_gemini | Degradation |

Risk. Real documents are photographed at an angle, in bad light, on a table with a patterned surface. Build the fixture set from photographs taken that way, not from clean scans, or AC-2's threshold will be tuned against the wrong distribution.

## H-04 · Video snippet OCR

3 pts · Backend · Depends on H-02, H-03 · Blocks J-02 · Design §8.4 video path · Requirements FR-CAP-03

As a System, I want video snippets reduced to keyframes and read the same way stills are, so that a multi-page document filmed in one pass yields the same evidence as photographing every page.

Acceptance criteria

AC-1 · Keyframes come from both a fixed rate and scene changes

- Given a 25-second snippet panning across three pages

- When extraction runs

- Then ffmpeg produces frames at 1 fps plus scene-change detections, so a fast page turn between fixed-rate samples is still captured

AC-2 · Near-duplicate frames are collapsed before OCR spend

- Given extracted frames of which many show the same page

- When deduplication runs

- Then near-duplicates are collapsed by shingling per Design §8.4, and only distinct frames proceed to Vision

- And the reduction ratio is logged, because it is the story's cost control and needs to be visible when a snippet costs more than expected

AC-3 · Merged text keeps its frame timestamps

- Given per-frame OCR results

- When they are merged

- Then the merged ocr_text retains frame timestamps, so J-02's provenance can cite media_id plus a frame timestamp exactly as §8.4 requires

- And the merge does not duplicate a line that appeared in two retained frames

AC-4 · The semantic pass reads the whole document, not one frame

- Given merged text spanning three pages

- When Gemini runs

- Then it receives the merged text and the best representative frames together, and produces one doc_type and one caption for the document rather than three disconnected ones

Technical notes

- Verify ffmpeg is present in the service image before this story starts. It is the one dependency in this design that is not a Python package, and discovering it is missing during a Cloud Run deploy is a bad day.

- The dedup threshold is a tuning knob with a direct cost consequence. Expose it in config and log the ratio per AC-2 so it can be tuned from production data rather than from the fixture set.

- Cap the number of frames sent to Vision per snippet. A pathological snippet — a hand-held camera in a shaking room — defeats scene-change dedup entirely, and the cap is what stops one bad capture from costing what a hundred good ones do.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_ocr_pipeline.py | test_scene_change_catches_fast_page_turn | AC-1 |
| tests/test_ocr_pipeline.py | test_dedup_collapses_near_duplicates | Cost control |
| tests/test_ocr_pipeline.py | test_merged_text_retains_frame_timestamps | Provenance |
| tests/test_ocr_pipeline.py | test_frame_cap_enforced | The pathological case |

# 12. Epic I — Recordings Library

Three stories that turn a stored recording into something an operator will actually open. The value here is not storage — F-03 already stored it — but retrieval: a summary with timestamps that lets someone find the thirty seconds they need out of fifty minutes.

## I-01 · Recordings and captures rail

2 pts · Full-stack · Depends on F-03, H-01, E-02 · Blocks I-02, K-04 · Design §11 RecordingsRail · Requirements FR-LIB-01

As an Admin, I want every recording and capture for a session listed in one place, so that I can see what the meeting produced without hunting through storage.

Acceptance criteria

AC-1 · The rail lists both recordings and captures, newest first

- Given a session with three recordings and six captures

- When the rail renders

- Then recordings appear newest-first with duration and status, captures appear as thumbnails with their usage_tag, and both are visible without switching tabs

AC-2 · Status is truthful mid-flight

- Given a recording still uploading and a capture still being OCR'd

- When the rail renders

- Then each shows its actual state — uploading, processing, ready — rather than appearing complete

- And states advance without a manual refresh

AC-3 · The rail is tenant-scoped and role-aware

- Given a Viewer

- When the rail renders

- Then they can see and play recordings but cannot delete them

- And a request for a recording belonging to another tenant returns 404, not 403

Technical notes

- Signed URLs for playback should be short-lived and minted per request. Do not store a playback URL on the model; the asset path is the durable thing.

- AC-2's live advancement can ride the existing WebSocket during a meeting and fall back to polling on the session detail page afterwards. Two mechanisms is acceptable here; one mechanism that holds a socket open on a page nobody is watching is not.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_rbac.py | test_viewer_cannot_delete_recording | Role enforcement |
| tests/test_rbac.py | test_cross_tenant_recording_404 | The isolation convention |
| frontend/__tests__/RecordingsRail.test.tsx | test_processing_state_visible | AC-2 |

## I-02 · Player and recording summary with key moments

3 pts · Full-stack · Depends on I-01, F-05 · Blocks I-03, K-01 · Design §8.1 SKL-OIA-08, §10.1 MeetingRecording.summary · Requirements FR-LIB-02

As an Admin, I want to open a recording, read its summary, and jump straight to a key moment, so that finding what was said takes seconds rather than a replay.

Acceptance criteria

AC-1 · The summary is generated once and stored

- Given a recording that has finished uploading

- When SKL-OIA-08 runs

- Then MeetingRecording.summary is populated as {text, key_moments: [{t, label}]} per Design §10.1

- And re-running for the same recording with the same Idempotency-Key does not produce a second summary

AC-2 · Key moments are navigable, not decorative

- Given a summary with key moments

- When the operator clicks one

- Then the player seeks to that timestamp and plays

- And the timestamps are accurate against the audio — verified against a fixture recording with known content at known times, not eyeballed

AC-3 · The player does what a player should

- Given the zoom view

- When the operator uses it

- Then play, pause, seek by scrubbing, and keyboard seek all work, and the current position is reflected in the transcript view when I-03 lands

AC-4 · Summaries reflect redacted content and say so

- Given a recording whose transcript had redactions

- When the summary renders

- Then it is generated from the redacted transcript, and where a redaction removed something material the summary indicates that a redacted value sat there rather than silently omitting it

Technical notes

- Generate the summary on the recording-complete path from F-03, not lazily on first view. An operator opening a recordings list should never wait on a model call.

- Key moments should be labelled in the operator's language — "founding story", "budget discussion" — not with timestamps repeated as labels. The label is the entire retrieval affordance.

- AC-4 matters more than it looks. An operator who reads a summary that omits a redacted phone number and concludes the brand owner never gave contact details has been misled by the system's privacy behaviour.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_idempotency.py | test_summary_generation_idempotent | AC-1 |
| tests/test_backend_contracts.py | test_key_moment_timestamps_accurate | AC-2 |
| frontend/__tests__/RecordingPlayer.test.tsx | test_key_moment_click_seeks | Navigability |
| tests/e2e/test_process_to_review.py | test_summary_built_from_redacted_transcript | AC-4 |

## I-03 · Full transcript view

3 pts · Full-stack · Depends on I-02 · Blocks K-01 · Design §11 TranscriptView · Requirements FR-LIB-03

As an Admin, I want the full transcript with speakers and timestamps, synchronised to the player, so that I can read what was actually said and cite it exactly.

Acceptance criteria

AC-1 · The transcript is speaker-attributed and timestamped

- Given a completed recording

- When the transcript opens

- Then each segment shows its speaker, its timestamp and its text, with the operator and the brand owner visually distinguished

AC-2 · Transcript and player are two views of one position

- Given the player at 12:04

- When the transcript is open

- Then the corresponding segment is highlighted and kept in view

- And clicking a segment seeks the player to it

- And manual scrolling in the transcript suspends auto-follow until the operator returns to the current position, per E-02's focus rule

AC-3 · Search works on a long transcript

- Given a fifty-minute transcript

- When the operator searches

- Then matches are found, counted, navigable, and each jumps the player to the match's timestamp

- And the view remains responsive at that length, which is a real constraint at several thousand segments

AC-4 · What is shown is what is stored

- Given a transcript with redactions

- When it renders

- Then redacted spans show their typed placeholder — [PHONE_NUMBER] — rather than a blank or the original value

- And there is no path in this view, for any role, that reveals the pre-redaction text

Technical notes

- Virtualise the list. AC-3's responsiveness constraint is not theoretical at fifty minutes of two-speaker dialogue.

- AC-4 closes the loop opened in F-05: the operator saw the unredacted text live because they were in the room. Afterwards, nobody sees it, including them. That asymmetry is intentional and should be stated in the UI once, not left for someone to discover and file as a bug.

- This view is the citation surface for K-01's review page. Deep-linking to a segment by recording_id plus t_start should work from the start, because that is exactly the shape of the evidence spans G-02 has been writing all along.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| frontend/__tests__/TranscriptView.test.tsx | test_autofollow_suspends_on_manual_scroll | The focus rule |
| frontend/__tests__/TranscriptView.test.tsx | test_search_navigates_and_seeks | AC-3 |
| tests/test_rbac.py | test_no_role_can_read_unredacted_transcript | AC-4's hard claim |
| tests/e2e/test_process_to_review.py | test_evidence_span_deep_link_resolves | The citation path |

# 13. Epic J — Processing and Auto-Fill

PROCESS is where the meeting becomes data. Design §9.3 specifies it as a job rather than a request, with a 202-plus-callback shape and an Idempotency-Key of sha256(session_id + evidence_manifest_hash) — so a double-click returns the original job and an added recording produces a genuine re-run.

One rule dominates this epic and it is worth stating before the first card: a value without evidence is dropped, not written with a caveat. That is OG-01, and it is the reason the callback carries dropped_ungrounded as a first-class number rather than hiding it. The agent may not invent onboarding data. Everything in J-03 and J-04 exists to make that enforceable rather than aspirational.

## J-01 · Process dispatch and job lifecycle

2 pts · Full-stack · Depends on G-06, B-04 · Blocks J-02, K-01 · Design §9.3, §10.2.2 · Requirements FR-PROC-01

As an Admin, I want one button that processes everything the meeting produced, so that the gap between finishing a meeting and having a filled-in wizard is one click and a coffee.

Acceptance criteria

AC-1 · The button is available exactly when it should be

- Given a session in GATHERED

- When the operator views it

- Then the process button is prominent and enabled

- And in any earlier state it is present but disabled with the reason named — "End the meeting to process" — rather than hidden

AC-2 · Coverage shortfall warns, never blocks

- Given a session whose WF3 coverage is below threshold

- When the operator presses process

- Then they see what is thin and what that will cost downstream, with the options to continue or return to capture more

- And choosing continue proceeds normally — G-06's AC-4 established that coverage never blocks

AC-3 · Dispatch follows the 202-plus-callback contract

- Given a valid dispatch

- When Django calls POST /v1/process

- Then the request carries X-Service-Token, the Idempotency-Key computed as sha256(session_id + evidence_manifest_hash), and the evidence_manifest shape from Design §10.2.2

- And the agent replies 202 with job_id, status: ACCEPTED, estimated_duration_s and callback_url

AC-4 · Re-running is safe and meaningful

- Given a completed job

- When process is pressed again with unchanged evidence

- Then the original job_id is returned and nothing is written twice

- And when a recording has been added since, the manifest hash differs and a genuine re-run occurs

AC-5 · Progress is visible

- Given a running job

- When the operator watches

- Then they see stage-level progress — coverage, then page 1 through 5 — not an indeterminate spinner for three minutes

- And the session sits in PROCESSING throughout, moving to REVIEW_PENDING on the terminal callback

Technical notes

- The manifest hash must be computed over a canonical serialisation. A dict ordering difference between two Django processes would silently defeat AC-4's first clause and produce duplicate work that looks like a race condition.

- estimated_duration_s should be derived from total audio duration, not a constant. The operator's decision to wait or come back later depends on it being roughly true.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_idempotency.py | test_same_manifest_returns_original_job | AC-4 |
| tests/test_idempotency.py | test_added_recording_triggers_real_rerun | AC-4's second clause |
| tests/test_backend_contracts.py | test_dispatch_matches_10_2_2_shape | Contract conformance |
| tests/e2e/test_process_to_review.py | test_state_moves_gathered_to_review | Lifecycle |

## J-02 · Evidence assembly and full coverage assessment

5 pts · Backend · Depends on J-01, G-03, G-05, H-03, H-04 · Blocks J-03 · Design §9.3, §8.1 SKL-OIA-09, §6 memory · Requirements FR-PROC-02

As a System, I want every piece of evidence the session produced gathered into one working context, so that extraction reasons over the whole meeting rather than over whatever fits in one prompt.

Acceptance criteria

AC-1 · All evidence types are assembled

- Given a session with recordings, transcripts, captured media with OCR text, prepared questions and ad-hoc questions

- When assembly runs

- Then all of it is retrieved — transcripts from GCS, media from BrandAsset, questions with their evidence spans, plus RAG-retrieved indexed chunks

- And a capture whose OCR is still in H-03's retry queue is either awaited within a bounded window or explicitly recorded as missing in the job summary, never silently omitted

AC-2 · Context that exceeds the window is compressed, not truncated

- Given evidence exceeding 0.75 of the context window

- When L2 assembly runs

- Then hierarchical summarization compresses older material while preserving evidence references intact

- And an evidence span that survives compression still resolves to (recording_id, t_start, t_end) — losing the span is worse than losing the text, because J-04 will drop anything unreferenced

AC-3 · Full coverage assessment agrees with the live one

- Given the same evidence

- When SKL-OIA-09 runs in full mode

- Then its WF1, WF2 and WF3 fractions are within tolerance of G-06's final incremental values

- And where they differ materially, the difference is logged with cause, because a divergence means one of the two paths is wrong

AC-4 · Manual checkmarks are not treated as evidence

- Given questions checked manually during a degraded-STT meeting

- When assembly runs

- Then those questions contribute no extracted values, because they carry no evidence spans

- And the coverage assessment reflects that the question was marked answered but the answer was not captured

Technical notes

- This is a 5-point story because AC-2 is genuinely hard. The naive implementation summarises transcript text and loses the spans, which passes every test that checks output quality and fails the one that matters. Summarise into a structure that carries spans, not into prose.

- AC-3 is a cheap and unusually valuable consistency check: two implementations of the same measure, one incremental and one batch, cross-validating each other on every job.

- The RAG retrieval must carry the tenant_id metadata filter. It is the existing platform pattern; use the existing helper rather than composing a query by hand.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_memory_compression.py | test_spans_survive_summarization | AC-2, the hard part |
| tests/test_memory_compression.py | test_compression_at_075_threshold | The configured trigger |
| tests/test_session_state.py | test_full_coverage_matches_incremental | Cross-validation |
| tests/e2e/test_degraded_stt.py | test_manual_checks_yield_no_values | AC-4 |

## J-03 · Field extraction and mapping, page by page

5 pts · Backend · Depends on J-02, B-03 · Blocks J-04, J-05 · Design §9.3 loop, §8.2 SKL-OIA-10 · Requirements FR-PROC-03

As a System, I want the wizard's fields extracted from the evidence one page at a time with references attached, so that the operator opens page 1 already filled in and can see where every value came from.

Acceptance criteria

AC-1 · Extraction runs per page with a bounded step budget

- Given assembled evidence

- When extraction runs

- Then SKL-OIA-10 is invoked once per wizard page, PG-01's plan is emitted first and PG-02's 40-step budget is enforced

- And exceeding the budget terminates the job with a typed error rather than looping

AC-2 · Every candidate carries evidence references

- Given an extracted value

- When it is returned

- Then it carries (recording_id, t_start, t_end) or media_id plus frame timestamp

- And the reference resolves to real content — a reference to a span that does not exist is a failure, not a warning

AC-3 · The 13 new Company fields are extracted, not just the original wizard set

- Given evidence covering competitors, sales channels and the founder story

- When extraction runs

- Then the new fields from B-03 are populated alongside the original ones

- And WF3-relevant material — the captures tagged previous_ad, the business photos — is mapped through to the creative-relevant fields rather than being left as unattached assets

AC-4 · Manually set fields are never overwritten

- Given a field whose FieldProvenance.status is EDITED or CONFIRMED

- When a re-run produces a different value

- Then PG-06 blocks the overwrite and the difference routes to J-05 as a conflict

- And this holds on the bulk write path, not only on the per-field path

AC-5 · Output conforms to schema

- Given any extraction result

- When it is parsed

- Then it validates against the declared JSON schema, and a malformed result is retried once then dropped with ERR logging rather than partially applied

Technical notes

- Page-at-a-time is not just a context-size tactic; it is what makes AC-5's failure isolated. One page failing schema validation should not lose the other four pages' work.

- apps/onboarding/field_map.py is the single source for field targets and is shared with C-03 and G-05. If extraction resolves a field name this map does not know, that is a bug in the map, not a reason to special-case here.

- AC-4's second clause is the one that gets missed. bulk_create and bulk_update bypass save(), exactly as B-05 warned; enforce PG-06 in the write path itself.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_guardrails.py | test_pg06_blocks_bulk_overwrite | AC-4's real risk |
| tests/test_backend_contracts.py | test_new_company_fields_extracted | AC-3 |
| tests/test_backend_contracts.py | test_schema_violation_isolated_to_page | AC-5 |
| tests/e2e/test_process_to_review.py | test_all_five_pages_prefilled | The user-visible promise |

## J-04 · Grounding enforcement and KEY/SECONDARY classification

3 pts · Backend · Depends on J-03 · Blocks K-01, K-02 · Design §5.3 OG-01/OG-02/OG-03 · Requirements FR-PROC-04, NFR-SEC-04

As a System, I want ungrounded values dropped and uncertain values forced into explicit review, so that nothing reaches a client's brand strategy that the agent invented.

Acceptance criteria

AC-1 · OG-01 drops rather than caveats

- Given an extracted value with no resolvable evidence reference

- When OG-01 evaluates it

- Then it is dropped and logged, and the drop count increments dropped_ungrounded

- And it is not written with a low confidence, not written with a "needs review" flag, and not written at all

AC-2 · The drop count is surfaced, not buried

- Given a job that dropped six values

- When the callback returns

- Then dropped_ungrounded: 6 is in the summary and is displayed in the review UI

- And it appears on the observability dashboard, because a rising trend is the earliest signal of a prompt regression

AC-3 · Low confidence forces KEY classification

- Given an extracted value with confidence below 0.6

- When OG-03 evaluates it

- Then the field is classified KEY regardless of what it would otherwise have been, guaranteeing explicit human review

- And the agent never writes a value it is quietly unsure about as a SECONDARY field

AC-4 · Egress redaction is applied again

- Given an extracted value that a model re-emitted from inferred context — a name it reconstructed rather than read

- When OG-02 evaluates the output

- Then redaction is re-applied before UI delivery and before golden-dataset capture

- And the belt-and-braces relationship with IG-04 is tested explicitly, with a fixture where IG-04 alone would have been insufficient

AC-5 · Tenant isolation is checked at egress

- Given any output payload

- When OG-05 evaluates it

- Then a cross-tenant identifier raises a security event, blocks the response, and alerts — it is not logged as a data-quality warning

Technical notes

- OG-01's implementation should resolve the reference, not merely check that a reference field is non-empty. A hallucinated span with plausible timestamps passes a presence check and fails a resolution check, and the second is the one worth having.

- The 0.6 threshold in OG-03 and the 0.7 threshold in G-03 are different numbers for different decisions. Name them separately in config; collapsing them is a tempting simplification that couples a live UX knob to a data-safety floor.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_guardrails.py | test_og01_resolves_not_just_presence | The real check |
| tests/test_guardrails.py | test_og03_forces_key_below_06 | AC-3 |
| tests/test_guardrails.py | test_og02_catches_reemitted_entity | Belt and braces |
| tests/test_guardrails.py | test_og05_cross_tenant_is_security_event | AC-5 |

## J-05 · Conflict detection and escalation

2 pts · Backend · Depends on J-03, B-05 · Blocks K-02 · Design §8.3 SKL-OIA-14, §13.1 agent.escalations · Requirements FR-PROC-05

As an Admin, I want contradictions surfaced as decisions rather than resolved behind my back, so that when the brand owner said two different things I am the one who picks.

Acceptance criteria

AC-1 · Conflicting values become an explicit conflict record

- Given two evidence-backed values for the same field

- When SKL-OIA-14 runs

- Then a FieldProvenance row with CONFLICT status is created carrying both candidates and both evidence references

- And neither value is written to Company — the field stays empty pending a decision

AC-2 · Escalation reaches the shared queue

- Given a conflict

- When it is raised

- Then EVT-007 agent.escalated is emitted and a message lands on agent.escalations with its 30-day retention

- And the payload carries evidence references, never evidence text

AC-3 · A re-run conflict against a confirmed value behaves differently

- Given a field an Admin has already CONFIRMED

- When a re-run extracts a different value

- Then PG-06 preserves the confirmed value and the new candidate is raised as a conflict for review

- And the confirmed value remains live in the meantime — the client's data does not become empty because the agent changed its mind

AC-4 · The count is reported

- Given a job with one conflict

- When the callback returns

- Then conflicts: 1 appears in the summary alongside fields_written and dropped_ungrounded

Technical notes

- AC-1's "neither value is written" is the deliberate choice. Writing the higher-confidence one and flagging it means the flag gets dismissed and the wrong value ships. An empty field with a visible decision gets resolved.

- Conflicts are common and benign in practice — a brand owner correcting themselves mid-meeting is a conflict. Rank the candidates by recency of evidence so the review UI can offer a sensible default without deciding for the operator.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_backend_contracts.py | test_conflict_writes_neither_value | AC-1 |
| tests/test_kafka_roundtrip.py | test_escalation_carries_refs_not_text | Payload hygiene |
| tests/test_guardrails.py | test_confirmed_value_survives_rerun | AC-3 |

## J-06 · Auto-generation of brand strategy and identity

2 pts · Backend · Depends on J-04 · Blocks K-01 · Design §8.2 SKL-OIA-12, §2.2 downstream · Requirements FR-PROC-06

As an Admin, I want brand strategy and identity generated automatically once onboarding data is written, so that I have something to react to rather than a blank workflow.

Acceptance criteria

AC-1 · Generation is triggered through the existing endpoints

- Given a completed extraction with options.auto_generate_strategy and auto_generate_identity true

- When SKL-OIA-12 runs

- Then it calls Django's existing generate_brand_strategy and generate_brand_identity endpoints

- And it does not call the WF2 agents directly — the orchestration those endpoints already perform is not reimplemented here

AC-2 · Generation failure does not fail the job

- Given a WF2 agent that errors

- When generation fails

- Then the PROCESS job still reports SUCCEEDED with generated: [] and a named reason, because the onboarding data — the thing the operator actually needs — was written successfully

- And the operator can retrigger generation from the workflow UI

AC-3 · Regeneration is an operator action, not an automatic retry

- Given generated output the Admin is unhappy with

- When they choose to regenerate

- Then the existing manual trigger produces new output from the same onboarding data

- And the agent does not automatically regenerate on its own judgement

Technical notes

- AC-2 is the risk-containment decision in this story. Coupling onboarding success to WF2 availability would mean a WF2 outage looks to the operator like a failed meeting.

- AC-3 encodes the answer already agreed during requirements: auto-generate, show the Admin, and let them retrigger if unhappy.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_backend_contracts.py | test_uses_existing_generate_endpoints | AC-1 |
| tests/test_circuit_breakers.py | test_wf2_failure_does_not_fail_process | AC-2 |
| tests/e2e/test_process_to_review.py | test_strategy_and_identity_generated | The happy path |

# 14. Epic K — Review, Wizard Extension and PDF

The operator's last mile. Design §10.3 keeps PDF generation in Django — decision D-09 — because the renderer already works, already handles tenant GCS pathing, and already participates in the RAG upsert. This epic extends what exists rather than replacing it, which is also the shape of the compatibility promise: the five-page wizard still works with no meeting at all, and this epic must not change that.

## K-01 · Review page with key findings and provenance

3 pts · Full-stack · Depends on J-04, J-06, I-03 · Blocks K-02 · Design §11 ReviewPage, §10.2.2 summary · Requirements FR-REV-01

As an Admin, I want one page summarising what the meeting produced and what the agent concluded, so that I can review a meeting's output without opening five wizard pages and three recordings.

Acceptance criteria

AC-1 · The page shows findings, sources and the honest numbers

- Given a session in REVIEW_PENDING

- When the review page loads

- Then it shows the recording summaries, the KEY fields with their extracted values, the SECONDARY fields grouped and collapsed, and the job summary numbers including dropped_ungrounded and conflicts

AC-2 · Every value traces to its source in one click

- Given any extracted value

- When the operator clicks its provenance indicator

- Then they land on the exact transcript segment or captured media it came from, using I-03's deep link

- And a media-sourced value shows the capture and its frame timestamp

AC-3 · Coverage is restated at review time

- Given a session that ended with thin WF3 coverage

- When the review page renders

- Then the shortfall is visible with its consequences named — what WF3 will have less to work from

- And the operator can act on it by scheduling a follow-up rather than only being informed

AC-4 · Conflicts are prominent

- Given unresolved conflicts from J-05

- When the page renders

- Then they appear above the field lists, not inside them, because an unresolved conflict is a blocking decision and a field value is not

Technical notes

- Do not paginate this page. It is the artefact an operator screenshots and sends to a colleague; a single scrollable page is the right shape.

- dropped_ungrounded needs one line of explanation next to it. Design §10.2.2 is explicit that this number is surfaced rather than hidden, and a bare number with no context will read as an error rather than as the safety property it is.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| frontend/__tests__/ReviewPage.test.tsx | test_conflicts_render_above_fields | AC-4 |
| tests/e2e/test_process_to_review.py | test_provenance_click_reaches_segment | AC-2 |
| tests/e2e/test_process_to_review.py | test_dropped_count_visible | The honesty requirement |

## K-02 · KEY field confirmation and conflict resolution

3 pts · Full-stack · Depends on K-01, B-06, J-05 · Blocks K-05, L-02 · Design §15 RBAC, §5.3 OG-03 · Requirements FR-REV-02, NFR-SEC-05

As an Admin, I want to confirm or correct each KEY field and resolve every conflict, so that what propagates into brand strategy is something a human asserted.

Acceptance criteria

AC-1 · Confirmation is per field and recorded

- Given a KEY field with an extracted value

- When the Admin confirms it

- Then FieldProvenance.status becomes CONFIRMED, extracted_value is preserved unchanged, and EVT-109 is emitted with action: CONFIRM and edit_distance: 0

AC-2 · Editing preserves what was extracted

- Given a KEY field the Admin corrects

- When they save

- Then the new value is written, status becomes EDITED, and extracted_value still holds what the agent produced

- And EVT-109 carries the field name, the action and the edit distance — and neither value, per B-06

AC-3 · Only Owner and Admin can confirm

- Given an Editor on the review page

- When they attempt to confirm a KEY field

- Then it is denied per the §15 matrix, EVT-004 is emitted with rule_id: PG-03, and the UI does not offer the affordance in the first place

- And an Editor can still edit SECONDARY fields

AC-4 · Delegation works where the matrix allows it

- Given an Owner who has delegated KEY confirmation to a named Editor for this session

- When that Editor confirms

- Then it is permitted, recorded against OnboardingSession.config.key_confirm_delegate, and audit-logged as a delegated action

AC-5 · Every conflict must be resolved before submit

- Given an unresolved conflict

- When final submit is attempted

- Then it is refused with the specific conflicts named

- And resolving one writes the chosen value with status: CONFIRMED and its evidence reference retained

Technical notes

- AC-2's preservation of extracted_value is not bookkeeping — it is the entire input to L-02's flywheel. A UI that overwrites the extracted value on edit silently removes the service's ability to improve.

- The §15 asymmetry — Editors run every extraction skill but cannot confirm KEY fields — is the reason AC-3 exists as a separate criterion. It is easy to implement RBAC as a single per-page check and lose the distinction.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_rbac.py | test_editor_cannot_confirm_key_field | The §15 asymmetry |
| tests/test_rbac.py | test_owner_delegate_can_confirm | AC-4 |
| tests/test_backend_contracts.py | test_edit_preserves_extracted_value | The flywheel input |
| tests/e2e/test_process_to_review.py | test_submit_blocked_on_conflict | AC-5 |

## K-03 · Wizard field extension

2 pts · Full-stack · Depends on B-03 · Blocks K-05 · Design §11, §10.1 Company · Requirements FR-REV-03, NFR-COMPAT

As an Admin, I want the new fields available on the existing wizard pages, so that I can fill them by hand exactly as I fill everything else.

Acceptance criteria

AC-1 · New fields appear on the right pages, as ordinary inputs

- Given the five wizard pages

- When they render

- Then the 13 new Company fields appear on their designated pages with the same validation, styling and save behaviour as existing fields

AC-2 · The manual path is unchanged

- Given a company with no onboarding session at all

- When an operator completes the wizard by hand

- Then every page works, submit works, and the PDF generates — exactly as before this project began

- And this is asserted by an automated end-to-end test, not by inspection

AC-3 · Pre-filled fields are marked without being locked

- Given a wizard page reached from a processed session

- When it renders

- Then agent-filled fields carry a subtle provenance marker and remain fully editable

- And editing one from the wizard produces the same FieldProvenance transition as editing it from the review page — one write path, two entry points

Technical notes

- AC-3's "one write path" is what stops the two surfaces from drifting. Route the wizard's field save through the same provenance-aware endpoint B-06 built.

- Nothing about the wizard's page structure changes. Design §11 is explicit that the five pages are not restructured; they gain inputs.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/e2e/test_process_to_review.py | test_manual_wizard_path_intact | NFR-COMPAT |
| tests/test_backend_contracts.py | test_wizard_edit_writes_provenance | AC-3's shared path |

## K-04 · Meeting evidence in the wizard's final step

2 pts · Full-stack · Depends on I-01, K-03 · Blocks K-05 · Design §10.3 · Requirements FR-REV-04

As an Admin, I want the recordings, transcripts and captured media visible at the final wizard step, so that the last thing I see before submitting is the evidence behind what I am submitting.

Acceptance criteria

AC-1 · Evidence is listed at step 5

- Given a session with recordings and captures

- When step 5 renders

- Then the recordings appear with durations and summary links, and the captures appear with their usage_tag

- And each links back to I-02's player or the capture itself

AC-2 · A wizard with no session shows nothing extra

- Given a manually completed wizard with no onboarding session

- When step 5 renders

- Then the evidence section is absent entirely — not present and empty

- And the step looks exactly as it did before this project

AC-3 · Consent is referenced

- Given recordings covered by a consent record

- When step 5 renders

- Then the consent reference is shown — method and date, not the subject's details — so the submitting Admin can see the lawful basis

Technical notes

- AC-2 is the compatibility promise appearing again at a different surface. Conditional rendering on session presence, tested.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| frontend/__tests__/WizardStep5.test.tsx | test_no_evidence_section_without_session | AC-2 |
| tests/e2e/test_process_to_review.py | test_step5_lists_recordings_and_captures | AC-1 |

## K-05 · PDF extension — meeting evidence and key findings

2 pts · Backend · Depends on K-02, K-04 · Blocks — · Design §10.3, decision D-09 · Requirements FR-REV-05

As an Admin, I want the onboarding PDF to include the meeting evidence and key findings, so that the artefact we archive and index reflects how the data was actually gathered.

Acceptance criteria

AC-1 · Two new sections, existing sections untouched

- Given final submission for a session-backed company

- When generate_onboarding_pdf runs

- Then the PDF contains every existing section unchanged, plus a Meeting Evidence section (per-recording summary with key moments, the consent reference, and the captured media list with usage_tag and one-line OCR-derived descriptions) and a Key Findings section mirroring the review page's KEY fields with their confirmation status

AC-2 · Generation stays in Django

- Given the generation path

- When it runs

- Then it is the existing fpdf2 generator in Django, extended — the agent's only responsibility is that all data is written before the Admin reaches step 5

- And no PDF rendering code is added to the agent service

AC-3 · Storage and indexing semantics are preserved

- Given a generated PDF

- When it is stored

- Then it is uploaded to tenant GCS, registered as a BrandAsset and RAG-indexed exactly as today, with upsert semantics intact

- And regenerating for the same company upserts rather than accumulating duplicates

AC-4 · A manual submission produces the original PDF

- Given a company with no onboarding session

- When the PDF generates

- Then it contains the original sections only, with no empty evidence headings

Technical notes

- Redacted OCR descriptions only. The PDF is RAG-indexed and therefore reachable by retrieval; an unredacted identity document description in it would defeat every guardrail upstream.

- AC-3's upsert behaviour already exists. The test is here to catch a regression introduced by the new sections changing the object name or content hash.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_backend_contracts.py | test_pdf_upsert_not_duplicate | AC-3 |
| tests/e2e/test_process_to_review.py | test_pdf_has_evidence_and_findings | AC-1 |
| tests/e2e/test_gdpr_erasure.py | test_pdf_ocr_descriptions_redacted | The retrieval hazard |

# 15. Epic L — `prompt-optimization-svc` Integration

Design §17 is the answer to a question asked and settled during requirements: yes, this agent should use POI, and tenant customization is in v1 rather than deferred. Three properties from §17.2 drive this epic — resolution runs once per session and never in the live loop, the hardcoded fallback is unconditional, and the agent has no write path into the registry.

That last one is worth restating because it removes a whole threat class: a bad prompt cannot reach production through this agent, because the capability to write one does not exist here.

## L-01 · Prompt resolution and session pinning

3 pts · Backend · Depends on A-05, A-06 · Blocks L-02, L-04, L-05 · Design §17.2, §8.3 SKL-OIA-15 · Requirements FR-OPT-01, FR-OPT-02

As a System, I want prompts resolved once per session and pinned for its lifetime, so that a canary promotion mid-meeting cannot silently change how the agent scores a conversation.

Acceptance criteria

AC-1 · The four-step resolution chain runs in order

- Given a session starting in any mode

- When SKL-OIA-15 resolves each required prompt_id

- Then it tries the tenant variant in Redis DB 2, then the platform default in DB 2, then the POI API with a 15-minute write-through cache, then the hardcoded fallback — in that order, stopping at the first hit

AC-2 · Resolution happens once, outside the live loop

- Given a live session

- When it runs for 45 minutes

- Then resolution occurred exactly once, at connect, and no POI call or DB 2 read happens inside the per-segment analysis loop

AC-3 · Versions are pinned and recorded

- Given resolved prompts

- When the session starts

- Then OnboardingSession.prompt_versions holds the {prompt_id: version} map per PG-05

- And a canary promotion during the session does not change what the session uses

AC-4 · The fallback is unconditional

- Given Redis cold, POI unreachable and the network unreliable

- When a session starts

- Then it starts, using versioned hardcoded prompts from app/prompts/fallbacks.py, with a DEGRADED outcome on EVT-001

- And the operator is not told anything, because per §18.2 the poi breaker's user_message is deliberately null — this failure is invisible by design

Technical notes

- The hardcoded fallbacks must be versioned strings, not inline literals scattered through skills. A fallback with no version makes the resulting golden-dataset candidates unattributable.

- AC-2 is testable by counting calls. Assert zero POI calls and zero DB 2 reads between the first and last segment of a fixture session; it is a cheap test that catches a costly regression.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_prompt_loading.py | test_resolution_order_four_steps | AC-1 |
| tests/test_prompt_loading.py | test_no_poi_calls_inside_live_loop | AC-2 |
| tests/test_prompt_loading.py | test_starts_with_everything_down | AC-4 |
| tests/test_session_state.py | test_versions_pinned_across_promotion | AC-3 |

## L-02 · Golden-dataset candidate topic and emission

3 pts · Backend · Depends on L-01, K-02 · Blocks L-03, L-04 · Design §13.1, §13.3, §17.3, §8.2 SKL-OIA-13 · Requirements FR-OPT-03

As a System, I want every admin correction captured as a redacted golden-dataset candidate, so that the agent's extraction gets measurably better from the work the operator was already doing.

Acceptance criteria

AC-1 · The new topic exists with the right configuration

- Given the Kafka topology

- When it is provisioned

- Then onboarding.golden-dataset.candidates exists keyed on tenant:prompt_id with 30-day retention, per Design §13.1

- And it is the only new topic this service introduces — the other six come from the existing fleet Terraform module with only the name variable changed

AC-2 · Candidates are emitted on divergence, not on every review

- Given an EVT-109 review action

- When the final value differs from extracted_value

- Then SKL-OIA-13 emits a candidate carrying prompt_id, prompt_version, evidence references and the corrected value

- And a confirmation with zero edit distance emits no candidate — there is nothing to learn from agreement at that granularity

AC-3 · Sufficiency pairs are captured too

- Given an agent green signal that the operator manually overrode

- When the override is recorded

- Then a candidate is emitted for oia.sufficiency with the binary label

- And this is a cleaner label than the extraction case, which is why it is captured separately rather than folded in

AC-4 · Redaction precedes capture

- Given a corrected value containing personal data

- When the candidate is built

- Then OG-02 has already run, and the candidate carries evidence references rather than evidence text, per §17.3

- And a test asserts no known fixture secret appears anywhere in a serialised candidate

Technical notes

- The key is tenant:prompt_id, which is what lets POI's consumer partition per prompt per tenant without a repartition step. Getting the key wrong here is expensive to change later because it changes partition assignment.

- This is the one piece of Kafka work in the whole backlog, per Design §13.1. Everything else is topic-name configuration.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_kafka_roundtrip.py | test_candidate_topic_key_and_retention | AC-1 |
| tests/test_kafka_roundtrip.py | test_no_candidate_on_zero_edit_distance | AC-2 |
| tests/test_kafka_roundtrip.py | test_sufficiency_override_emits_candidate | AC-3 |
| tests/test_events_no_pii.py | test_candidate_has_refs_not_text | AC-4 |

## L-03 · Prompt registration and scorer wiring

2 pts · Backend · Depends on L-01, G-04 · Blocks L-04 · Design §17.1 · Requirements FR-OPT-04

As a System, I want all eight prompts registered in POI with their scorers, so that offline GEPA has something well-defined to optimise against.

Acceptance criteria

AC-1 · Eight prompts registered with the §17.1 identifiers

- Given the POI registry

- When registration runs

- Then oia.research_brief, oia.generate_questionnaire, oia.analyze_stream, oia.sufficiency, oia.followups, oia.media_analysis, oia.summarize_recording and oia.extract_fields exist with their §17.1 primary scorers attached

AC-2 · The proxy metrics are wired to real signals

- Given the scorers

- When they compute

- Then oia.followups reads EVT-105's accepted backfill from G-04, oia.sufficiency reads agreement with the admin's final checkbox from G-03, and oia.extract_fields reads field-level match against the admin's final value from K-02

- And each metric traces to an event that actually exists rather than to a placeholder

AC-3 · Registration is idempotent and versioned

- Given a re-run of registration

- When it executes

- Then existing prompts are not duplicated and versions are not reset

Technical notes

- AC-2 is the story's substance. Registering prompts is trivial; wiring each scorer to a signal that is genuinely produced is what makes the registry useful rather than decorative. Where a signal does not yet exist, register the prompt without that scorer and record the gap — do not register a scorer that will silently return a constant.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_prompt_loading.py | test_all_eight_prompts_registered | AC-1 |
| tests/test_prompt_loading.py | test_registration_idempotent | AC-3 |
| tests/test_kafka_roundtrip.py | test_scorer_signals_have_sources | AC-2 |

## L-04 · Tenant prompt customization

3 pts · Full-stack · Depends on L-01, L-02, L-03 · Blocks — · Design §17.3 tenant customization, OD-3 · Requirements FR-OPT-05

As a tenant Owner, I want prompts specialised to my industry, so that the questions the agent prepares for a coffee roaster are not the questions it prepares for a law firm.

Acceptance criteria

AC-1 · A tenant variant starts as an exact clone

- Given a newly provisioned tenant

- When variants are scaffolded from the tenant.agent.provisioned event

- Then each variant is a clone of the platform PRODUCTION prompt

- And a tenant that never customises behaves identically to one with no variant at all — asserted by comparing resolved prompt bodies

AC-2 · Customisation follows the normal lifecycle

- Given an Owner editing a tenant variant

- When they promote it

- Then it moves through DRAFT → STAGING → CANARY → PRODUCTION with the existing POI gates unmodified — OPT-03's 5% aggregate improvement, OPT-04's 3% per-scorer regression ceiling, 10% canary over 24 hours, automatic rollback

AC-3 · Tenant GEPA unlocks only above the dataset floor

- Given a tenant with fewer than the configured minimum curated examples for a prompt_id

- When tenant-specific GEPA is requested

- Then it is refused with the current count and the threshold stated

- And the threshold is configuration, tracked as OD-3 with a proposed value of 50

AC-4 · Resolution prefers the tenant variant

- Given a tenant with a PRODUCTION variant of oia.generate_questionnaire

- When a session starts

- Then L-01's step 1 resolves the variant, and the pinned version records that it was a tenant variant, not the platform default

Technical notes

- AC-1 is what makes this feature safe to ship in v1. Scaffolding clones means the customization surface exists without changing anyone's behaviour until they deliberately change it.

- Hand-editing a variant is a legitimate path and probably the common one at first — an industry-specialised questioning prompt written by a human is useful long before there are 50 curated examples to optimise against.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_prompt_loading.py | test_clone_variant_resolves_identically | AC-1 |
| tests/test_prompt_loading.py | test_tenant_variant_preferred | AC-4 |
| tests/test_prompt_loading.py | test_gepa_refused_below_floor | AC-3 |

## L-05 · Cache invalidation and fallback hygiene

2 pts · Backend · Depends on L-01 · Blocks — · Design §17.2, §20 prompt incident · Requirements FR-OPT-06

As an operator, I want a documented, tested way to recover from a bad prompt, so that a prompt incident is a five-minute procedure rather than an investigation.

Acceptance criteria

AC-1 · The manual recovery path works as documented

- Given a bad prompt in PRODUCTION

- When the runbook procedure is followed — set the prior version to PRODUCTION in POI, bust the Redis prompt cache, let sessions pick it up at next start

- Then new sessions resolve the reverted version and in-flight sessions are unaffected because their versions are pinned

AC-2 · Cache busting is a supported operation, not a manual Redis command

- Given the need to invalidate

- When the operator invokes the documented mechanism

- Then the poi:prompt:onboarding-intelligence:* keys for the affected prompt are cleared without touching other services' keys in DB 2

AC-3 · Fallbacks are exercised regularly, not just written

- Given the hardcoded fallback set

- When the test suite runs

- Then every fallback is exercised against a real skill invocation and produces schema-valid output

- And a fallback that has drifted out of schema compatibility fails the build rather than surfacing during an outage

Technical notes

- AC-3 is the story's real value. Hardcoded fallbacks rot silently because nothing exercises them until the day everything else is already broken.

- DB 2 is shared and owned by prompt-optimization-svc. Scope every operation to this service's prefix; a wildcard flush would take out other agents' prompt caches.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_prompt_loading.py | test_all_fallbacks_schema_valid | AC-3 |
| tests/test_redis_key_isolation.py | test_cache_bust_scoped_to_prefix | AC-2 |
| tests/test_session_state.py | test_inflight_session_unaffected_by_revert | AC-1 |

# 16. Epic M — Security, GDPR and Operations

Nothing in this epic is new capability; it is the epic that makes the previous twelve safe to run. It is scheduled late because most of it can only be tested once the paths exist, and early enough that it is not the thing standing between the team and a launch date.

## M-01 · Complete guardrail suite and enforcement audit

3 pts · Backend · Depends on A-06, G-01, J-04 · Blocks N-01 · Design §5.1, §5.2, §5.3 · Requirements NFR-SEC-01

As a System, I want every IG, PG and OG rule implemented, wired and individually tested, so that the guardrail table in the design is a description of the code rather than an aspiration.

Acceptance criteria

AC-1 · Every rule has an implementation and a test

- Given the rules IG-01…10, PG-01…08 and OG-01…06

- When the audit runs

- Then each has a named implementation and at least one test that fires it

- And an unimplemented rule fails the build rather than being tracked in a spreadsheet

AC-2 · Budgets are enforced as hard timeouts

- Given the non-LLM guardrail paths

- When they run

- Then input evaluation is bounded at 200 ms and output at 300 ms per §18.3, and a breach fails closed and emits EVT-004

- And failing closed means the request is refused, not allowed through with a logged warning

AC-3 · OG-04's sampled judge runs at its configured rate

- Given generated follow-ups and summaries

- When OG-04 samples

- Then roughly 10% are judged, failures emit ERR-08, and the failures accumulate into the weekly review

- And the sampling rate is config, because it trades cost against detection latency

AC-4 · Triggers are observable by rule

- Given any guardrail firing

- When it fires

- Then EVT-004 carries rule_id and the action taken, and the observability dashboard shows trigger rate by rule_id

Technical notes

- AC-1's build-failing audit is a twenty-line test that enumerates the rule catalogue and asserts a registry entry for each. It is the cheapest possible defence against a rule that exists only in the document.

- The weekly guardrail review in §20 is what makes the thresholds tunable without a deploy. Make sure every threshold reachable by that review is in config, not in code.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_guardrails.py | test_every_rule_id_has_implementation | AC-1 |
| tests/test_guardrails.py | test_budget_breach_fails_closed | AC-2 |
| tests/test_guardrails.py | test_og04_sampling_rate_configurable | AC-3 |

## M-02 · GDPR erasure cascade

3 pts · Full-stack · Depends on B-07, I-01, L-02 · Blocks N-01 · Design §20 GDPR operations · Requirements FR-GDPR-04

As a tenant Owner, I want an erasure request to remove every trace of a subject across the whole system, so that we can answer a data-subject request truthfully.

Acceptance criteria

AC-1 · The cascade reaches every store

- Given an erasure request from an Admin or Owner

- When it executes

- Then it removes recordings, transcripts, captured media, summaries, provenance rows, RAG entries and golden-dataset candidates for that subject within that tenant

- And it ends in a logged completion report naming what was removed from each store

AC-2 · The list of stores is derived, not maintained by hand

- Given a new store added later

- When the cascade runs

- Then the store registry drives the cascade, and a store not registered fails the cascade's completeness test

- And this is why the test asserts against a registry rather than a hardcoded list

AC-3 · Consent revocation enters the same path

- Given a ConsentRecord.revoked_at being set

- When revocation processes

- Then it enters the same cascade with the same completeness guarantees

- And any open live session for that subject is closed with 4403 per F-01's AC-4

AC-4 · Golden-dataset candidates are included

- Given candidates already emitted to Kafka and consumed by POI

- When erasure runs

- Then the tenant's stored candidates for that subject are removed at POI

- And where a candidate has already contributed to an approved dataset, the cascade records that fact explicitly rather than reporting a clean erasure

Technical notes

- AC-4's second clause is the uncomfortable one and it needs to be answered before launch rather than during an audit. Say what the system does, and make the completion report say it too.

- The cascade is a Django concern — it owns the models and the RAG index. The agent's contribution is not holding a second copy of anything.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/e2e/test_gdpr_erasure.py | test_cascade_covers_registered_stores | AC-1, AC-2 |
| tests/e2e/test_gdpr_erasure.py | test_revocation_uses_same_cascade | AC-3 |
| tests/e2e/test_gdpr_erasure.py | test_golden_candidates_erased | AC-4 |

## M-03 · Configurable retention and enforcement

2 pts · Backend · Depends on M-02 · Blocks N-01 · Design §20, decision D-02 · Requirements FR-GDPR-02

As a tenant Owner, I want to set how long onboarding evidence is kept, so that our retention policy is ours rather than a platform default.

Acceptance criteria

AC-1 · Retention is per tenant with a sane default

- Given tenant configuration

- When retention_days is unset

- Then OIA_RETENTION_DAYS_DEFAULT of 365 applies

- And an Owner or Admin can change it; an Editor or Viewer cannot, per the §15 matrix

AC-2 · The beat job enforces it

- Given evidence older than the tenant's window

- When the Celery beat job runs

- Then it is removed through the same cascade M-02 built

- And the job is idempotent and safe to run twice

AC-3 · Shortening retention is not retroactively destructive without warning

- Given an Owner reducing retention from 365 days to 30

- When they save

- Then they are told how much existing evidence that will delete and when

- And the deletion happens on the next scheduled run, not instantly, leaving a window to reverse the decision

Technical notes

- AC-3 exists because the alternative is a support ticket that begins "we lost eight months of onboarding data by changing a dropdown."

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_rbac.py | test_editor_cannot_set_retention | The §15 matrix |
| tests/e2e/test_gdpr_erasure.py | test_beat_job_idempotent | AC-2 |
| frontend/__tests__/RetentionSettings.test.tsx | test_shortening_warns_with_counts | AC-3 |

## M-04 · Observability, dashboards and runbook

3 pts · Backend · Depends on A-03, M-01 · Blocks N-02 · Design §20 · Requirements NFR-OPS-01

As an on-call engineer, I want the eight dashboard panels and the documented runbook procedures, so that a live-meeting incident at 3pm on a Tuesday is a procedure rather than an improvisation.

Acceptance criteria

AC-1 · Probes distinguish liveness from readiness

- Given an instance starting

- When probes are called

- Then /health reports liveness only, and /ready additionally probes Redis, Kafka and the STT credential path

- And a rolling deploy cannot route traffic to an instance that will fail on first use

AC-2 · Eight panels exist with real data

- Given the Grafana board

- When it loads

- Then it shows active WS sessions, STT partial latency p50/p95, sufficiency latency p95, guardrail trigger rate by rule_id, circuit state per dependency, DLQ depth, golden-candidate volume, and dropped_ungrounded per PROCESS job

AC-3 · The stuck-session procedure is automated, not documented

- Given a session with no WS heartbeat for 5 minutes

- When the watchdog runs

- Then the recording is finalised from the GCS spool, the transcript is completed via batch STT, and the state moves to GATHERED

- And no evidence is lost and the Admin can resume by starting a new recording on the same session

AC-4 · The runbook covers what actually happens

- Given the runbook

- When an engineer consults it

- Then it covers DLQ handling and replay, the stuck-session case, GDPR operations, the guardrail review cycle and the prompt incident procedure — each with a command or a link, not a paragraph of advice

Technical notes

- The dropped_ungrounded panel is the closest thing the service has to a quality alarm, per §20. Alert on its rate of change, not on an absolute threshold; the absolute number varies legitimately with meeting quality.

- AC-3 is the one runbook entry worth automating rather than documenting, because it fires often and its manual execution is mechanical.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_backend_contracts.py | test_ready_probes_all_dependencies | AC-1 |
| tests/test_session_state.py | test_stuck_session_watchdog_finalises | AC-3 |
| tests/test_kafka_roundtrip.py | test_dlq_replay_preserves_idempotency_key | Safe replay |

## M-05 · Rate limits, quotas and the live-session lock

2 pts · Backend · Depends on F-04, A-05 · Blocks N-02 · Design §14, §16, OD-5 · Requirements NFR-SEC-06

As a System, I want per-tenant limits and a single-live-session guarantee, so that one tenant's usage cannot degrade another's meeting.

Acceptance criteria

AC-1 · PREP and WS control frames are throttled per user

- Given a user exceeding 10 PREP turns per minute

- When the next request arrives

- Then it is rate-limited with EVT-012 emitted, and the WS equivalent closes with 4429

- And limits are per tenant per user, counted in Redis DB 2 under the oia:v1: prefix

AC-2 · One live session per company, enforced by lock

- Given a live session for a company

- When a second is started for the same company

- Then it is refused, because the lock is keyed on company_id rather than session_id per §14

- And max_concurrent_sessions is tenant-configurable for tenants that need more

AC-3 · The lock cannot strand a company

- Given a process holding the lock that crashes

- When the heartbeat stops

- Then the SET NX PX TTL expires and a new session can start

- And the TTL is long enough that a brief network blip does not release a live lock

AC-4 · The circuit key stays global

- Given the breaker state keys

- When they are written

- Then oia:v1:circuit:{dep} is not tenant-scoped, per the design's deliberate exception

- And tests/test_redis_key_isolation.py records this as an explicit allowed exception rather than failing on it

Technical notes

- AC-4 looks like a violation of the isolation rule and is not. A dependency being down is a global fact, and per-tenant breakers would require every tenant to independently discover an outage. Encode the exception in the test so the next reader does not "fix" it.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_redis_key_isolation.py | test_circuit_key_exception_allowed | AC-4 |
| tests/test_ws_handshake.py | test_rate_limit_closes_4429 | AC-1 |
| tests/test_session_state.py | test_live_lock_keyed_on_company | AC-2 |
| tests/test_session_state.py | test_lock_ttl_releases_after_crash | AC-3 |

# 17. Epic N — End-to-End Hardening

Three stories that prove the system works rather than adding to what it does. Design §22 sets the targets: 80% unit coverage, 60% integration, and all critical paths covered end to end.

## N-01 · End-to-end suite across all five critical paths

3 pts · Full-stack · Depends on M-01, M-02, M-03 · Blocks N-03 · Design §22 · Requirements NFR-QA-01

As the team, I want the five end-to-end journeys automated and green in CI, so that a change anywhere in the service tells us before a customer does.

Acceptance criteria

AC-1 · All five e2e files run in CI against a realistic stack

- Given the suite

- When CI runs

- Then test_prep_to_questionnaire.py, test_live_meeting.py, test_process_to_review.py, test_degraded_stt.py and test_gdpr_erasure.py all execute against real Redis, real Kafka and faked external providers

AC-2 · The provider fakes are shared and faithful

- Given the STT, Vision and LLM fakes

- When tests use them

- Then they replay recorded fixture responses with realistic timing rather than returning instantly

- And a test that passes only because a fake returned in zero milliseconds is a test that will not catch F-05's latency regressions

AC-3 · Coverage targets are enforced, not reported

- Given the coverage configuration

- When CI runs

- Then unit coverage below 80% or integration below 60% fails the build

AC-4 · The suite is fast enough to be run

- Given the full suite

- When it runs

- Then it completes inside a budget the team will tolerate on every pull request

- And anything slower than that budget moves to a nightly job explicitly, rather than by everyone quietly skipping it

Technical notes

- AC-4 is the criterion that determines whether any of this survives month three. A suite nobody runs has negative value, because it creates the belief that something is checked.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/e2e/ (all five) | full journeys | AC-1 |
| tests/test_stt_adapter.py | test_fake_replays_realistic_timing | AC-2 |
| CI configuration | coverage gate | AC-3 |

## N-02 · Latency and load verification against the NFRs

3 pts · Backend · Depends on N-01, M-04, M-05 · Blocks N-03 · Design §18.3, §22 · Requirements NFR-PERF-01…03

As the team, I want the three performance claims measured under load through the real gateway, so that we ship numbers rather than intentions.

Acceptance criteria

AC-1 · The three budgets are measured, not asserted

- Given a load scenario

- When it runs

- Then STT partial latency ≤ 2 s, sufficiency feedback ≤ 5 s p95, and a 60-minute-meeting PROCESS job ≤ 5 min p95 are each measured and reported

- And measurement goes through the deployed path — direct to the Cloud Run service in production, through Kong on the dev tier — not against a local socket, and both paths are reported separately

AC-2 · Concurrency is realistic

- Given the target concurrent live sessions per instance

- When load runs at that level

- Then the budgets hold, and the point at which they stop holding is recorded as the known capacity limit

AC-3 · Late signals are dropped under load, not queued

- Given the system under enough load to exceed the 5-second budget

- When sufficiency signals become late

- Then they are dropped per §18.3, and the drop rate is visible on the dashboard

- And no backlog accumulates that would deliver stale feedback minutes later

AC-4 · The 45-minute meeting holds up

- Given a full-length meeting under load

- When it runs to completion

- Then the WebSocket survives, F-05's stream rollover happens invisibly, memory does not grow unbounded, and the transcript is complete

Technical notes

- AC-1's "through the deployed path" repeats F-05's warning because it is the single most common way a latency number becomes fiction. Report the two environments separately: production has no gateway hop and the dev tier does, so a blended number describes neither.

- AC-4 is where A-02's spike output gets validated against reality rather than against a two-minute test.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| Load harness | test_partial_latency_p95_deployed_path | NFR-PERF-01, both environments reported separately |
| Load harness | test_sufficiency_p95_under_concurrency | NFR-PERF-02 |
| Load harness | test_process_60min_within_5min | NFR-PERF-03 |
| tests/e2e/test_live_meeting.py | test_45_minute_session_stable | AC-4 |

## N-03 · Failure injection and DLQ drill

2 pts · Backend · Depends on N-01, N-02 · Blocks — · Design §18.2, §20 · Requirements NFR-REL-03

As the team, I want every degraded mode exercised deliberately before a customer finds it, so that the failure behaviour we designed is the failure behaviour we have.

Acceptance criteria

AC-1 · Every breaker's degraded mode is exercised

- Given the seven dependencies in config/circuit_breakers.yaml

- When each is failed in turn during a live meeting

- Then the configured degraded mode engages, the configured user_message is what the operator sees, and the meeting completes

- And a dependency whose degraded mode has never been exercised fails the drill checklist

AC-2 · Recovery is verified, not assumed

- Given each degraded mode

- When the dependency recovers

- Then the half-open probe closes the breaker, buffered work drains — the Redis outbox, the local spool, the OCR retry queue — and no duplicates result

AC-3 · DLQ replay is safe and drilled

- Given dead-lettered messages

- When the replay tool runs

- Then it re-publishes with the same idempotency_key and produces no duplicate writes

- And poison messages archive after three attempts with error_code retained

AC-4 · The findings change the config, not just the report

- Given the drill's results

- When they are reviewed

- Then every threshold or message the drill showed to be wrong is changed in config before the drill is considered complete

Technical notes

- AC-4 is what separates a drill from a ceremony. The user_message strings in particular will read badly under real conditions in a way they never do in review — that is precisely why §18.2 puts them in config rather than code.

Test cases

| File | Case | Proves |
| --- | --- | --- |
| tests/test_circuit_breakers.py | test_every_dependency_has_drilled_mode | AC-1 |
| tests/test_circuit_breakers.py | test_recovery_drains_without_duplicates | AC-2 |
| tests/test_kafka_roundtrip.py | test_dlq_replay_no_duplicate_writes | AC-3 |

# 18. Build Order — Fifteen Weeks, Fifteen Demos

The sequence below is optimised for one property: something demonstrable every Friday. Three cofounders shipping a feature a week cannot afford a four-week stretch where the answer to "what did we build" is "infrastructure."

A-01 and A-02 run first because each can force a topology change, and a topology change discovered in week 6 costs a sprint. Week 1 is lighter in v2.1 than it was in v2.0: A-04, the platform-wide Redis databases 28 change, is withdrawn, so week 1 no longer contains a restart of an instance every other agent depends on. That was the riskiest item in the schedule and it is simply gone.

| Week | Stories | Friday demo |
| --- | --- | --- |
| 1 | A-01, A-02, A-03 | STT latency measured; both WebSocket paths validated on Cloud Run and the dev tier; key-prefix isolation on Redis DB 2 proven; events flowing to Kafka |
| 2 | A-05, A-06, B-01 | Service responds on :8120 with a registry, guardrail chain and RBAC; session model migrated |
| 3 | B-02, B-03, B-04, B-05 | Full data model with the provenance constraint proven at the database level |
| 4 | B-06, B-07, B-08, C-01 | Session, consent and recording APIs working; prep chat reaches the agent |
| 5 | C-02, C-03, C-04, C-05 | Research brief and a generated questionnaire covering all three workflows, approved in chat |
| 6 | D-01, D-02, D-03, E-01 | Meeting scheduled in-app and synced to Google Calendar; onboarding entry point live |
| 7 | E-02, F-01, F-02, F-03 | Consent recorded, meeting recorded, audio durable in GCS through a simulated network drop |
| 8 | F-04, F-05 | Live transcription visible in the meeting view with speaker labels |
| 9 | F-06, G-01, G-02 | Redaction working; STT killed mid-demo and the meeting carries on |
| 10 | G-03, G-04, G-05, G-06 | The full live assist — green signals, follow-ups, ad-hoc capture, three-workflow coverage |
| 11 | H-01, H-02, H-03, H-04 | A document photographed on camera, read, and flagged for retake while still on the table |
| 12 | I-01, I-02, I-03, J-01 | Recordings library with summaries, key-moment seek and searchable transcripts |
| 13 | J-02, J-03, J-04, J-05 | A processed meeting filling all five wizard pages with provenance on every value |
| 14 | J-06, K-01, K-02, K-03, K-04, K-05 | End to end: meeting → review → confirm → wizard → PDF with meeting evidence |
| 15 | L-01…L-05, M-01…M-05, N-01…N-03 | Prompt flywheel emitting candidates; drills passing; the NFR numbers on a dashboard |

Week 15 is deliberately overloaded and should be read as a signal rather than a plan. The L, M and N epics total 34 points and will not fit one week at any honest velocity. Two options are available and the team should pick one before week 12 rather than discovering the problem in week 14: pull L-01 into week 8 alongside F-04 (it has no dependency on the live path and unblocks nothing else), and move M-01 to week 9 where the guardrails it audits are being written anyway; or extend to seventeen weeks and stop pretending.

The honest recommendation is the first. L-01 and M-01 both belong earlier than they are scheduled, and moving them turns week 15 from 34 points into 28, which is still tight but is a plan rather than a hope.

# 19. Traceability — Story to Design to Requirement

Every story above cites its design sections and requirement IDs in its meta line. This appendix inverts that index so a reviewer can start from a requirement and find the stories that satisfy it — which is the direction a requirements review actually runs.

| Requirement area | Requirements | Stories |
| --- | --- | --- |
| Preparation and research | FR-PREP-01…08 | C-01, C-02, C-03, C-04, C-05, G-06 |
| Scheduling | FR-CAL-01…03 | D-01, D-02, D-03 |
| Recording | FR-REC-01…03 | F-01, F-02, F-03 |
| Live assistance | FR-LIVE-01…09 | F-04, F-05, F-06, G-01…G-06 |
| Capture and OCR | FR-CAP-01…06 | H-01, H-02, H-03, H-04 |
| Recordings library | FR-LIB-01…03 | I-01, I-02, I-03 |
| Processing and auto-fill | FR-PROC-01…06 | J-01…J-06 |
| Review, wizard and PDF | FR-REV-01…05 | K-01…K-05 |
| Prompt optimization | FR-OPT-01…06 | L-01…L-05 |
| GDPR and consent | FR-GDPR-01…04 | F-01, G-01, M-02, M-03 |
| Security and RBAC | NFR-SEC-01…06 | A-06, B-04, K-02, M-01, M-05 |
| Performance | NFR-PERF-01…03 | F-05, G-03, J-01, N-02 |
| Reliability | NFR-REL-01…03 | F-03, F-06, N-03 |
| Compatibility | NFR-COMPAT | B-03, E-01, K-03, K-04, K-05 |
| Operations and quality | NFR-OPS-01, NFR-QA-01 | A-03, M-04, N-01 |

Two rows deserve a note. NFR-COMPAT appears across five stories in four different epics, which is correct and deliberate: the promise that the five-page wizard still works without a meeting is not a feature to be built once but a property to be defended at every surface that touches it. FR-PREP-08 — collect for all three workflows, not just the wizard — traces to C-03 and G-06 rather than to a single card, because it is a generation requirement at prep time and a measurement requirement at meeting time.

# 20. Document History

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | July 2026 | Initial backlog. 58 stories, 167 points, epics A–N, 15-week build order. Acceptance criteria captured as a condensed semicolon-joined column. |
| 2.0 | 25 July 2026 | Full rewrite against Design Document v2.0. 67 stories, 181 points. Every card now carries Given/When/Then acceptance criteria with numbered AC-n blocks, technical notes anchored to the real §4.4 file paths, named test cases mapped to the §22 test files, and bidirectional dependency edges. Document-level Definition of Ready and Definition of Done added. Story identifiers renumbered so that the four IDs the design cites by name — A-02, A-04, B-05 and L-02 — land on exactly the work the design describes. Compound stories split: v1.0's A3 became A-04 and A-05; v1.0's B1 became B-01, B-02 and B-05. Traceability appendix added. Build order annotated with an explicit warning about week 15's overload and a recommended remedy. |
| 2.1 | 1 Aug 2026 | Deployment platform. Railway is retired; GCP Cloud Run is the only deployment target, aligned to Design Document v2.2 and Requirements v1.3. The Definition of Done now deploys to the Cloud Run staging service; the Definition of Ready names the Cloud Run service and its --set-secrets references in place of a Railway environment; A-01, F-05, H-04 and N-02 restate their measurement and deploy paths, with N-02 now reporting production and dev-tier latency separately because only one of them has a gateway hop. Two changes go beyond a rename. A-02 is retargeted from "Kong WebSocket upgrade on Railway" to WebSocket transport validation across both topologies, carrying forward the three findings of the 2026-07-30 spike — a close code cannot precede accept(), the JWT must travel as a query parameter, and sockets for one tenant land on different Cloud Run instances so session state must be in Redis — and adding an instance-affinity criterion; --timeout=3600 is mandatory on the service. A-04 is withdrawn: ERRATA-01-redis-allocation.md allocates OIA to Redis DB 2 under the oia:v1: prefix, so no databases 28 change is needed. Its key-prefix isolation and eviction-safety concerns fold into A-03 and its CLAUDE.md allocation update into A-05; the ID is retained as a withdrawn card because the design cites it by name. Every DB 27 reference across the cards is restated as DB 2. 66 active stories, 179 points. No story's scope grew. |

What changed and why it matters. v1.0's acceptance criteria column was headed "Acceptance criteria (condensed)" and held fragments — B3's entire criteria read "Endpoints per design §9.2 with RBAC (Editor+ create, Viewer read); state transitions validated server-side (illegal transition → 409); OpenAPI docs". That is a summary of an intention, not a test anyone can fail. Every card in this version states its conditions in a form an engineer can implement against and a reviewer can check, and names the test file that will prove it. The point total rose by 14 not because scope grew but because splitting the compound stories exposed work that was previously hidden inside an estimate — which is the same reason the week-15 overload is now visible rather than discovered in November.