Prompt Engineering Backlog

User Stories Derived from the Zorven MLflow + GEPA Integration Design (v1.3)

| Document Title | Prompt Engineering Backlog |
| --- | --- |
| Source Design Doc | DD-INFRA-MLFLOW-GEPA-v1.3 (Zorven_MLflow_GEPA_Integration_Design_Document_v1.3) |
| Service | prompt-optimization-svc (:8110) |
| Workflows in Scope | WF1 (Market Research, 5 agents) / WF2 (Brand Strategy, 5 agents) / WF3 (Meta Ads Campaign, 5 agents) |
| Backlog Owner | Zorven Engineering |
| Total User Stories | 61 |
| Total Story Points | 268 |
| Phases | Phase 1 (Weeks 1-8, Core GEPA) and Phase 2 (Weeks 9-12, Skill-Aware Optimization) |
| Status | DRAFT — for grooming and sprint planning |

# 1. Introduction

This backlog converts the Zorven MLflow + GEPA Integration Design Document v1.3 into a working set of user stories for the prompt-optimization-svc initiative. Each story is INVEST-compliant, mapped to a deliverable in the design document, and tagged with the implementation phase, story points, persona, and priority. The backlog is the basis for sprint planning across Phase 1 (Weeks 1-8) and Phase 2 (Weeks 9-12).

The framing principle is the same as the source design: agents are not rewritten. Only the prompt loading path changes, GEPA optimizes only the instruction layer, and {context.*} placeholders supplied at runtime remain inviolate.

# 2. Epic Summary

The 61 stories are organized into 18 epics. The table below summarizes the distribution by count, story points, and phase coverage.

| Epic | Stories | Story Points | Phase Coverage |
| --- | --- | --- | --- |
| EPIC-1 Infrastructure & Service Foundation | 5 | 17 | Phase 1 |
| EPIC-2 Prompt Registry | 4 | 17 | Phase 1 |
| EPIC-3 Shared Prompt Loader | 3 | 14 | Phase 1 |
| EPIC-4 Agent Integration | 4 | 26 | Phase 1 |
| EPIC-5 GEPA Optimization Pipeline | 4 | 19 | Phase 1 |
| EPIC-6 Custom Scorer Library | 5 | 21 | Phase 1 |
| EPIC-7 Golden Evaluation Datasets | 4 | 16 | Phase 1 |
| EPIC-8 Template-Context Separation Guardrails | 2 | 8 | Phase 1 |
| EPIC-9 Validation, Canary & Promotion | 4 | 19 | Phase 1 |
| EPIC-10 Kafka Event Integration | 3 | 11 | Phase 1 |
| EPIC-11 Multi-Tenancy | 3 | 13 | Phase 1 |
| EPIC-12 RBAC | 1 | 5 | Phase 1 |
| EPIC-13 REST API | 3 | 13 | Phase 1 |
| EPIC-14 Scheduling & Triggers | 2 | 5 | Phase 1 |
| EPIC-15 Monitoring & Observability | 1 | 5 | Phase 1 |
| EPIC-16 Guardrails & Safety | 2 | 11 | Phase 1 |
| EPIC-17 Skill-Aware Optimization (Phase 2) | 7 | 31 | Phase 2 |
| EPIC-18 Quality, Testing & Documentation | 4 | 17 | Phase 1 |

# 3. Definitions of Done

Definition of Ready (per story):

- Acceptance criteria are unambiguous and testable.

- Design doc reference is identified.

- Dependencies and personas are captured.

- Story is estimated and within sprint capacity.

Definition of Done (per story):

- Code is reviewed, merged, and deployed to staging.

- Unit and integration tests pass; coverage thresholds met (≥80% unit, ≥60% integration).

- Documentation (runbook / API docs) updated.

- Telemetry / dashboards updated where applicable.

- Acceptance criteria demonstrated to product owner.

# 4. User Stories

Each story follows the As-a/I-want/So-that format with acceptance criteria expressed as bullet items.

## 4.1 EPIC-1 Infrastructure & Service Foundation

### US-001 – Deploy MLflow Tracking Server in Docker Compose

| Epic | EPIC-1 Infrastructure & Service Foundation |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Platform Engineer |
| Phase | Phase 1 — Week 1-2 |

User Story

As a Platform Engineer, I want to deploy MLflow 2.21.0 as a containerized service backed by PostgreSQL, so that the platform has a central, versioned prompt registry and experiment tracking store.

Acceptance Criteria

- MLflow server runs on port 5000 with health endpoint returning 200.

- Backend store URI uses postgresql://mlflow:mlflow@postgres:5432/mlflow.

- Default artifact root is /mlflow/artifacts mounted as a persistent volume.

- Service joins the zorven-network and is dependent on postgres being healthy.

- Healthcheck runs every 30s with 3 retries and a 10s timeout.

Source References (Design Doc v1.3)

§2.2 Position in Zorven_WS Ecosystem; §12.1 Docker Compose Services

### US-002 – Scaffold the prompt-optimization-svc FastAPI service

| Epic | EPIC-1 Infrastructure & Service Foundation |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 1-2 |

User Story

As a Backend Engineer, I want to scaffold a new FastAPI service named prompt-optimization-svc on port 8110, so that subsequent epics can register endpoints for prompt management, optimization, and dataset CRUD.

Acceptance Criteria

- Service directory follows the structure in §12.2 (app/, api/, services/, scorers/, predict_fns/, kafka/, tasks/, models/, tests/).

- Dockerfile builds a Python 3.12 image and exposes port 8110.

- Service joins zorven-network with dependencies on mlflow-server, redis, kafka, postgres.

- Health endpoint /health returns 200 when MLflow, Redis, Kafka, and PostgreSQL are reachable.

- Pyproject.toml declares FastAPI, MLflow SDK, GEPA, Anthropic SDK, redis.asyncio, aiokafka, SQLAlchemy, Alembic, Celery.

Source References (Design Doc v1.3)

§2 Service Identity; §12.2 Service Directory Structure

### US-003 – Provision PostgreSQL schema and migrations for prompt optimization

| Epic | EPIC-1 Infrastructure & Service Foundation |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 3 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 1-2 |

User Story

As a Backend Engineer, I want to create the prompt_optimization PostgreSQL database with Alembic migrations including the golden_datasets table, so that the service can persist optimization runs and golden datasets independent of the MLflow backing store.

Acceptance Criteria

- Alembic baseline migration creates the prompt_optimization database/schema.

- golden_datasets table is created with columns and indexes per §6.4.

- Migration adds indexes idx_golden_prompt (prompt_name, active) and idx_golden_tenant (tenant_id, agent_code).

- Migration is reversible via downgrade.

- Documented in operational runbook.

Source References (Design Doc v1.3)

§6.4 Dataset Storage

### US-004 – Configure Redis DB 2 as the prompt cache

| Epic | EPIC-1 Infrastructure & Service Foundation |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 2 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 1-2 |

User Story

As a Backend Engineer, I want to dedicate Redis DB index 2 to prompt caching, optimization locks, and progress tracking, so that prompt loading achieves sub-millisecond latency and optimization runs do not collide.

Acceptance Criteria

- All prompt keys follow the naming convention in §9.1 (prompt:<name>:production, prompt:<name>:tenant:<tid>, etc.).

- Distributed optimization lock uses key prompt:optimization:lock:<group> with 2-hour TTL.

- Optimization progress hash uses key prompt:optimization:progress:<run_id> with 24-hour TTL.

- Service connects via REDIS_URL=redis://redis:6379/2 from environment variables.

Source References (Design Doc v1.3)

§9 Redis Storage Schemas

### US-005 – Add prompt-optimization-svc and MLflow to root Docker Compose

| Epic | EPIC-1 Infrastructure & Service Foundation |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 2 |
| Persona | Platform Engineer |
| Phase | Phase 1 — Week 1-2 |

User Story

As a Platform Engineer, I want to register both new services in the root docker-compose.yml with health, env, and dependencies, so that the full Zorven_WS stack can boot in one command and downstream agents can resolve service DNS.

Acceptance Criteria

- Compose adds mlflow-server and prompt-optimization-svc per §12.1 verbatim env vars.

- ANTHROPIC_API_KEY and JWT_SECRET are read from environment.

- Port 8110 and 5000 are mapped to host.

- Port registry in §12.3 is updated and the README references the new ports.

Source References (Design Doc v1.3)

§12.1 New Docker Compose Services; §12.3 Updated Port Registry

## 4.2 EPIC-2 Prompt Registry

### US-006 – Adopt the standard prompt naming convention

| Epic | EPIC-2 Prompt Registry |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 2 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 2-3 |

User Story

As a Backend Engineer, I want to enforce the naming pattern zorven-wf<n>-<agent_code>-<skill> across all registered prompts, so that prompt lookups, optimization grouping, and audit logs remain consistent across all 15 agents.

Acceptance Criteria

- Naming is validated via Pydantic at registration time.

- Variant suffix supported: zorven-wf<n>-<agent_code>-<skill>-<variant>.

- System prompts use zorven-wf<n>-<agent_code>-system.

- Planner prompts use zorven-wf<n>-<agent_code>-planner per PG-01.

- Invalid names are rejected with a 400 response and a corrective message.

Source References (Design Doc v1.3)

§3.1 Prompt Naming Convention

### US-007 – Register the complete prompt catalog for all 15 agents

| Epic | EPIC-2 Prompt Registry |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 8 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 2-3 |

User Story

As a Prompt Engineer, I want to register the 45+ system and skill prompts listed in §3.2 into the MLflow Prompt Registry, so that every WF1 / WF2 / WF3 agent has a versioned, registry-resolvable prompt to load at runtime.

Acceptance Criteria

- All WF1 prompts (MRA, CIA, APA, TCIA, VoCA) registered as listed in §3.2.1.

- All WF2 prompts (BPA, BAA, BPV, NTA, BSA) registered as listed in §3.2.2.

- All WF3 prompts (CAA, CGA, APA-3.3, COA, ILA) registered as listed in §3.2.3.

- Each prompt is created in DRAFT state at v1 with metadata block per §3.4.

- Smoke test verifies that mlflow.genai.load_prompt resolves every registered prompt name.

Source References (Design Doc v1.3)

§3.2 Complete Prompt Catalog; §3.4 Prompt Template Schema

### US-008 – Implement the prompt version lifecycle state machine

| Epic | EPIC-2 Prompt Registry |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 4-5 |

User Story

As a Backend Engineer, I want to implement the DRAFT → STAGING → CANARY → PRODUCTION → ARCHIVED lifecycle with REJECTED and ROLLED_BACK side states, so that prompt promotion follows a predictable, audited, and reversible path.

Acceptance Criteria

- Only one PRODUCTION version per prompt name per tenant at any time.

- Promotion to PRODUCTION automatically archives the previous PRODUCTION version.

- Rejected versions retain optimization traces and are never hard-deleted.

- STAGING versions are not served to production agents.

- TENANT_OVERRIDE versions take precedence over global PRODUCTION versions.

- Lifecycle transitions emit corresponding Kafka events.

Source References (Design Doc v1.3)

§3.3 Prompt Version Lifecycle

### US-009 – Store prompt metadata in the registry payload

| Epic | EPIC-2 Prompt Registry |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 2 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 2-3 |

User Story

As a Prompt Engineer, I want to persist workflow, agent, agent_port, skill, model_target, optimization_group, tenant_overridable, optimization_priority, last_optimized, and optimization_run_id alongside each prompt template, so that operators can identify which agent each prompt serves and how it has been optimized.

Acceptance Criteria

- Metadata block conforms to §3.4 example.

- GET /api/v1/prompts/{name} returns metadata together with template and version.

- Metadata changes are versioned with the template.

Source References (Design Doc v1.3)

§3.4 Prompt Template Schema

## 4.3 EPIC-3 Shared Prompt Loader

### US-010 – Build ZorvenPromptLoader with three-tier resolution

| Epic | EPIC-3 Shared Prompt Loader |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 8 |
| Persona | Platform Engineer |
| Phase | Phase 1 — Week 2-3 |

User Story

As a Platform Engineer, I want to ship the shared ZorvenPromptLoader library implementing Redis cache → MLflow API → hardcoded fallback resolution, so that every one of the 15 agents loads its prompt with sub-ms latency and graceful degradation.

Acceptance Criteria

- load(tenant_id, variables) resolves tenant override before global production.

- On MLflow failure, the loader logs a warning and returns the fallback_template.

- Cache write uses redis.setex with configurable TTL.

- Template formatting uses str.format_map with stringified variables (f-string compatible).

- Unit tests cover all three tiers and the cache invalidation path.

Source References (Design Doc v1.3)

§7.3 Shared Prompt Loader Implementation

### US-011 – Support tenant-configurable cache TTL (10s – 3600s)

| Epic | EPIC-3 Shared Prompt Loader |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 3 |
| Persona | Platform Engineer |
| Phase | Phase 1 — Week 6-7 |

User Story

As a Platform Engineer, I want to honor tenant:<tid>:config.prompt_cache_ttl_seconds with a 10-3600 second clamp and a 300s default, so that tenants who promote frequently can opt into shorter TTLs without affecting other tenants.

Acceptance Criteria

- TTL is clamped to [10, 3600] inclusive.

- Missing tenant config falls back to 300s.

- Integration test verifies that updating the config takes effect within one load cycle.

Source References (Design Doc v1.3)

§10.2 Tenant Configuration Keys; §20 Resolved Design Decisions (Decision 2)

### US-012 – Resolve tenant override before global production prompt

| Epic | EPIC-3 Shared Prompt Loader |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 3 |
| Persona | Platform Engineer |
| Phase | Phase 1 — Week 6-7 |

User Story

As a Platform Engineer, I want to look up prompt:<name>:tenant:<tid> before prompt:<name>:production both in cache and MLflow, so that high-value tenants get tenant-specific prompts while preserving the global baseline for others.

Acceptance Criteria

- Cache miss on tenant key falls through to global key.

- MLflow lookup attempts <prompt_name>-tenant-<tenant_id> before <prompt_name>.

- Missing tenant override silently falls through (no warning logged).

- Tenant cache entries cannot be read by other tenants.

Source References (Design Doc v1.3)

§7.3 Shared Prompt Loader; §10.1 Three-Tier Prompt Resolution

## 4.4 EPIC-4 Agent Integration

### US-013 – Integrate ZorvenPromptLoader into all WF1 agents (MRA, CIA, APA, TCIA, VoCA)

| Epic | EPIC-4 Agent Integration |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 8 |
| Persona | Agent Service Owner |
| Phase | Phase 1 — Week 2-3 |

User Story

As a Agent Service Owner, I want to replace hardcoded prompts in WF1 agents with ZorvenPromptLoader-backed loads, so that WF1 prompts are optimizable without redeploying agent services.

Acceptance Criteria

- Files changed match §7.4: nodes/landscape.py, nodes/competitor.py, nodes/ad_analysis.py, nodes/positioning.py, nodes/persona_builder.py, nodes/targeting.py, nodes/trend_analysis.py, nodes/sentiment.py.

- Each agent declares a FALLBACK_PROMPT used only when MLflow and Redis are both unreachable.

- Smoke test confirms each WF1 agent loads its prompt from MLflow on startup.

- Latency budget honored: p95 cache-hit load ≤ 5ms; cache-miss ≤ 50ms.

Source References (Design Doc v1.3)

§7.1–7.4 Agent Integration Pattern

### US-014 – Integrate ZorvenPromptLoader into all WF2 agents (BPA, BAA, BPV, NTA, BSA)

| Epic | EPIC-4 Agent Integration |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Agent Service Owner |
| Phase | Phase 1 — Week 2-3 |

User Story

As a Agent Service Owner, I want to migrate WF2 brand-strategy agent prompts to MLflow-backed loading via ZorvenPromptLoader, so that brand positioning, identity, voice, naming, and narrative prompts can be optimized centrally.

Acceptance Criteria

- Files changed match §7.4 for BPA/BAA/BPV/NTA/BSA.

- Each agent's existing LangGraph node continues to function unchanged apart from prompt source.

- Unit tests confirm fallback behavior when MLflow and Redis are unreachable.

Source References (Design Doc v1.3)

§7.4 Changes Per Agent — Effort Matrix

### US-015 – Integrate ZorvenPromptLoader into all WF3 agents (CAA, CGA, APA-3.3, COA, ILA)

| Epic | EPIC-4 Agent Integration |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 8 |
| Persona | Agent Service Owner |
| Phase | Phase 1 — Week 2-3 |

User Story

As a Agent Service Owner, I want to migrate WF3 campaign-management agent prompts to MLflow-backed loading, so that the highest-ROI agents (creative, publisher, optimizer) are eligible for systematic optimization.

Acceptance Criteria

- Files changed match §7.4 for CAA/CGA/APA-3.3/COA/ILA.

- APA-3.3 and COA fallback paths surface a HIGH-severity warning when triggered, per their CRITICAL classification.

- ZorvenPromptCacheInvalidator consumer is registered in each WF3 agent service.

Source References (Design Doc v1.3)

§7.4 Changes Per Agent; §8.3 Cache Invalidation Flow

### US-016 – Enforce the template-context separation pattern across all 15 agents

| Epic | EPIC-4 Agent Integration |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 3-4 |

User Story

As a Prompt Engineer, I want to ensure each agent injects tenant onboarding data only at runtime via {context.*} placeholders, so that GEPA optimizes instructions without ever observing tenant data.

Acceptance Criteria

- Each agent constructs its context dict via build_context_from_onboarding(tenant_id).

- Templates contain only {context.*} (or non-PII) placeholders.

- Placeholder names match the registry in §7.5.5.

- Optimization snapshot inputs are synthetic; no real tenant data appears in golden datasets.

Source References (Design Doc v1.3)

§7.5 Template-Context Separation Pattern; §7.5.5 Context Object Variable Registry

## 4.5 EPIC-5 GEPA Optimization Pipeline

### US-017 – Wrap GepaPromptOptimizer with Zorven configuration defaults

| Epic | EPIC-5 GEPA Optimization Pipeline |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 8 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 4-5 |

User Story

As a Backend Engineer, I want to expose a ZorvenGepaOptimizer that wraps mlflow.genai.optimize with reflection_model=claude-sonnet-4-6 and configurable max_metric_calls, so that engineers can launch consistent, cost-bounded optimization runs from API or Celery.

Acceptance Criteria

- max_metric_calls per agent matches §4.3 defaults (e.g., CGA=500, MRA=200).

- Pareto frontier sampling and minibatch sampling logic in place.

- Run trace captured in MLflow including reflection prompts and candidate scores.

- Optimization stops gracefully when budget is exhausted, returning best candidate.

Source References (Design Doc v1.3)

§4.1 Optimization Architecture; §4.3 GEPA Configuration by Agent Priority

### US-018 – Provide a make_predict_fn factory used by every agent

| Epic | EPIC-5 GEPA Optimization Pipeline |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 3 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 4-5 |

User Story

As a Backend Engineer, I want to ship a single make_predict_fn(prompt_name, model) factory used uniformly by all 15 agents, so that GEPA optimization adoption requires only a one-line change per agent.

Acceptance Criteria

- Factory loads prompt via mlflow.genai.load_prompt('prompts:/<name>/production').

- Factory formats with kwargs and invokes Anthropic Messages API.

- Returns the model's first content block text.

- Unit test verifies that the factory works with CGA and MRA prompts.

Source References (Design Doc v1.3)

§4.4 predict_fn Pattern — Universal Wrapper

### US-019 – Run joint multi-prompt optimization for the WF3 creative pipeline

| Epic | EPIC-5 GEPA Optimization Pipeline |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 5 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 4-5 |

User Story

As a Prompt Engineer, I want to optimize CAA + CGA + APA-3.3 prompts jointly via the wf3-creative-pipeline optimization group, so that campaign structure, creative output, and publishing compliance evolve together and avoid local optima.

Acceptance Criteria

- Group definition matches §4.2 (wf3-creative-pipeline).

- Joint optimization run produces one MLflow run id covering all three prompts.

- Resulting candidates are validated and canary-promoted as a coherent set.

Source References (Design Doc v1.3)

§4.2 Optimization Groups

### US-020 – Track optimization run lifecycle states

| Epic | EPIC-5 GEPA Optimization Pipeline |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 3 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 4-5 |

User Story

As a Backend Engineer, I want to model the optimization run as QUEUED → ACQUIRING_LOCK → LOADING_DATA → OPTIMIZING → VALIDATING → CANARY → PROMOTING with side states DEFERRED, PENDING_APPROVAL, REJECTED, ROLLED_BACK, FAILED, so that operators can observe progress and intervene at any state.

Acceptance Criteria

- States are persisted to PostgreSQL and Redis progress hash.

- Lock conflict transitions the run to DEFERRED with 1h retry.

- Each state transition emits a Kafka event.

- Dashboard shows current state for every active run.

Source References (Design Doc v1.3)

§14.3 Optimization Run Lifecycle

## 4.6 EPIC-6 Custom Scorer Library

### US-021 – Implement common scorers (JSON compliance, PII safety, token efficiency, brand voice)

| Epic | EPIC-6 Custom Scorer Library |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 3-4 |

User Story

As a Prompt Engineer, I want to ship the cross-agent scorer set under scorers/common/, so that every agent benefits from baseline structural and safety scoring without bespoke code.

Acceptance Criteria

- json_compliance.py returns 0.0 on JSONDecodeError with justification.

- pii_safety.py flags emails, phone numbers, full names, and government IDs.

- brand_voice.py uses an LLM judge with a 0-5 rubric mapped to 0-1.

- All scorers conform to mlflow.genai.scorer signature (inputs, outputs, expectations).

Source References (Design Doc v1.3)

§5.1 Scorer Architecture

### US-022 – Implement WF3 CGA scorers (creative_compliance, character_limits, variant_diversity, brand_voice_match, cta_effectiveness)

| Epic | EPIC-6 Custom Scorer Library |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 3-4 |

User Story

As a Prompt Engineer, I want to implement the five CGA scorers with the weights and rules defined in §5.2.1, so that GEPA can quantify Meta Ads compliance and creative quality during optimization.

Acceptance Criteria

- creative_compliance enforces JSON validity and presence of required fields.

- character_limits enforces 40 / 125 / 30 char rules with a zero-tolerance >10 char overflow rule.

- variant_diversity computes cosine similarity over variant headlines and primary texts.

- brand_voice_match uses LLM judge scored 0-5.

- cta_effectiveness uses rule-based action verb and urgency detection.

- 10+ unit tests per scorer covering perfect, partial, invalid, and edge inputs (§15.1).

Source References (Design Doc v1.3)

§5.2.1 CGA Creative Generation Scorers; §5.3 Implementation Example

### US-023 – Implement WF3 CAA scorers (structure_validity, funnel_coverage, targeting_quality, budget_rationality)

| Epic | EPIC-6 Custom Scorer Library |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 3 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 3-4 |

User Story

As a Prompt Engineer, I want to implement the CAA scorer set per §5.2.2, so that campaign architecture prompts can be evaluated against Meta hierarchy and funnel best practices.

Acceptance Criteria

- Validates campaign → ad set → ad hierarchy in JSON output.

- Budget allocations must sum to 100%.

- New brands score lower if TOFU < 50%; established brands if BOFU < 30%.

- Targeting must include demographics, interests, and a custom/lookalike audience.

Source References (Design Doc v1.3)

§5.2.2 CAA Campaign Architecture Scorers

### US-024 – Implement WF3 COA scorers (recommendation_actionability, guardrail_compliance, data_grounding, prioritization_quality)

| Epic | EPIC-6 Custom Scorer Library |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 3 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 3-4 |

User Story

As a Prompt Engineer, I want to implement the COA scorer set per §5.2.3, so that optimization recommendations are validated for actionability, guardrail compliance, and data grounding.

Acceptance Criteria

- guardrail_compliance returns 0 when any of PG-01..PG-10 or OG is violated.

- data_grounding rejects fabricated numbers; all recs must cite input metrics.

- Kill actions are ranked before scale actions when both present.

Source References (Design Doc v1.3)

§5.2.3 COA Continuous Optimization Scorers

### US-025 – Implement WF1 + WF2 + WF3 (ILA) scorers

| Epic | EPIC-6 Custom Scorer Library |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 5 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 3-4 |

User Story

As a Prompt Engineer, I want to implement the remaining ~15 domain scorers (market_completeness, competitor_accuracy, persona_quality, trend_relevance, voca_sentiment; positioning_clarity, architecture_coherence, voice_consistency, name_quality, narrative_engagement; meta_policy, learning_depth), so that every agent has a meaningful evaluation signal for GEPA.

Acceptance Criteria

- Each scorer has at least 10 unit-test cases including perfect/invalid/partial/edge inputs.

- All scorers return {score: float, justification: string} payloads.

- Scorer module structure matches §5.1.

Source References (Design Doc v1.3)

§5.1 Scorer Architecture

## 4.7 EPIC-7 Golden Evaluation Datasets

### US-026 – Bootstrap golden datasets covering the diversity matrix

| Epic | EPIC-7 Golden Evaluation Datasets |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 8 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 3-4 |

User Story

As a Prompt Engineer, I want to curate ~260 golden examples across all 15 agents covering industries, brand maturity, objectives, voice tones, budgets, and audience complexity per §7.6.3, so that GEPA can generalize across the full tenant distribution.

Acceptance Criteria

- Coverage per agent meets §6.2 minimums (e.g., CGA ≥ 20, CAA ≥ 15).

- Examples span at least 10 industry verticals.

- Each example uses context.* keys mapping to template placeholders.

- Examples carry source = 'manual' | 'synthetic' | 'mined' | 'adversarial'.

Source References (Design Doc v1.3)

§6.2 Dataset Requirements; §7.6 Golden Dataset Variable Mapping Strategy

### US-027 – Ship the synthetic context generator

| Epic | EPIC-7 Golden Evaluation Datasets |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 3 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 3-4 |

User Story

As a Prompt Engineer, I want to build app/datasets/synthetic_context_gen.py that fabricates realistic brand profiles for an (industry, maturity, objective) tuple, so that diversity gaps in the bootstrap dataset are closed without using real tenant data.

Acceptance Criteria

- Uses Claude Sonnet 4 to generate brand_name, brand_voice, target_audience, product_description.

- Outputs valid JSON adhering to the dataset schema in §7.6.2.

- Generator never references real tenants.

Source References (Design Doc v1.3)

§7.6.4 Synthetic Context Generation for Bootstrap

### US-028 – Mine production data into golden datasets weekly

| Epic | EPIC-7 Golden Evaluation Datasets |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 3 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 7-8 |

User Story

As a Backend Engineer, I want to schedule a Celery Beat task mine_golden_examples that promotes high-quality (score > 0.8) production runs into the golden_datasets table, so that the optimization corpus continues to grow without manual effort.

Acceptance Criteria

- Runs Saturdays 03:00 ET per §14.1.

- Filters only examples scoring >0.8 across all scorers.

- Tenant isolation enforced — tenant A examples cannot land in tenant B datasets.

- Source column set to 'mined' and quality_score populated.

Source References (Design Doc v1.3)

§6.3 Dataset Source Strategy; §14.1 Celery Beat Schedule

### US-029 – Configurable golden dataset size with min=3 / max=50 / default=10

| Epic | EPIC-7 Golden Evaluation Datasets |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 2 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 3-4 |

User Story

As a Backend Engineer, I want to expose tenant:<tid>:config.golden_dataset_default_size with bounds [3, 50] and default 10, so that tenants can trade off optimization cost vs. dataset coverage while respecting a hard floor.

Acceptance Criteria

- Optimization run aborts with clear error when dataset < min.

- When dataset > max, stratified sampling selects max examples.

- Validation rejects values outside [3, 50].

Source References (Design Doc v1.3)

§20 Resolved Design Decisions (Decision 3); §18.1 OPT-01

## 4.8 EPIC-8 Template-Context Separation Guardrails

### US-030 – Implement OPT-11 placeholder invariance guardrail

| Epic | EPIC-8 Template-Context Separation Guardrails |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 3-4 |

User Story

As a Prompt Engineer, I want to run validate_placeholder_invariance on every GEPA mutation, rejecting candidates that drop any original placeholder, so that tenant context injection points are never broken by optimization.

Acceptance Criteria

- extract_placeholders parses {var} tokens including dotted forms ({context.brand_name}).

- Mutations that remove placeholders are rejected and logged.

- Newly introduced placeholders flag the candidate for human review.

- Unit tests cover removal, addition, and identical templates.

Source References (Design Doc v1.3)

§7.5.4 Placeholder Invariance Guardrail; §18 OPT-11

### US-031 – Maintain a context variable registry for all 15 agents

| Epic | EPIC-8 Template-Context Separation Guardrails |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 3 |
| Persona | Prompt Engineer |
| Phase | Phase 1 — Week 3-4 |

User Story

As a Prompt Engineer, I want to register every {context.*} variable per agent in app/registries/context_variables.py, including source, type, and required flag, so that ZorvenPromptLoader and OPT-11 can validate prompt-context contracts.

Acceptance Criteria

- Registry mirrors §7.5.5 verbatim for CGA, CAA, COA, BPA, ILA and is populated for the remaining agents.

- Service startup loads the registry into memory.

- Registration of a new prompt validates that every placeholder is declared in the registry.

Source References (Design Doc v1.3)

§7.5.5 Context Object Variable Registry

## 4.9 EPIC-9 Validation, Canary & Promotion

### US-032 – Validate optimized candidates against a held-out set

| Epic | EPIC-9 Validation, Canary & Promotion |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 4-5 |

User Story

As a Backend Engineer, I want to run a validation phase comparing each candidate's aggregate scorer score to current PRODUCTION before promotion, so that only candidates that exceed the OPT-03 5% improvement threshold proceed to canary.

Acceptance Criteria

- Validation uses a held-out 20% slice of the golden dataset.

- Aggregate improvement < 5% routes the candidate to REJECTED.

- Any individual scorer regression > 3% routes the candidate to PENDING_APPROVAL (OPT-04).

Source References (Design Doc v1.3)

§4.1 Step 5; §18 OPT-03 / OPT-04

### US-033 – Enforce mandatory 24-hour canary at 10% traffic for every promotion

| Epic | EPIC-9 Validation, Canary & Promotion |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 8 |
| Persona | Platform Engineer |
| Phase | Phase 1 — Week 5-6 |

User Story

As a Platform Engineer, I want to route 10% of agent invocations to the new prompt for 24 hours and auto-rollback on >5% regression, so that no prompt change can degrade production quality silently — for any agent.

Acceptance Criteria

- Traffic split is deterministic via hash(tenant_id).

- Canary phase is non-configurable; the flag canary_promotion_enabled=true is hardcoded.

- Scorer regression > 5% during the window triggers automatic ROLLED_BACK transition and ADMIN alert.

- Phase covers ALL 15 agents — not only CRITICAL ones.

- Canary metrics are stored in prompt:metrics:<name>:v<n> for 30 days.

Source References (Design Doc v1.3)

§3.3 Lifecycle rule (6) / (7); §18.2 Canary Promotion; §20 Decision 7

### US-034 – Require human approval for CRITICAL agents (APA-3.3, COA)

| Epic | EPIC-9 Validation, Canary & Promotion |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 3 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 5-6 |

User Story

As a Backend Engineer, I want to gate promotion of APA-3.3 and COA prompts on explicit OWNER or ADMIN approval through /api/v1/optimize/runs/{run_id}/approve, so that prompts that touch ad spend cannot auto-promote.

Acceptance Criteria

- Auto-promotion is permanently disabled for APA-3.3 and COA regardless of improvement.

- PENDING_APPROVAL state is reached after validation succeeds.

- Approval action is auditable and emits a Kafka event.

Source References (Design Doc v1.3)

§11.2 High-Risk Prompt Promotion Gates; §18 OPT-05

### US-035 – Support manual rollback to any archived version

| Epic | EPIC-9 Validation, Canary & Promotion |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 3 |
| Persona | Platform Engineer |
| Phase | Phase 1 — Week 5-6 |

User Story

As a Platform Engineer, I want to expose PUT /api/v1/prompts/{name}/versions/{version}/rollback to archive the current PRODUCTION and promote the specified version, so that operators can recover instantly from a bad promotion within the 30-day retention window.

Acceptance Criteria

- Archived versions are retained for ≥30 days (OPT-08).

- Rollback emits prompt.promoted event with the old version as the new PRODUCTION.

- Redis cache invalidated for the affected prompt.

Source References (Design Doc v1.3)

§13.1 Prompt Management Endpoints; §18 OPT-08

## 4.10 EPIC-10 Kafka Event Integration

### US-036 – Publish prompt lifecycle Kafka events

| Epic | EPIC-10 Kafka Event Integration |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 5-6 |

User Story

As a Backend Engineer, I want to publish prompt.registered, prompt.optimization.started/completed, prompt.promoted, and prompt.validation.failed events, so that monitoring, audit, and downstream agents can react to prompt lifecycle changes.

Acceptance Criteria

- Topics created with retention values per §8.1.

- prompt.promoted payload matches §8.2 exactly.

- Schema version header set to 1.0.

- Producer is idempotent (correlation_id used as message key for dedup).

Source References (Design Doc v1.3)

§8.1 New Kafka Topics; §8.2 Prompt Promoted Event Schema

### US-037 – Invalidate Redis cache on every prompt.promoted event in every agent

| Epic | EPIC-10 Kafka Event Integration |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 3 |
| Persona | Agent Service Owner |
| Phase | Phase 1 — Week 5-6 |

User Story

As a Agent Service Owner, I want to add a shared prompt_cache_invalidator background consumer to all 15 agent services, so that cached prompts are dropped within seconds of a new version going live.

Acceptance Criteria

- Consumer subscribes to prompt.promoted and deletes redis.keys('prompt:<name>:*').

- Idempotent — duplicate events do not error.

- Latency from promotion to invalidation ≤ 2s p95.

Source References (Design Doc v1.3)

§8.3 Cache Invalidation Flow

### US-038 – Trigger WF3 re-optimization on agent.campaign.completed

| Epic | EPIC-10 Kafka Event Integration |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 3 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 5-6 |

User Story

As a Backend Engineer, I want to consume agent.campaign.completed events and queue a debounced re-optimization run when scorer aggregate < tenant threshold, so that WF3 prompts improve continuously from real-world feedback.

Acceptance Criteria

- Multiple completions within 24h are coalesced into a single run.

- Tenant-specific quality threshold drives the queueing decision.

- Skipped triggers are logged with reason.

Source References (Design Doc v1.3)

§14.2 Event-Driven Triggers (Campaign Completion Trigger)

## 4.11 EPIC-11 Multi-Tenancy

### US-039 – Support tenant-specific prompt overrides

| Epic | EPIC-11 Multi-Tenancy |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 5 |
| Persona | Platform Engineer |
| Phase | Phase 1 — Week 6-7 |

User Story

As a Platform Engineer, I want to allow tenants to register <prompt_name>-tenant-<tenant_id> overrides that take precedence over global production, so that high-value tenants can run tenant-specific optimizations against their own historical campaigns.

Acceptance Criteria

- Overrides are RBAC-restricted to OWNER for create/delete (per §11.1).

- ZorvenPromptLoader resolves tenant override before global production in both cache and MLflow.

- DELETE endpoint removes both the cache entries and the override version.

Source References (Design Doc v1.3)

§10.1 Three-Tier Prompt Resolution; §13.1 Endpoints; §11 RBAC

### US-040 – Enforce tenant isolation in optimization runs, datasets, and MLflow experiments

| Epic | EPIC-11 Multi-Tenancy |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Security Engineer |
| Phase | Phase 1 — Week 6-7 |

User Story

As a Security Engineer, I want to scope every optimization artifact to a single tenant or to a global namespace, so that tenant A data is never visible to tenant B — including in GEPA reflection traces.

Acceptance Criteria

- MLflow experiments are namespaced by tenant_id.

- Golden dataset reads filter by tenant_id (NULL = global).

- GEPA reflection context never includes cross-tenant data; covered by a unit test that asserts isolation in the prompt assembled for the reflection model.

Source References (Design Doc v1.3)

§10.3 Tenant Isolation Enforcement; §18 OPT-10

### US-041 – Expose tenant configuration keys for prompt optimization

| Epic | EPIC-11 Multi-Tenancy |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 3 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 6-7 |

User Story

As a Backend Engineer, I want to provision tenant config keys for prompt_optimization_enabled, prompt_auto_promotion, prompt_optimization_model, prompt_optimization_budget, prompt_promotion_threshold, prompt_cache_ttl_seconds, golden_dataset_default_size, and wf3_optimization_schedule, so that tenants can self-serve their optimization posture without engineering involvement.

Acceptance Criteria

- Keys are persisted in tenant config (Redis hash + Postgres source of truth).

- Defaults from §10.2 and §20.1 are applied when keys are missing.

- Schedule values are validated against {on-demand, biweekly, monthly, quarterly}.

Source References (Design Doc v1.3)

§10.2 Tenant Configuration Keys; §20.1 Configuration Keys Summary

## 4.12 EPIC-12 RBAC

### US-042 – Implement the prompt-optimization RBAC permission matrix

| Epic | EPIC-12 RBAC |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Security Engineer |
| Phase | Phase 1 — Week 6-7 |

User Story

As a Security Engineer, I want to enforce the OWNER / ADMIN / EDITOR / VIEWER matrix from §11.1 across all endpoints and Celery actions, so that destructive operations require the right role and read operations remain accessible.

Acceptance Criteria

- FastAPI dependency injects the user's role from JWT claims and resolves against the matrix.

- Operations marked DENY return 403.

- Operations marked ESCALATE create an approval task for the requesting EDITOR.

- Unit tests cover every cell of the matrix.

Source References (Design Doc v1.3)

§11.1 Permission Matrix

## 4.13 EPIC-13 REST API

### US-043 – Ship the prompt management endpoints

| Epic | EPIC-13 REST API |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 4-5 |

User Story

As a Backend Engineer, I want to implement the GET/POST/PUT/DELETE prompt endpoints from §13.1, so that engineers and the admin console can register, inspect, promote, and rollback prompts.

Acceptance Criteria

- Endpoints implemented exactly as listed in §13.1.

- Auth dependencies enforce RBAC.

- OpenAPI documentation generated and served at /docs.

Source References (Design Doc v1.3)

§13.1 Prompt Management Endpoints

### US-044 – Ship the optimization endpoints

| Epic | EPIC-13 REST API |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 4-5 |

User Story

As a Backend Engineer, I want to implement the optimization trigger and approval endpoints from §13.2, so that ADMIN+ users can launch single-agent, group, or platform-wide GEPA runs and approve/reject results.

Acceptance Criteria

- POST /api/v1/optimize/all is OWNER-only.

- GET /api/v1/optimize/runs returns paginated runs with status, metrics, and cost.

- GET /api/v1/optimize/runs/{run_id} returns GEPA traces with reflection prompts.

Source References (Design Doc v1.3)

§13.2 Optimization Endpoints

### US-045 – Ship the dataset endpoints with mining trigger

| Epic | EPIC-13 REST API |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 3 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 4-5 |

User Story

As a Backend Engineer, I want to implement the golden dataset CRUD endpoints and the /mine trigger from §13.3, so that engineers can curate and refresh datasets through API and CI rather than direct SQL.

Acceptance Criteria

- Soft-delete preserves rows via active=false.

- POST /api/v1/datasets/{agent_code}/mine kicks off the mining task and returns 202.

- Pagination and filtering by source supported on GET.

Source References (Design Doc v1.3)

§13.3 Dataset Endpoints

## 4.14 EPIC-14 Scheduling & Triggers

### US-046 – Configure Celery Beat optimization schedules

| Epic | EPIC-14 Scheduling & Triggers |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 3 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 5-6 |

User Story

As a Backend Engineer, I want to register Celery Beat tasks optimize_wf3_creative_pipeline, optimize_wf3_optimization_loop, optimize_wf1_pipeline, optimize_wf2_pipeline, mine_golden_examples, prompt_health_check, so that the platform optimizes on a predictable cadence and detects drift daily.

Acceptance Criteria

- Schedules match §14.1 verbatim.

- WF3 cadence is driven by tenant:<tid>:config.wf3_optimization_schedule (default on-demand).

- Daily prompt_health_check verifies loadability and triggers re-optimization on >10% scorer regression.

Source References (Design Doc v1.3)

§14.1 Celery Beat Schedule; §14.2 Event-Driven Triggers

### US-047 – Configurable WF3 optimization schedule per tenant

| Epic | EPIC-14 Scheduling & Triggers |
| --- | --- |
| Priority | P2 – Could Have |
| Story Points | 2 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 6-7 |

User Story

As a Backend Engineer, I want to let tenants choose {on-demand, biweekly, monthly, quarterly} for WF3 optimization, so that tenants can match optimization frequency to their campaign cadence.

Acceptance Criteria

- Choice persisted in Redis tenant config and PostgreSQL source-of-truth.

- Beat schedule re-registered on change.

- Invalid values rejected with 400.

Source References (Design Doc v1.3)

§20 Resolved Design Decisions (Decision 6)

## 4.15 EPIC-15 Monitoring & Observability

### US-048 – Emit and dashboard key prompt optimization metrics

| Epic | EPIC-15 Monitoring & Observability |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 5 |
| Persona | Site Reliability Engineer |
| Phase | Phase 1 — Week 7-8 |

User Story

As a Site Reliability Engineer, I want to export prompt_load_latency_ms, prompt_cache_hit_rate, optimization_run_duration_s, optimization_run_cost_usd, prompt_improvement_pct, scorer_regression_pct, mlflow_server_health, prompt_fallback_usage_count, so that operators can detect regressions and runaway optimization costs.

Acceptance Criteria

- Metrics exported via Prometheus.

- Alerts wired per §19.1 thresholds (p95 cache hit ≤5ms; cost ≤$25 per agent; etc.).

- Grafana dashboards include Prompt Version Timeline, Optimization Cost Tracker, Scorer Health Matrix, Prompt Loading Performance.

Source References (Design Doc v1.3)

§19 Monitoring & Observability

## 4.16 EPIC-16 Guardrails & Safety

### US-049 – Implement optimization guardrails OPT-01 through OPT-10

| Epic | EPIC-16 Guardrails & Safety |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 8 |
| Persona | Backend Engineer |
| Phase | Phase 1 — Week 4-5 |

User Story

As a Backend Engineer, I want to enforce all guardrails in §18.1 from OPT-01 to OPT-10, so that the optimizer cannot produce, leak, or auto-promote dangerous prompt mutations.

Acceptance Criteria

- OPT-01 minimum dataset size honored with hard floor of 3.

- OPT-02 cost cap stops the run gracefully.

- OPT-03 improvement threshold blocks promotion under 5%.

- OPT-04 any-scorer regression > 3% routes to human review.

- OPT-06 length sanity check flags candidates > 3× base length.

- OPT-07 distributed lock per optimization group.

- OPT-09 prompt injection scan blocks role-hijack patterns.

- OPT-10 enforces tenant data isolation in reflection traces.

Source References (Design Doc v1.3)

§18.1 Optimization Guardrails

### US-050 – Implement the prompt loading circuit breaker and automatic rollback

| Epic | EPIC-16 Guardrails & Safety |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 3 |
| Persona | Site Reliability Engineer |
| Phase | Phase 1 — Week 7-8 |

User Story

As a Site Reliability Engineer, I want to engage a 5-minute circuit breaker on MLflow unavailability and an automatic rollback on >15% regression within 48h of promotion, so that downstream agents never fail to start and bad prompts auto-recover without manual intervention.

Acceptance Criteria

- All agents use cached prompts if MLflow is unreachable for ≥5 min.

- If Redis is also down, hardcoded fallback engaged.

- prompt_health_check job triggers rollback + ADMIN alert when regression > 15%.

Source References (Design Doc v1.3)

§18.2 Production Safety Net

## 4.17 EPIC-17 Skill-Aware Optimization (Phase 2)

### US-051 – Standardize skills.yaml across all 15 agents

| Epic | EPIC-17 Skill-Aware Optimization (Phase 2) |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 5 |
| Persona | Agent Service Owner |
| Phase | Phase 2 — Week 9 |

User Story

As a Agent Service Owner, I want to extract skill definitions from each agent's design doc into <agent-svc>/config/skills.yaml, so that prompt-optimization-svc can read skills programmatically.

Acceptance Criteria

- YAML conforms to the schema in §16.2.2 example.

- Each file validates against the SkillDefinition Pydantic model.

- skills.yaml included in each agent's Docker build context.

Source References (Design Doc v1.3)

§16.5 Skills.yaml Standardization Requirement

### US-052 – Implement SkillRegistryReader

| Epic | EPIC-17 Skill-Aware Optimization (Phase 2) |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 5 |
| Persona | Backend Engineer |
| Phase | Phase 2 — Week 9-10 |

User Story

As a Backend Engineer, I want to ship SkillRegistryReader that loads skills.yaml from any agent service in the monorepo, so that Phase 2 modules (preamble generator, baseline scorer generator, GEPA enrichment) can consume skill metadata.

Acceptance Criteria

- Module path: app/services/skill_registry_reader.py.

- AGENT_SKILL_PATHS map matches §16.3.2.

- get_skill_for_prompt(agent_code, prompt_name) resolves correctly via slug matching.

- Agent service directories mounted read-only in the prompt-optimization-svc container.

Source References (Design Doc v1.3)

§16.3.2 Skill Registry Reader

### US-053 – Auto-generate schema preamble and inject as protected zone

| Epic | EPIC-17 Skill-Aware Optimization (Phase 2) |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 5 |
| Persona | Prompt Engineer |
| Phase | Phase 2 — Week 9-10 |

User Story

As a Prompt Engineer, I want to generate the OUTPUT CONSTRAINTS preamble from output_schema and inject it at the top of each prompt template, so that GEPA sees the constraints as protected text it cannot weaken.

Acceptance Criteria

- generate_schema_preamble produces the exact sample shown in §16.3.3.

- Preamble injection updates the prompt template version in MLflow.

- Existing instruction body is preserved below the preamble.

Source References (Design Doc v1.3)

§16.3.3 Schema Preamble Generator

### US-054 – Auto-generate baseline scorers from output_schema

| Epic | EPIC-17 Skill-Aware Optimization (Phase 2) |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 5 |
| Persona | Prompt Engineer |
| Phase | Phase 2 — Week 10-11 |

User Story

As a Prompt Engineer, I want to ship scorer_generator.py that produces baseline scorers per skill validating JSON validity, field presence, length, enums, and required-ness, so that format scorers no longer require hand maintenance.

Acceptance Criteria

- auto_schema_<skill_id> scorer name pattern used.

- Generated scorer produces identical results to existing hand-written format scorers (regression test).

- Hand-written semantic scorers remain unchanged.

Source References (Design Doc v1.3)

§16.3.4 Baseline Scorer Auto-Generator; §16.3.7 Scorer Composition Model

### US-055 – Enrich GEPA reflection context with skill metadata

| Epic | EPIC-17 Skill-Aware Optimization (Phase 2) |
| --- | --- |
| Priority | P2 – Could Have |
| Story Points | 3 |
| Persona | Prompt Engineer |
| Phase | Phase 2 — Week 11 |

User Story

As a Prompt Engineer, I want to inject skill description, input_schema, and output_schema into the GEPA reflection prompt, so that GEPA spends more budget on semantic quality and less on rediscovering schema constraints.

Acceptance Criteria

- Reflection context includes skill_id and field-level constraints.

- A/B test compares cycles-to-convergence with vs. without enrichment.

- Documented improvement of ≥30% in optimization efficiency expected.

Source References (Design Doc v1.3)

§16.3.5 GEPA Reflection Context Enrichment

### US-056 – Detect schema changes and auto-regenerate artifacts

| Epic | EPIC-17 Skill-Aware Optimization (Phase 2) |
| --- | --- |
| Priority | P2 – Could Have |
| Story Points | 5 |
| Persona | Backend Engineer |
| Phase | Phase 2 — Week 11-12 |

User Story

As a Backend Engineer, I want to implement SchemaChangeDetector that compares current skill output_schema against the snapshot used in the latest PRODUCTION optimization run, so that preamble, baseline scorer, and golden dataset expectations are regenerated automatically on skill schema changes.

Acceptance Criteria

- Detects FIELD_ADDED, LENGTH_CHANGED, REQUIRED_CHANGED.

- Emits Kafka event prompt.schema_change_detected.

- Queues a re-optimization run for affected prompts.

- Audit log includes diff and timestamps.

Source References (Design Doc v1.3)

§16.3.6 Schema Change Detection

### US-057 – Implement OPT-12 schema preamble protection guardrail

| Epic | EPIC-17 Skill-Aware Optimization (Phase 2) |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 3 |
| Persona | Prompt Engineer |
| Phase | Phase 2 — Week 11 |

User Story

As a Prompt Engineer, I want to verify, after every GEPA mutation, that the schema preamble is present at the top of the template and that no constraint values have been weakened, so that GEPA cannot accidentally relax schema-derived constraints.

Acceptance Criteria

- Mutation that omits or weakens preamble is rejected.

- Detailed violation reason logged for audit.

- OPT-12 covered by unit tests for added/removed constraints, weakened max_length, required→optional flip.

Source References (Design Doc v1.3)

§16.3.8 OPT-12 Schema Preamble Protection

## 4.18 EPIC-18 Quality, Testing & Documentation

### US-058 – Achieve 80% unit-test coverage on prompt-optimization-svc core

| Epic | EPIC-18 Quality, Testing & Documentation |
| --- | --- |
| Priority | P0 – Must Have |
| Story Points | 5 |
| Persona | QA Engineer |
| Phase | Phase 1 — Week 7-8 |

User Story

As a QA Engineer, I want to write unit tests for all scorers (10+ cases each), ZorvenPromptLoader, version resolution, cache invalidation, dataset CRUD, RBAC, prompt template formatting, configurable TTL clamp, and dataset size validation, so that regressions are caught before merge.

Acceptance Criteria

- pytest coverage ≥ 80%.

- All scorers cover perfect / invalid / partial / empty / malformed / edge cases per §15.1.

- TTL clamp test asserts [10, 3600] bounds.

- Dataset size validation asserts [3, 50] bounds.

Source References (Design Doc v1.3)

§15 Testing Plan; §15.1 Scorer Testing

### US-059 – Build integration test suite using testcontainers

| Epic | EPIC-18 Quality, Testing & Documentation |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 5 |
| Persona | QA Engineer |
| Phase | Phase 1 — Week 7-8 |

User Story

As a QA Engineer, I want to cover MLflow round-trip, Redis cache lifecycle, Kafka publish/consume cache invalidation, GEPA loop mechanics with a mock LLM, PostgreSQL persistence, and Celery Beat scheduling, so that service-to-service contracts are validated in CI.

Acceptance Criteria

- testcontainers brings up Redis, PostgreSQL, Kafka, MLflow test server.

- Coverage target ≥ 60%.

- CI workflow gated on integration suite passing.

Source References (Design Doc v1.3)

§15 Testing Plan

### US-060 – Build E2E test suite covering full optimization pipeline

| Epic | EPIC-18 Quality, Testing & Documentation |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 5 |
| Persona | QA Engineer |
| Phase | Phase 1 — Week 7-8 |

User Story

As a QA Engineer, I want to verify: register → load dataset → run GEPA → validate → mandatory canary → cache invalidation → agent loads new version; joint optimization of three prompts; tenant isolation; rollback on canary regression; CRITICAL agent approval; configurable TTL and schedule, so that every critical path is proven before production.

Acceptance Criteria

- Full Docker Compose stack used with real Sonnet calls for cost efficiency.

- All critical-path scenarios from §15 are covered.

- Test suite runs nightly and on release branches.

Source References (Design Doc v1.3)

§15 Testing Plan

### US-061 – Publish operational runbook and architecture documentation

| Epic | EPIC-18 Quality, Testing & Documentation |
| --- | --- |
| Priority | P1 – Should Have |
| Story Points | 2 |
| Persona | Tech Writer |
| Phase | Phase 1 — Week 7-8 |

User Story

As a Tech Writer, I want to author a runbook covering MLflow recovery, Redis cache flush, Kafka consumer lag handling, rollback procedure, and approval workflow, so that on-call engineers have a clear playbook.

Acceptance Criteria

- Runbook stored in docs/ and linked from README.

- Includes diagrams of the lifecycle and canary flow.

- Reviewed and approved by SRE and platform leads.

Source References (Design Doc v1.3)

§17.1 Roadmap step 1.7 Production Hardening

# Appendix A — Traceability Matrix

Each row maps a user story to its primary section in the design document.

| Story ID | Title | Primary Design Doc Reference |
| --- | --- | --- |
| US-001 | Deploy MLflow Tracking Server in Docker Compose | §2.2 Position in Zorven_WS Ecosystem; §12.1 Docker Compose Services |
| US-002 | Scaffold the prompt-optimization-svc FastAPI service | §2 Service Identity; §12.2 Service Directory Structure |
| US-003 | Provision PostgreSQL schema and migrations for prompt optimization | §6.4 Dataset Storage |
| US-004 | Configure Redis DB 2 as the prompt cache | §9 Redis Storage Schemas |
| US-005 | Add prompt-optimization-svc and MLflow to root Docker Compose | §12.1 New Docker Compose Services; §12.3 Updated Port Registry |
| US-006 | Adopt the standard prompt naming convention | §3.1 Prompt Naming Convention |
| US-007 | Register the complete prompt catalog for all 15 agents | §3.2 Complete Prompt Catalog; §3.4 Prompt Template Schema |
| US-008 | Implement the prompt version lifecycle state machine | §3.3 Prompt Version Lifecycle |
| US-009 | Store prompt metadata in the registry payload | §3.4 Prompt Template Schema |
| US-010 | Build ZorvenPromptLoader with three-tier resolution | §7.3 Shared Prompt Loader Implementation |
| US-011 | Support tenant-configurable cache TTL (10s – 3600s) | §10.2 Tenant Configuration Keys; §20 Resolved Design Decisions (Decision 2) |
| US-012 | Resolve tenant override before global production prompt | §7.3 Shared Prompt Loader; §10.1 Three-Tier Prompt Resolution |
| US-013 | Integrate ZorvenPromptLoader into all WF1 agents (MRA, CIA, APA, TCIA, VoCA) | §7.1–7.4 Agent Integration Pattern |
| US-014 | Integrate ZorvenPromptLoader into all WF2 agents (BPA, BAA, BPV, NTA, BSA) | §7.4 Changes Per Agent — Effort Matrix |
| US-015 | Integrate ZorvenPromptLoader into all WF3 agents (CAA, CGA, APA-3.3, COA, ILA) | §7.4 Changes Per Agent; §8.3 Cache Invalidation Flow |
| US-016 | Enforce the template-context separation pattern across all 15 agents | §7.5 Template-Context Separation Pattern; §7.5.5 Context Object Variable Registry |
| US-017 | Wrap GepaPromptOptimizer with Zorven configuration defaults | §4.1 Optimization Architecture; §4.3 GEPA Configuration by Agent Priority |
| US-018 | Provide a make_predict_fn factory used by every agent | §4.4 predict_fn Pattern — Universal Wrapper |
| US-019 | Run joint multi-prompt optimization for the WF3 creative pipeline | §4.2 Optimization Groups |
| US-020 | Track optimization run lifecycle states | §14.3 Optimization Run Lifecycle |
| US-021 | Implement common scorers (JSON compliance, PII safety, token efficiency, brand voice) | §5.1 Scorer Architecture |
| US-022 | Implement WF3 CGA scorers (creative_compliance, character_limits, variant_diversity, brand_voice_match, cta_effectiveness) | §5.2.1 CGA Creative Generation Scorers; §5.3 Implementation Example |
| US-023 | Implement WF3 CAA scorers (structure_validity, funnel_coverage, targeting_quality, budget_rationality) | §5.2.2 CAA Campaign Architecture Scorers |
| US-024 | Implement WF3 COA scorers (recommendation_actionability, guardrail_compliance, data_grounding, prioritization_quality) | §5.2.3 COA Continuous Optimization Scorers |
| US-025 | Implement WF1 + WF2 + WF3 (ILA) scorers | §5.1 Scorer Architecture |
| US-026 | Bootstrap golden datasets covering the diversity matrix | §6.2 Dataset Requirements; §7.6 Golden Dataset Variable Mapping Strategy |
| US-027 | Ship the synthetic context generator | §7.6.4 Synthetic Context Generation for Bootstrap |
| US-028 | Mine production data into golden datasets weekly | §6.3 Dataset Source Strategy; §14.1 Celery Beat Schedule |
| US-029 | Configurable golden dataset size with min=3 / max=50 / default=10 | §20 Resolved Design Decisions (Decision 3); §18.1 OPT-01 |
| US-030 | Implement OPT-11 placeholder invariance guardrail | §7.5.4 Placeholder Invariance Guardrail; §18 OPT-11 |
| US-031 | Maintain a context variable registry for all 15 agents | §7.5.5 Context Object Variable Registry |
| US-032 | Validate optimized candidates against a held-out set | §4.1 Step 5; §18 OPT-03 / OPT-04 |
| US-033 | Enforce mandatory 24-hour canary at 10% traffic for every promotion | §3.3 Lifecycle rule (6) / (7); §18.2 Canary Promotion; §20 Decision 7 |
| US-034 | Require human approval for CRITICAL agents (APA-3.3, COA) | §11.2 High-Risk Prompt Promotion Gates; §18 OPT-05 |
| US-035 | Support manual rollback to any archived version | §13.1 Prompt Management Endpoints; §18 OPT-08 |
| US-036 | Publish prompt lifecycle Kafka events | §8.1 New Kafka Topics; §8.2 Prompt Promoted Event Schema |
| US-037 | Invalidate Redis cache on every prompt.promoted event in every agent | §8.3 Cache Invalidation Flow |
| US-038 | Trigger WF3 re-optimization on agent.campaign.completed | §14.2 Event-Driven Triggers (Campaign Completion Trigger) |
| US-039 | Support tenant-specific prompt overrides | §10.1 Three-Tier Prompt Resolution; §13.1 Endpoints; §11 RBAC |
| US-040 | Enforce tenant isolation in optimization runs, datasets, and MLflow experiments | §10.3 Tenant Isolation Enforcement; §18 OPT-10 |
| US-041 | Expose tenant configuration keys for prompt optimization | §10.2 Tenant Configuration Keys; §20.1 Configuration Keys Summary |
| US-042 | Implement the prompt-optimization RBAC permission matrix | §11.1 Permission Matrix |
| US-043 | Ship the prompt management endpoints | §13.1 Prompt Management Endpoints |
| US-044 | Ship the optimization endpoints | §13.2 Optimization Endpoints |
| US-045 | Ship the dataset endpoints with mining trigger | §13.3 Dataset Endpoints |
| US-046 | Configure Celery Beat optimization schedules | §14.1 Celery Beat Schedule; §14.2 Event-Driven Triggers |
| US-047 | Configurable WF3 optimization schedule per tenant | §20 Resolved Design Decisions (Decision 6) |
| US-048 | Emit and dashboard key prompt optimization metrics | §19 Monitoring & Observability |
| US-049 | Implement optimization guardrails OPT-01 through OPT-10 | §18.1 Optimization Guardrails |
| US-050 | Implement the prompt loading circuit breaker and automatic rollback | §18.2 Production Safety Net |
| US-051 | Standardize skills.yaml across all 15 agents | §16.5 Skills.yaml Standardization Requirement |
| US-052 | Implement SkillRegistryReader | §16.3.2 Skill Registry Reader |
| US-053 | Auto-generate schema preamble and inject as protected zone | §16.3.3 Schema Preamble Generator |
| US-054 | Auto-generate baseline scorers from output_schema | §16.3.4 Baseline Scorer Auto-Generator; §16.3.7 Scorer Composition Model |
| US-055 | Enrich GEPA reflection context with skill metadata | §16.3.5 GEPA Reflection Context Enrichment |
| US-056 | Detect schema changes and auto-regenerate artifacts | §16.3.6 Schema Change Detection |
| US-057 | Implement OPT-12 schema preamble protection guardrail | §16.3.8 OPT-12 Schema Preamble Protection |
| US-058 | Achieve 80% unit-test coverage on prompt-optimization-svc core | §15 Testing Plan; §15.1 Scorer Testing |
| US-059 | Build integration test suite using testcontainers | §15 Testing Plan |
| US-060 | Build E2E test suite covering full optimization pipeline | §15 Testing Plan |
| US-061 | Publish operational runbook and architecture documentation | §17.1 Roadmap step 1.7 Production Hardening |

# Appendix B — Story Priority Distribution

| Priority | Story Count | Story Points |
| --- | --- | --- |
| P0 – Must Have | 36 | 175 |
| P1 – Should Have | 22 | 83 |
| P2 – Could Have | 3 | 10 |

# Appendix C — Persona Glossary

| Persona | Responsibilities |
| --- | --- |
| Platform Engineer | Owns infrastructure (Docker, MLflow, Redis, Postgres, Kafka). |
| Backend Engineer | Builds prompt-optimization-svc, APIs, services, and tasks. |
| Prompt Engineer | Authors prompts, scorers, golden datasets; oversees optimization runs. |
| Agent Service Owner | Maintains an individual LangGraph agent service; integrates ZorvenPromptLoader. |
| Site Reliability Engineer | Monitors telemetry, manages rollbacks, and runs incident response. |
| Security Engineer | Enforces tenant isolation, RBAC, and prompt injection scanning. |
| QA Engineer | Designs and maintains unit / integration / E2E tests. |
| Tech Writer | Authors runbooks, API docs, architecture references. |